## Slide 1
PERLE Status Report
Walid Kaabi, Achille Stocchi
IJCLab / Université Paris-Saclay, IN2P3/CNRS
PERLE-FRANCE
19 June 2024 – IJCLab-Orsay

## Slide 2: PERLE @ IJCLab-Orsay
350-500 kV
DC gun
HV tank
Booster: 5 single-cell cavities (802MHz) individually powered
Buncher
Merger
Light box
Green laser 40 MHz
Photocathodes loading chamber (Sb-based photocathodes)
Cryomodule with 4 five-Cell cavities
Total gradient 82 MeV
3 acc & 3 decc beams at different energies travelling in the CM.
Injection line delivering 500pC bunches at 7 MeV.
3 staked isochronous recirculation arcs for beams at different energies (Arcs 1, 3, 5).
Interaction Points
Switchyard: vertical separation/recombination of beams at different energies
3 staked (& inversed) isochronous recirculation arcs for beams at different energies (Arcs 2, 4, 6)
Target Parameter | Unit | Value
Injection energy | MeV | 7
Electron beam energy | MeV | 500
Normalised Emittance γεx,y | mm mrad | 6
Average beam current | mA | 20
Bunch charge | pC | 500
Bunch length | mm | 3
Bunch spacing | ns | 25
RF frequency | MHz | 801.58
Duty factor |  | CW
Beam dump
PERLE: first multi-turn ERL, based on SRF technology, designed to operate at 10MW (20 mA, 500 MeV) power regime
 A hub to explore a broad range of accelerator phenomena and to validate technical choices improving accelerators efficiency in an unexplored operational power regime on the pathway of the ERL technology development for future energy and intensity frontier machines.

## Slide 3
PERLE Timeline (macroscopic view)
Phase 3: PERLE 500 MeV version
Installation phases
Phase 1: Injection line Installation
2020
2021
2022
2023
2024
2025
2026
2027
2029
2031
2030
Prepare to Build phase (P2B): TDR and prototyping
Phase 2: PERLE 250 MeV version
Single turn ERL phase
 Phase 1 to be extended to 2028
2028

## Slide 4
PERLE signle tour
PERLE 3 tours 250 MeV
PERLE 3 tours 500MeV
2020
2021
2022
2023
2024
2025
2026
2027
2029
2031
2030
2028
PERLE
PERLE Timeline (macroscopic view)

## Slide 5: Recent paper of PERLE collaboration (centered on beam dynamics)
The first paper on Beam Dynamics and PERLE Design has been published in Physical Review Accelerators and Beams (PRAB) and was also selected as a « PRAB Editors Suggestion » on the journal homepage alongside other highlighted articles: https://journals.aps.org/prab
The following studies was reported in this paper for the 500 MeV version of PERLE:
  Lattice architecture and optics
  Staging construction
  Injector and merger, space charge study
  Longitudinal matching
  Filling pattern and bunch timing options
  Start to end simulations with CSR and Wakefield
  BBU study

## Slide 6: Further design and beam dynamics studies ongoing
The effort is currently focused on the 250 MeV version of PERLE with a phase with a single tour.
The following beam dynamics studies are ongoing or done:
  Matching with collective effects
  Longitudinal phase space tuning and linearization
    Linacs phases
    Arc length correction
    Focal conditions at IRs
  Diagnostics
    Non destructive emittance measurement (DMD, MLA)
    Beam losses and halo formation
    6D beam qualification
IJCLab, LPSC, CERN, Jlab, Liverpool, STFC, Lancaster, An-Najah
Talks @ PERLE-France
Alex FOMIN « Lattices de PERLE et spécifications des éléments magnétiques »
Rasha ABUKESHEK « Etude de tolérance des optics de PERLE »

## Slide 7: Further design and beam dynamics studies ongoing : 1 example
Beam Losses study: Vertical beam envelop through PERLE (with space charge and CSR)
Matched injector’s distribution
Unmatched injector’s distribution
Beam pipe of mm should be sufficient

## Slide 8: Magnet Design
163 mm
500 mm
333 mm
BMP1
BMP2
BMP3
S-bend in Arcs
B-com in Spreader
Misalignments and Corrections
Effect of quads misalignments on x-orbit
Before/after correction (with kickers)
Positions of the diagnostic elements
BPM
BPM
BPM
IJCLab, LPSC, Jlab, An-Najah

## Slide 9: PERLE e- Source
A DC Gun, Cornell design (400 pC, 50 MHz demonstrated), fully equipped (all pumps) in load-lock version
HV power supply suited for high bunch charge (designed for 40 mA, 450 kV)
A Photocathode Preparation Facility (PPF)
Within a Collaboration Agreement for photoinjector R&D between IJCLab (IN2P3) and Research Instruments GmbH (RI), Hardware of lighthouse project (terminated) transferred to IJCLab for PERLE. The gun was commissioned and tested at high rep rate, at a limited bunch charge. It includes:
Collaboration IJCLab-LPSC & RI GmbH

## Slide 10: PERLE e- Source
Dismantling of the PPF (September 2023)
Dismantling of the HV Columns tanks
Dismantling of the platform done by Baumann (November 2023)
Gun status : dismantling of the gun in clean room (January 2024)
Dismantling of the PPF (September 2023)
Dismantling of the HV Columns tanks
Dismantling of the platform done by Baumann (November 2023)

## Slide 11: PERLE e- Source
The equipment were received at Orsay end of January
The installation at IJCLab well advanced in the IGLOO

## Slide 12: Site implementation
Implantation in igloo being finalized
After site studies of the the two possible locations to host PERLE (Super ACO hall and Igloo):
The IGLOO was the preferred solution. Progress on Infrastructure and safety issues
Talk @PERLE-France
Denis Reynet « DC Gun: Status et plan d'assemblage et implantation dans l’Igloo »
Laser clean room: delivered in June 2024

## Slide 13: Buncher cavity design
Important progress in the RF design, thermal and beam dynamics simulations of a buncher cavity for PERLE by colleagues from ESS-Bilbao.
Collaboration IJCLab-ESS Bilbao
Talk @PERLE-France
Frederic BOULY « Etude des besoins RF de PERLE »
Bruno MERCIER « Enjeux du vide pour PERLE »

## Slide 14: PERLE SRF cavity : reminder
PERLE Requirements | Impacts | Challenges | Possible Solutions
CW operation (RF) | High dynamic losses | The highest cavity Q0 | Cavity post-treatment (Doping, infusion…)
High current operation | High HOMs excitation | Efficient HOMs extraction & damping | Act on cavity design: low frequency cavity choice (< 1GHz), larger cavity aperture, fewer cells for the a given gradient, optimisation of end-cell design.
Muti-bunches operation | Increase beam instabilities | The highest BBU threshold | Regular spacing of bunches: optimisation of the bunch filling pattern during Lattice design + BBU study after HOM optimisation (including collective effects).
First Nb 802 MHz 5-Cell cavity fabricated @ JLAB
PERLE requirements
Q0 (2k) = 3 e10 @ ~27 MV/m
Quench @ Eacc ~ 30 MV/m
F. Marhauser et al. “802 MHz ERL cavity design and development”- IPAC2018 (Vancouver, BC, Canada)- doi:10.18429/JACoW-IPAC2018-THPAL146
Collaboration IJCLab-CERN and JLab

## Slide 15: Status of HOM studies : news
HOM coupler optimization of 3 different designs
Couplers were geometrically optimized according to HOM spectrum (and ) & S-parameters btw port 1 (beam pipe) & port 2 (coupler output) were studied.
The hook coupler provides higher damping of the first two dipole passbands (TE111 and TM110)
The DQW coupler exhibits a better monopole coupling for TM010 mode than the probe design.
Study of 2 damping schemes with 4 HOM couplers (Especially for dipole HOM extraction)
 Promising results of the 4 DQW scheme: It allows damping both monopole and dipole HOMs below the analytically-computed beam-stability limits
Monopole transmission
TM010
TM011
TM012
Optimized region
TE111
TM110
TM111
Dipole transmission
Optimized region
Longitudinal impedance spectra of the cavity
Transverse impedance spectra of the cavity
beam
beam
Probe Coupler
DQW Coupler
Hook Coupler
Collaboration IJCLab-Jlab and CERN

## Slide 16: Status of HOM studies : news more details
3D-printed prototype (Epoxy Accura 48) copper-coated @CERN
From RF design to performance measurements: Successful collaborative effort between IJCLab, Jefferson Lab & CERN
Hook coupler
Probe coupler
DQW coupler
Ultimately, we aim to produce Nb HOM couplers with optimised design and to install them on a new Nb 5-cell PERLE cavity with optimised end groups. The Production of 4 cavity scheduled within the ISAS program (Starting from 2024).
C. Barbagallo et al. “First RF measurements of coaxial HOM coupler prototypes in a copper cavity for the PERLE project”- IPAC’23- MOPA025

## Slide 17: SRF cavity : latest news
Current work:
Specifications of the 5-Cell 800 MHz cavity is under finalisation.
A review meeting on the cavity post-production processes recipes (EP, BCP, Mid-T baking…) was organised end of March with international experts.
Within iSAS program:
The Nb procurement procedure will be lunched before summer (for single and multi-cell cavities).
It is foreseen to lunch the procurement procedure of 4 cavities also before summer.
IJCLab, JLab, CERN and including now LASA-Milano

## Slide 18: SRF cavity : latest news
Discussions/work with Jlab & CERN to pursue the R&D on 802 MHz cavities (Synergy with FCCee):
 Optimisation surface treatment recipe (Mid-T baking, EP/PCB) and cold tests.
 A CERN single-cell cavity fabricated by Jlab was received at IJLab end of May.
 A common single-cell shape will be adopted for FCCee R&D and PERLE booster.

## Slide 19: Cryomodule design
WP6: Integration of RF systems (SRF Cavities, HOM couplers & absorbers, Fundamental Power Couplers) optimized and developed within ISAS project into the 1st Cryomodule for PERLE- Foreseen for 2027
The cryomodule adapted from ESS design, will be optimised for efficient high current ERL operation.
April 15-16, 2024: Kick-off of the European project ISAS (Innovate for Sustainable Accelerating Systems)
https://indico.ijclab.in2p3.fr/event/9521/
The 2nd Cryomodule of PERLE: Foreseen after 2030
May include some/all the technologies studied within iSAS program to improve the efficiency of Cryomodules: Ferro-electric Fast Reactive Tuner (FE-FRT) for microphonics mitigation, LLRF managed by AI and 4.2 K Cavities operating.
ESS, CEA and INFN-LASA
involved in this work

## Slide 20: Conclusions and remarks
PERLE@Orsay : International collaboration formed
Recently extended within iSAS for cryomodule work
PERLE@Orsay proceed by phases :
  Phase 1: Injection line Installation + Single turn (2028)
  Phase 2: PERLE 250 MeV version (2030)
  Phase 3: PERLE 500 MeV version (> 2030)
PERLE@Orsay : Recent achievements
  The site is chosen : IGLOO. Progresses on Infrastructure and Safety issues
  Installation of the DC gun started – will be finalised by end 2024, commissioning in 2025.
  Significant progresses in buncher design.
  A common single-cell shape cavity will be adopted for FCCee R&D and PERLE booster.
  Progresses on magnet design and orbit corrections / diagnostic
  Specifications of the 5-Cell 800 MHz cavity is under finalisation. Procurement of 4 cavities before summer 2024
  The cryomodule adapted from ESS design. Significant progress  in phase with the 2027 delivery (iSAS)
PERLE@Orsay
  Human resources significantly increased (permanent researchers, technical staff, Post-Doc & PhD)
  Financial support for Phase 1 (single tour) strongly depends on the succes of ERL4ALL
Still opened to new comers
+ Contributions through iSAS of

## Slide 21: Important discussions / actions on going
We have proposed a project (ERL4ALL) to CNRS which should allow to finance the full injection line and a part of a first tour equipment. Money required 3,6M€. Led by Maud Baylac , Walid Kaabi, Eliane Bouquelrel We received a first green light and the project will be presented the 27 June for final decision/approval.
Discussions well advanced with HZB to recuperate part of the equipment of BESSY VSR - Cryogenic plant, valve box and transfer lines. Recuperation of all materiel by Summer 2026.
Discussion on going for receiving in-kind some material from CBETA (quadrupoles essentially to equip the first tour of PERLE)
Increasing collaborations with
  CERN (R&D on 800MHz SRF Cavities (FCC) : production and post-production processes. Discussion well advanced
  LASA-Milano (cavities LINAC Cryomodule, booster, DC-gun/photocathode). Discussion started
  Jlab (Hom/Absorbers/cavities). Discussion on going

## Slide 22: New staging strategy –first 1-tour of a simplified PERLE by beginning 2028
21m
Infrastructures and radioprotection
Financed by CPER funds
Cryogenic Plants.
In-kind from HZB + extra money requests
Injector + First tour
ERL4ALL Project on going
+in-kind needed (as CBETA ) …
Delivered@IJCLab
Financed through
iSAS Program
+ ESS + in-Kind IN2P3

## Slide 23
Backup

## Slide 24: Challenges toward PERLE realisation
Development of high current electron sources:
DC gun: high charge production at high repetition rate, high cathode field & high vacuum
New photocathode materials with high quantum efficiency and long life time (CsKSb, GaAS…)
Beam dynamics & instrumentation:
Specific simulation tools for ERL adapted to high-power beams at different energies and currents
Development of high dynamic range instrumentation allowing high beam control at different functioning phases (commissioning, ramping-up and operation), and also to decern beams from “undesired” one (halo):
  Non-invasive diagnostics: optical system for beam imaging
  BPMs and BAMs adapted to multi-turn
  Sensitive BLMs for the monitoring of beam loss and beam halo
SRF Cavity and High Order Mode (HOM) damping:
For operation in CW mode with the minimum dynamic loss, cavity should have the highest Q0: Thermal treatment (Doping, infusion, medium temperature annealing) or R&D on SRF material for 4,2K operation (Nb3Sn or others…)
Development of Fast Reactive Tuners (FRTs) adapted to cavity and cryomodule to mitigate cavity detuning by microphonics.
Efficient HOM extraction w/o increasing cryoload, to preserve beam quality & avoid its disruption by wakefields
  Cavity design choices should integrate the HOM extraction issue: frequency optimisation, large aperture, few cells, optimised end group)
  Design of specific HOM couplers & optimisation of the damping scheme
  Study the need of additional absorber in the beam line

## Slide 25: PERLE e- Source
Dismantling of the PPF (September 2023)

## Slide 26: PERLE e- Source
Dismantling of the HV Columns tanks
Dismantling of the platform done by Baumann (November 2023)

## Slide 27: PERLE e- Source
Gun status : dismantling of the gun in clean room (January 2024)

## Slide 28: PERLE e- Source
The equipment were received at Orsay in 2 lots, end of December and end of January. The installation at IJCLab already started

## Slide 29: PERLE e- Source
The equipment were received at Orsay end of January
The installation at IJCLab already started