



**2nd repository meeting**

5th July 2024

Were present: Giorgio Keppel, Jorgen D'Hondt, Ketel Turzó, Adèle de Valera

With the guest participation of Michel Jouvin, for the IJCLab IT department

Were not available: Nicholas Shipman, Achille Stocchi

INFN will not be able to host a SharePoint for the project, because its contract with Microsoft does not include staff from outside INFN

\* INFN could create a local system with its IT department, but this solution would be more complex than hosting a SharePoint

Maybe CERN, then?

\* Jorgen asks CERN about hosting possibilities, and about their iFAST experience with industrial partners (need for about 100 accounts, most of them will already have CERN access, including about 15 industrial accounts with full access, not read-only rights)

Decision to try CERN 1st (less complex to implement than local solution created from scratch), and if CERN says No

\* See how we could create a local solution and who would take this responsibility

Confirmed that at in2p3 it's NOT a policy issue, it's actually a technical issue

\* CCIN2P3: the service they use to do the authentication in the <https://box.in2p3.fr> service can be configured to either use eduGAIN or local accounts but not both.

As the service is configured (for good reasons) to use eduGAIN, there is no possibility to create accounts for people who don't have an eduGAIN access (basically non-academic users). Changing the service used is a major work and they have no plan to do it. So, unfortunately, this service is not an option for a document repository where all the project members, academic or not, will be able to contribute.

Adèle reports on the EU Portal's project page about the delay with the repository's decision & implementation milestone of M4