iSAS Weekly meeting

11/9

Present:  Jorgen D'Hondt, Achille Stocchi, Adèle de Valera

Notes:

Website task force

To set up:

* Adèle asks Nick Shipman (Conference coordinator), Giorgio Keppel (WP7 Leader), Alick McPherson (Achille & Jorgen also willing to participate)

* Adèle asks if Jens would be willing to take the leadership role

WP7 Repository @STFC (WP7 milestone 25 due M4)

Meeting 6/9 to hopefully validate STFC as host: Joe from STFC IT dpt sends spefications for comments

To close a few loops

Regarding the website working group to be set up (and the industrial section within, due M10 so mid-December), the involvement of industrial partners, the repository at STFC (due M4 so last June), among the most pressing topics of September

* Adèle asks proposes a meeting 18th 9-10 am to WP7 Leader

WP8 & WP9 deliverables due M7

Reminder sent, no review sent back yet

* If no responses after deadline given of Sept 13th, probably Coordination panel member to be asked in person

CA

Industrial partners contact list asked for so Julie can send the 1st version

2025 iSAS in-person meeting @INFN

* Adèle asks the Coordination panel to confirm one of the two options until 18th

-> Wednesday 12th to Friday 14th (including travel)

To start process of including 3 new partners

Adèle got back to the PO to inform her of Governing Board approval

* Jorgen gets Adèle Nikhef contacts