iSAS weekly meeting

30th Oct 2024

Present: Jorgen D'Hondt, Achille Stocchi, Adèle de Valera

Notes:

Website skeleton

IJCLab web developer finished template and made it available as test to all members of working group on Monday - base that can also be used (including if using WordPress) by INFN on INFN servers as WP7 Leader suggested - due date not at risk

Industry Board (IB) meeting follow up

* Keep names from people present at IB as IB members as well as Governing Board members, unless told otherwise to simplify nomination procedure

* Oscar's presentation to be sent to Julie as accelerated process to integrate industrial stakes into CA for v2

Governing Board meeting cancellation follow up

* Achille sends message to cancel Nov 4 provisional date for next Governing Board (without industrial partners)

* Adèle checks with IB chair if next IB meeting announcement can be sent before Friday Nov 1st to announce cancellation at the same time (to facilitate link to IB stakes for companies, as well as to account for their later inclusion in CA talks)

Weekly meetings

Wednesdays at 3 pm not ideal for Jorgen for the foreseeable future - to be discussed to find a suitable solution

* Mondays 9 am from now

* Adèle modifies invitations & Indico to match