



**3rd repository meeting**

6th Sept 2024

Were present: Peter McIntosh, Achille Stocchi, Adèle de Valera

With the guest participation of Joseph Diakun, for the STFC IT department

Were not available: Giorgio Keppel, Dave Newbold, Jorgen D'Hondt

**Questions from STFC**

What happens at the end of the project? Is the repository kept? For how long? By who? Is it kept as an archive or as is?

\* To be checked: can the repository be exported into an archiving system (same problem as with the repository, only STFC could do it?) Is it easier for STFC to keep it but render it static after the end of the project?

Storage: STFC not too concerned about it should be sufficient

Organisation: by institutes? by WP?

\* By WP is a better substructure, and users will be identified by their participation to WP

\* Detailed tagging system should be checked with WP Leaders & Deputies

2 levels of access?

\* Write/delete access to users for their own WP, and read-only for other WP

\* Coordination panel should have full access to everything

Is public access expected? Far more complicated to maintain than regulated access

\* No, the project results will be accessible, but from the website rather than from the repository

What about confidentiality?

\* Confidentiality should be no problem because it is covered in the Consortium Agreement and its NDAs

Can STFC get additional funding for this added task?

\* In principle not foreseen in the iSAS budget, but let's discuss

**Next steps**

\* Joe sends technical specifications in the next few days and Adèle checks with partners

\* Adèle asks Michel Jouvin or Sonny Lion from IJCLab IT if read-only static version of the repository could be taken back at IJCLab at the end of the project if needed