## Slide 1: PROJECT OVERVIEW & STATUS Achille Stocchi, Jorgen D’Hondt on behalf of the Coordination panel iSAS First Annual Meeting Legnaro National Laboratory March 13, 2025
All information contained in this presentation and any accompanying documents is for iSAS project only, and must be treated as strictly confidential. Any dissemination, distribution or other use of this information without the consent of its owner is prohibited.
Funded by the European Union. Views and opinions expressed are however those of the authors only and do not necessarily reflect those of the European Union or the European Commission. Neither the European Union nor the granting authority can be held responsible for them.

## Slide 2
Instances (as formalised in the CA)
  Governing Board & Advisory Board Chairs ex-officio members of Coordination panel to better communication between instances
  Advisory Board reports back to the Coordination panel for yearly project meetings and upon ad hoc request in counsel
  Coordination panel becomes Steering Committee every other meeting to allow for scientific cross-coordination between Coordination & WP Leaders as well as between WPs
  Industry Board including WP Leaders to enable co-development

## Slide 3
Advisory Board
Mandated: Frederick Bordry (Chairperson)
Roberto Losito (CERN)
Eugenio Nappi (TIARA)
Maxim Titov (LDG)
Wim Leemans (LEAPS)
Governing Board
Beneficiaries: Peter McIntosh (Chairperson)
Jérôme Schwindling (CEA)
Vittorio Parma (CERN)
Achille Stocchi (CNRS)
Hans Weise (DESY)
Nuno Elias (ESS)
Jens Knobloch (HZB)
Attilio Sequi (INFN)
Michael Tytgat (VUB)
Associated partners: Oleg Malyshev (UKRI)
Graeme Burt (University of Lancaster)
Mike Seidel (EPFL)
Jorgen D'Hondt (Nikhef)
Tomas Junquera (ACS)
Birger Nordmann (Cryoelectra)
Alexei Kanareykin (Euclid Techlabs)
Filippo Casazza (Plasmatherm)
Alexander Navitski (Research Instruments)
Ambra Gresele (Zanon)
Coordination panel
Mandated: Achille Stocchi (Chairperson)
Jorgen D'Hondt (Scientific Coordinator)
Cristian Pira (Deputy Scientific Coordinator)
Jens Knobloch (Deputy Scientific Coordinator)
Maud Baylac (External Relations)
Peter McIntosh (Ex-officio)
Frederick Bordry (Ex-officio)
Steering committee
Mandated: Coordination panel (Ex-officio)
Axel Neumann & Alick MacPherson (WP1)
Julien Branlard & Christian Schmidt (WP2)
Cristian Pira & Oleg Malyshev (WP3)
Yolanda Gomez-Martinez & Dario Giove (WP4)
Nuno Elias & Vittorio Parma (WP5)
Guillaume Olry & Arnaud Madur (WP6)
Oscar Azzolini & Giorgio Keppel (WP7)
Adèle de Valera (WP8)
Adèle de Valera (WP9)

## Slide 4
FOCUS on Padova Industry Workshop
Friday March 14, 10:00-13:30 am CET
Industry Board Chair: Oscar Azzolini
INFN Technology Transfer speaker: Diego Tonini
Industry workshop speakers: Arthur Iziquel (Accelerators and Cryogenic Systems)
Alexei Kanareykin (Euclid Techlabs)
Alexander Navitski (Research Instruments)
Ambra Gresele (Zanon Research & Innovation)
Invited companies speakers: Massimo Rossi (DB Elettronica Telecomunicazioni)
Matteo Querini (Eurolls)
Giorgio Olivieri (Meltio 3D)
Stafano Franco (Novatech)
Marco Urbano (Strumenti Scientifici Cinel)

## Slide 5
Digital spaces opened
  iSAS Website to showcase the project to wider audiences
    Can be found following this link
    Where to announce job postings & new hires linked to iSAS, e.g. Lode Vanhecke on WP5 at EPFL
  Project Indico page to meet
    Can be found following this link
    Where to find upcoming project meetings and presentations
  Project data repository to share project documents
    Can be found following this link
    Where Conference Coordinator Nicholas Shipman collects conferences presentations & where to submit abstracts**
    If you encounter any technical difficulties, please contact Joseph Diakun
**anyone who has given a talk please email Nick with the details

## Slide 6
Consortium Agreement, shared NDA, amendment
  Consortium Agreement (CA)
    CA v2 sent by Julie Gendron-Brundu on March 7 for review before signature process
    Comments expected until March 28
  Shared NDA
    For industrial partners, sent by Julie Gendron-Brundu on Feb 19, comments sent until Feb 26
    Signatures phase has opened
  Amendment (AMD) to the Grant Agreement - 1st trimester 2025 or 2nd trimester 2025
    To welcome Nikhef to the project
    To adjust to minor changes

## Slide 9
Work plan
Up to date with Milestones & Deliverables status by timeline for the 1st project year closed:

## Slide 10
Work plan
Up to date with Milestones & Deliverables status by timeline for the 2nd project year opening up:

## Slide 11
Work plan
Up to date with Milestones & Deliverables status by timeline for the 2nd project year opening up:
    3 for WP4 & WP6 in project months 16-18, June-August 2025
    17 in project month 24, Feb 2026, including 6 impact risk analyses for WP1-6, the update of D&E and DMP
    End of the 1st reporting period (RP) M24: periodic report expected 60 days after end of RP

## Slide 12: Thank you!

## Slide 13
External relations
M. Baylac (CNRS-LPSC)

## Slide 14
Relations at national level
New budget granted for the PERLE ERL
  High risk and impact research program, funded by French ministry through research organization, including CNRS
    12 projects within CNRS nationwide (2 within IN2P3)
  Project ERL4ALL to finance the PERLE injector

## Slide 15
Relations at EU/international level
Test Infrastructure and Accelerator Research Area (TIARA)
  Presentation of future Horizon Europe projects for Accelerators
  iSAS considered as one of the flagship project
Innovation Fostering in Accelerator Science and Technology (IFAST)
  Presentation of 3 EU projects at the annual IFAST meeting (April)
    TIARA
    AMICI
    IFAST
  Collaboration with the future program, IFAST2, to be considered
Invited presentation at 15th conference Heavy Ion Accelerator Technology (HIAT), Michigan, June 2025
J.M. Perez (chair of TIARA), presentation at the IFAST annual meeting (April 2024)