## Slide 1
WP8: Societal Impact
CNRS, all other partners
Convener: iSAS manager
Task 8.1: Training & Early Career – M1-M48
• Train early career and industrial researchers in the development and operation of iSAS technologies.
Task 8.2: Outreach & Dissemination – M1-M48
• To gain widespread acceptance for our deliverables, inform the community about our efforts to make accelerator systems more sustainable from an energy consumption point of view.
Task 8.3: Diversity & Equity – M1-M48
• The accelerator world suffers from a lack of diversity and therefore actions are taken to raise awareness and to attract more diverse scientists to accelerator physics.
Task 8.4: Open Science – M1-M48
• To develop a Data Management Plan and an Open Access platform.
Adèle De Valera started on June 1st, 2024.

## Slide 2
WP8 – Societal Impact – Task 8.1
Task 8.1: Training & Early Career – M1-M48
New courses online 
existing accelerator physics schools 
Collaboration with European projects EURO-LABS and I.FAST
Two phases
training to develop iSAS technologies
training to use iSAS technologies
& hands-on training during validation phase of iSAS technologies

## Slide 3
WP8 – Societal Impact – Task 8.2
Task 8.2: Outreach & Dissemination – M1-M48
Actions for industry: in synergy with WP7 and, for example, the European projects I.FAST, AIDA Innova, and LEAPS-INNOV
Actions to inform society and raise awareness of the impactful results of iSAS: through existing actions organized by iSAS partners.
Draft Plan for Dissemination and Exploitation of Results, including communication activities (PDER)
Deliverables: Draft Plan for Dissemination and Exploitation of Results (M6)
Report on Dissemination and Exploitation (M44)

## Slide 4
WP8 – Societal Impact – Task 8.3
Task 8.3: Diversity & Equity – M1-M48
Surveys
on existing good practices, needs and ideas of iSAS participants
on diversity aspects among early career researchers
Awareness actions on unconscious biases about diversity tailored to accelerator physics groups
Disseminate interviews of female scientists in high-level positions such as lab directors
Communication actions such as portraits of female accelerator researchers open to university students
Mentorship for female PhD students.
Deliverable: Report on Diversity (M44)

## Slide 5
WP8 – Societal Impact – Task 8.4
Task 8.4: Open Science – M1-M48
Association with the European project H2020 ESCAPE in order to propose a Data Management Plan and an Open Access platform.
The IP aspects will be coordinated by WP7.
Deliverables: Data Management Plan - draft (M6)
Report on Open Platform (M44)

## Slide 6
WP8 – Societal Impact
January feedback update
Task 8.1: Training & Early Career
Not started (first due date in project month 36, Feb 2027)
Task 8.2: Outreach & Dissemination
Plan for Dissemination and Exploitation of Results accounted for
Task 8.3: Diversity & equity
Ketel Turzó volunteered as Task leader (first due date in project month 36, Feb 2027)
Task 8.4: Open Science
Data Management Plan accounted for
Deliverables: Data Management plan (M7)
Dissemination and Exploitation plan (M7)

## Slide 7
WP8 – Societal Impact
January feedback update
Dissemination - iSAS website development
Post creation of the iSAS website, due project month 6 (August 2024)
Phase 1: skeleton created (layout design) and implementation being finalised in an offline template
Phase 2: contents getting integrated (once done the template website will be merged into the online website)

## Slide 8
WP8 – Societal Impact
WP8 work plan
Up to date with Milestones & Deliverables status by timeline for the 1st project year:

## Slide 9: Thank you!