iSAS weekly meeting

13th January 2025

Present: Achille Stocchi, Adèle de Valera

Absent: Jorgen D'Hondt

Notes:

Governing Board

* Adèle sends a reminder to the Chairperson about current loops to close (CA comments from STFC, 4th advisory board member to nominate before Padova meeting so they have an opportunity to participate)

AMD

* Update from Polish partners - anticipation of difficulties negotiating AMD until Feb 21 & ESS greenlight is needed (and hard to say when they would arbitrate)

* CERN in progress still (among options considered: 1 style of HOM, less than 4 per cavity)

* Decision to make about Latvian partners soon

CA

*Adèle sends to Julie a request to start the signature process of the CA and shared NDA (at the same time as reminds STFC that their legal department comments are still expected)

Verifiable metric for energy-saving performances

A dedicated meeting will soon be proposed by task leader to Steering Committee participants to continue to brainstorm

Task leader proposes to extend 3 months until May 2025 (M15)

* Adèle writes to PO to extend until M15 with argument to discuss in Padova (and preparation meetings over zoom, decision to extend taken in Steering Committee)

Website integration

https://isas-preview-e23416.pages.in2p3.fr/

3 WPs have sent their contents (final version), 3 WPs have sent a 1st draft, 1 is missing

Web developer will help on final format (after all contents aggregated & agreement on design choices is reached)

News articles to post about young hires when shared to Adèle (Jorgen reminded WP Leaders at Steering Committee)

Steering Committee

* June 27 to July 9 at 2 pm confirmed - Adèle updates calendar invitations & Indico upcoming meetings

Industry Board

Next meeting in Feb to prepare Padova Industry Workshop - tbc

Padova 2025

Reminder given to register in Steering Committee

Technical difficulties to access agenda are now solved - tickets can be booked

* Adèle asks for a Parallel WP8 meeting to try to integrate a wider participation

* Adèle drafts invitation letters to Advisory Board members for Padova 2025 (including rules for refund by INFN - for members who don’t have the travel expanses covered - and expectation for a report 2 weeks after event), then Achille or Jorgen sends the invitation letters formally