iSAS weekly meeting

27th January 2025

Present: Achille Stocchi, Adèle de Valera

Absent: Jorgen D'Hondt

Notes:

Governing Board

Chairperson loops to close:

* No comment yet on Dr Deepa Angal-Kalinin (UKRI) as 4th Advisory Board member from LEAPS - Adèle sends a reminder

Padova 2025

Countdown registrations: 34 in-person, 2 remote participation

Invited speakers & Advisory Board members invitation letters (w/ INFN recommendations for funding)

Hot topic on energy-saving metric to be shifted to earlier on March 13 (due to speaker constraints)

* Working dinner on March 12 with Advisory Board? Adèle responds to Advisory Board Chairperson ok for friendly working-dinner to organize the Advisory Board on March 12 evening

Verifiable metric for energy-saving performances

* PO's response to M15 delay demand: it should be in the AMD as expected, and asks if it is "interlinked with other deliverables or milestones and if additional mitigation measures might be needed" - not the case, Adèle confirms to PO

AMD

PO asks when will we proceed w/ the AMD

* Adèle responds from Feb 10 onwards (Nikhef is in, Latvians are out, Polish are on stand by for this round, CERN will respond on Feb 6)

CA

No response yet on v2 readiness or shared NDA for both industrial partners & Advisory Board members

* Adèle sends a reminder to Julie to make progress this week

Website

Integration of template

* Adèle makes format propositions to Sonny and afterwards comes back to get feedback from Achille or Jorgen on results

WP8

Opening of WP8 to plan for

Who should be proposed the task leadership of Task 8.1 Training & Early Career?

* Adèle asks INFN via Cristian Pira who is quoted in GA if they are interested to contribute (they have a historical leadership in training)

Is Ketel confirmed after volunteering for Task 8.3 Diversity & equity?

* Yes

Task 8.1 (CNRS, INFN) & Task 8.3 (CNRS, DESY, HZB) - who might have volunteered for us to already have organisations suggested in the GA?

* Adèle asks HZB via Axel Neumann & Jens Knobloch who is quoted in GA if they are interested to contribute (they have a DEI team)

Can we confirm next steps? Like prioritising the more reachable fruits (like women researchers video interviews to post on the iSAS website or questionnaires to design?)

* In principle, yes