## Slide 1
R. Roux
30/01/25
Buncher RF test plan
Fabrication
Commissioning
Beam operation

## Slide 2
Fabrication
Order the machining of the cavity with overthickness on cavity diameter or just a corner
Iterations between RF measurements and mechanical adjustments to get correct f and b
After brazing; to correct the frequency by mechanical deformation or plunger

## Slide 3
Commissioning
Increase the RF power in the cavity by careful steps monitoring number of breakdowns up to Pmax
In case of difficulties, pulsed power and increase slowly the repetition rate

## Slide 4
Beam operation
Impossible to set up the correct phase, -90° / crest
One possible way is to monitor the beamloading: if f not correct => E decreases or increases
but fine adjustment will be done with a bunch length measurement after the booster