iSAS weekly meeting

2nd June 2025

Present: Achille Stocchi, Adèle de Valera

Absent: Jorgen D'Hondt

Notes:

WP4

Design of FPC coupler milestone report due June 30 (Task 4.5 for CERN)

WP4 work plan will be discussed on June 6 with CERN, INFN et IJCLab, and updated then

Dario Giove (INFN Milano & unresponsive WP4 Task leader) ok for IJCLab to takeover post-doc hiring

* Adèle forwards messages & discusses with Cristian Pira how to handle financial aspect (mentioning history)

WP7

Next IB

30 June or 1 July both at 15:00 CEST not ok either

* Adèle proposes to WP7 Leader July 4 from 2 pm, July 8 at 9-10 am, July 9 at 9-12 am Cc Eveline

WP8

8.3 Diversity & equity

The network referred was the Genera network

* Adèle informs the Governing Board about "unless someone opposes it" formalisation of iSAS integration into Genera network as well as participation to GA (w/ context of Genera's involvement in iSAS project engineering)

* Adèle registers to Genera GA

8.1 Training & Early Career

* Adèle sends a reminder to Cristian Pira about Milano prospect

* Adèle proposes participation to HZB & Luc Perrot as well

* Young career researchers (~10 in iSAS from Jorgen's estimate from Padova presentations) to be consulted about the Task 8.1 once the time has come

WP9

EU Portal updated to report on Milestone Verifiable metric for energy-saving performances

Berlin 2026

* Jens responded proposing 5 date sets - Adèle creates a poll

KIT

Joint event, March 2026 (dates tbc & coordinated w/Berlin 2026)

* Who would be in the team to participate? Adèle proposes to Maud (as external relations), Achille & Jorgen

Next Weekly meetings

* June 9 is a national holiday in France - Achille proposes a replacement

* June 16 Adèle is absent