## Slide 1: WP8: Societal impact Berlin meeting, April 23, 2025
All information contained in this presentation and any accompanying documents is for iSAS project only, and must be treated as strictly confidential.
Any dissemination, distribution or other use of this information without the consent of its owner is prohibited.
Funded by the European Union. Views and opinions expressed are however those of the authors only and do not necessarily reflect those of the European Union or the European Commission. Neither the European Union nor the granting authority can be held responsible for them.

## Slide 2
WP8: Societal impact
CNRS
Convener: Adèle de Valera (CNRS)
Task 8.1: Training & Early Career – M1-M48
• Train early career and industrial researchers in the development and operation of iSAS technologies.
Task 8.2: 8.2 Outreach & Dissemination – M1-M48
• To gain widespread acceptance for our deliverables, inform the community about our efforts to make
accelerator systems more sustainable from an energy consumption point of view.
Task 8.3: Diversity & equity – M1-M48
• The accelerator world suffers from a lack of diversity and therefore actions are taken to raise awareness and to
attract more diverse scientists to accelerator physics.
Task 8.4: Open science – M1-M48
• Developed a Data Management Plan and an Open Access platform.

## Slide 3
WP8 – Societal impact:
status/evolution of Task 8.1 Training & Early Career
Past developments
Current developments
  Train early career & industrial researchers in iSAS tech with European projects EURO-LABS and I.FAST
    New online courses to create
      Phase 1 to develop iSAS tech
      Phase 2 to use iSAS tech
      & hands-on training during validation phase
    Feasibility study on format of online courses caption & editing w/ IJCLab communication team

## Slide 4
WP8 – Societal impact:
status/evolution of Task 8.2 Outreach & Dissemination
Past developments
  D#33 Creation of a Dissemination & Exploitation Plan, due M6 August 2024
    Creation of iSAS logo
    Promotional mug with logo created & distributed
    Database of com actions, updated regularly
    Conference Coordinator nominated, Nicholas Shipman to manage publications repository
    News items written on iSAS website, interviews for specialised publications i.e. Accelerating News
  M#27 First update of iSAS D&E plan, due M24 Feb 2026
Current developments
  Report on the implementation of iSAS D&E, due M44 Oct 2027

## Slide 5
WP8 – Societal impact:
status/evolution of Task 8.3 Diversity & equity
Past developments
  Genera network joined
    General assembly in Sept 2025 in Limerick
    MoU signed
Current developments
  Implement portraits of role models on iSAS website, due M36 Feb 2027
    Discussions about who to invite
    Feasibility study of format choices, caption & editing w/ IJCLab communication team
  Report on diversity, due M44 Oct 2027
    Surveys
      on existing good practices, needs and ideas
      on diversity among early career researchers
    Awareness actions
    Mentorship for female PhD students

## Slide 6
WP8 – Societal impact:
status/evolution of Task 8.4 Open science
Past developments
  D#25 Development of a data management plan (DMP), due M6 August 2024
  M#28 Update of the DMP, due M24 Feb 2026
Current developments
  Implement open platform solution for iSAS partners, due M44 Oct 2027

## Slide 7
WP8 – Societal impact: points of attention
Points of attention
  e.g. important collaborations with other WPs and/or the broader accelerator R&D landscape
  e.g. ongoing (or upcoming) communications with industry partners
  e.g. new challenges for the implementation of the tasks
  e.g. new opportunities potentially leading to revisited tasks/milestones/deliverables
  …

## Slide 8
WP8 – Societal impact: plans to achieve milestones & deliverables
Milestones & deliverables on track?
  Yes
Plans to achieve milestones & deliverables
  Delay risks to be anticipated?
  Cooperation with other WP(s) to be reactivated?
  Risk mitigation measures to be implemented?
  …