



**iSAS weekly meeting**

27th August 2025

Present: Jorgen D'Hondt, Achille Stocchi, Adèle de Valera

Notes:

**CA v3 & shared NDA**

\* Achille sends CNRS background to Julie asap

\* Then Adèle warns Julie that Oct 1 Governing board not very effective without the CA v3 target - what are the steps to get to finalised version, to a conclusion?

**AMD**

\* What to respond to PO? Nikhef should be visible, so beneficiary ok - what is needed to account for this?

**WP4**

\* Milestone “Design of HOM coupler” report due end of August reviewed by Walid & validated, in repository & EU portal updated

**WP6**

\* Milestone “Configure ESS CM to host optimized HOM and FPC” report due end of August being reviewed by WP convener, should be sent by the end of the week

**WP8 8.1 Training & early career**

\* Bertucci meeting date Friday Sept 12 at 2 pm ok for Achille (not Jorgen): Adèle sends invitations

**Conference talks in repository**

\* Uploaded into repository in August by Conference coordinator

**Coordination panel Sept 30 / Governing board meeting Oct 1 / Advisory board Oct 7**

Jorgen will not be available for Advisory board meeting

\* Adèle sends a template to WP leaders to update their work plans & presentations before Sept 30 & invite them to participate to Advisory board meeting in order to get the feedback loop live

\* Adèle adds a reminder for WP leaders to send info to share highlights for iSAS website in the same message

\* Adèle adds 1 slide to presentation template to have a placeholder for the highlights to share

\* Maybe means Steering committee Nov 4 needs repurposing (to prepare end of RP 1 w/ 17 milestones or to prepare the Berlin annual meeting April 22-24) - to be decided later on

**Next Weekly meeting**

\* Adèle at Limerick so next Weekly cancelled