iSAS weekly meeting

17th September 2025

Present: Jorgen D'Hondt, Achille Stocchi, Adèle de Valera

Notes:

CA

* Achille calls Julie

AMD

* PO accepts VUB & Nikhef's roles the way Jorgen proposed - it questions the need for the AMD - other modifications (like the 3 months milestone delay for the Verifiable metric for energy-saving performances) would be included in the RP1 report instead - to be confirmed

WP4

* Adèle sends a reminder to Anna Francescon for the post-doc hire transfer

WP8

8.1 Training & Early Career

* Adèle discussed w/ Communication team - they'd like an example of Guillaume's PPT "animated" creations - Achille discusses it with him & Akira to propose one suggestion to get an opinion on feasibility

Method: pilot project w/ scope & speaker well identified and material ready, e.g. Nick Shipman on FE-FRT

8.2 Outreach and dissemination

* Proposed iSAS mugs to WP7 Leader for events w/ industries

8.3 Diversity & equity

* Review which contacts Achille could share for the portraits (those not found)

WP9

9.4 External relations with other projects in the accelerator landscape

Policy briefing report - D32 due M24 Feb 2026

"Redaction of a Policy Briefing report in order to ensure that our project’ impact, contribution to EU policy goals and recommendations can inform future policy and programme development. This deliverable will be updated in the second RP" GA p90

* Adèle discusses w/ External relations coordinator - not too early to prepare the groundwork & coordination for a deliverable of this kind