iSAS weekly meeting

8th October 2025

Present: Jorgen D'Hondt, Achille Stocchi, Adèle de Valera

Notes:

CA v4

Since GB meeting: CA v4 issue on Oct 1st

Lancaster legal address added

CERN & Lancaster provided background, DESY opted for no data in background: backgrounds ok

EPFL ok w/ resolutions from Julie on modifications asked for

HZB ok w/ both resolutions from Julie on modifications asked for

CERN: modifications still pending agreement from Cloé from Julie's message on Oct 2

Julie will send again to others who didn't ask for any modifications on v3 after having resolved modifications contradictions

After that, final version will be ready for signature

Shared NDA

Due date IB Oct 30

Cryoelectra in progress (misunderstandings clarified & signature asked again w/ NDA attached by Julie, then Adèle)

RI in progress (misunderstandings clarified & signature asked again w/ NDA attached, by Oscar, then Adèle, then Oscar)

WP4

* Anna's response to be discussed - art on budget flexibility

* Future to discuss w/ INFN LASA (1.3 GHz HOM couplers, to be replaced by FCC ones?)

WP6

New proposal for cavities, this time within budget, but lost 9 months

* Too much risk to try & cut corners - foreseeable ~1 year extension – Adèle warns PO

WP9

9.4 Policy briefing report - D32 due M24 Feb 2026

* Adèle sends a meeting proposal with External relations coordinator & Achille

Coordination panel meeting

Sept 30

Feedback to Achille

* Adèle sends notes

Governing board meeting

Oct 1

Feedback to Jorgen & Achille

* Adèle updates Chairperson's notes

Advisory Board meeting

Oct 7

Feedback to Jorgen

* Chairperson coordinates recommendations to the consortium, due 2 weeks after meeting

* Advisory Board could chair a discussion on project rescope (arguing FCC is EU policy) & possible ~1 year extension in Berlin annual meeting