iSAS weekly meeting

15th October 2025

Present: Achille Stocchi, Adèle de Valera

Absent: Jorgen D'Hondt

Notes:

CA v4

* No news yet: Adèle sends a reminder

Shared NDA

Before Oct 30

* RI signed - Julie to share complete document in PDF format

AMD

No PO response yet

WP4

* Adèle sets up an urgent meeting w/ Dario Giove, WP4 & WP6 Leaders and Achille to discuss 1.3 GHz HOMs mentioning it's an Advisory board recommendation

WP9

* Maud to discuss Policy briefing report during CERN collaboration meeting or Friday Oct 17 at 4 pm - ok by Achille? No, try other dates during academic holidays

IB meeting

Oct 30

* Adèle warns WP7 Leader that Jorgen & Achille will not be able to join the meeting (event at Nikhef for its 50th anniversary)

Steering committee

Nov 4

* Adèle asks Jorgen if ok to switch Coordination panel meeting (Nov 4 instead of Dec 16) w/ Steering committee (Dec 16 instead of Nov 4)

Berlin 2026

Draft agenda v2:

* // WP meetings organised as Paris (after plenary) or as Padova (before plenary)? As Padova w/ an added // WP meeting conclusions slide in the template to share in plenary

* Adèle asks Jorgen what he thinks about Oliver Brüning from CERN (to discuss EU policy goals) for the invited talk