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iSAS weekly meeting 
30th January 2026 
 
Present: Achille Stocchi, Adèle de Valera 

Notes:

CA  
Julie is back, said no obstacles to signature process
* GB chair demands to respond to

AMD  
Documents transmitted to PO
* Decision on PhD 36 person-months & keep 120 000 
* To be submitted by Jan 30 in EU Portal w/o e. (which will be put in upcoming periodic report)
PO unblocked Annex 1 changes 
* Justification box completed & GA annoted transmitted & saved on portal

1st period review meeting w/ PO
Review meeting 2nd week of May
* which date to propose? when both Achille & Jorgen can be present? June 1st
* Adèle checks w/PO how long to anticipate, exactly

RF2.0 & iSAS
* Feb 16 at 5 pm online meeting: same as Jan 16 to invite (Ketel, Achille, Jorgen, Giovanni, Guillaume Olry, Walid Kaabi, Frederic Bouly)...?
* Barcelona meeting: to register before Jan 27 to 2nd & 3rd meeting days: Achille (Jorgen unavailable) who else (among Guillaume Olry, Frederic Bouly, Christophe Joly, Ketel Turzó, Axel Neumann...)? They all interested have direct contact to Giovanni & organise their coming (Guillaume unavailable)
https://indico.kit.edu/event/5411/  
* Travel expenses needed to be funded? 
"If needed, we can cover the travel expenses for few of you" (Giovanni)
* TIARA meeting on March 18th
Agenda not fixed yet & in person, at CERN, or on Zoom
Jorgen unavailable, Achille to be determined, Giovanni not likely but to be checked
* Achille to Jens' comment "for the >4K SRF in my opinion could be in"
* Maud's comment to think through: "regarding thin film, one has to be careful not to overlap the R&D planned within EPITA (=IFAST2). If we want to include this topic, we have to liaise with Tom Torins who is leading EPITA to make sure both R&Ds are indeed different"
* Discussion w/ WP3 regarding thin films & iFAST interconnections to set up separately: which dates to propose to Cristian? Oleg too?
* Online meeting w/ Frank (?) & interested iSAS participants to set up before Barcelona meeting: which dates to propose? to whom exactly? 2nd week of Feb by Achille & Guillaume, Adèle in CC
* "Noyau dur" core team to form quickly now to work on the proposal to be ready on time for the TIARA meeting
* CERN might be interested to take the lead /Coordination (whereas at IJCLab no volunteers, now)
* Contacts at CERN:
"Franck Peauger" <Franck.Peauger@cern.ch> 
"Frank Gerigk" <Frank.Gerigk@cern.ch>

WP9 
* Policy briefing report draft - comments (by Jan 26)
* New framework issued from EC
* v5 to be proofread (available to everyone in steering committee from Jan 27 on Indico page)

Steering Committee 
Jan 27
* WPs updates: only points of attention since last one recent  
* Coordination update including policy briefing report comments, RF2.0 & iSAS project update

Berlin meeting 
* Funding to be solved before registration to be opened
* Contents of Impact risk analysis to discuss in annual meeting (WP9 D "Risk analysis related to impact of iSAS technologies" due June 2026)

Feb due date 
* Adèle sends Impact risk analysis template + milestone / deliverable report template w/ usual instructions 1 month prior to each WP Leader & Deputy

Next Weeklys
* 3 next Weeklys cancelled: 4/2, 11/2 & 18/2
* 30' to find at some point 
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