## Slide 1: WP8: Societal impact RP1 review meeting, June 1st, 2026
All information contained in this presentation and any accompanying documents is for iSAS project only, and must be treated as strictly confidential.
Any dissemination, distribution or other use of this information without the consent of its owner is prohibited.
Funded by the European Union. Views and opinions expressed are however those of the authors only and do not necessarily reflect those of the European Union or the European Commission. Neither the European Union nor the granting authority can be held responsible for them.

## Slide 2
WP8: Societal impact
CNRS
Convener: Adèle de Valera (CNRS)
Main contacts with other partners: Nicholas Shipman (HZB)
WP8 Main goal
The iSAS method of achieving societal impact has four main directions:
Training & Early Career
  Essential actions to ensure that a new generation of highly skilled accelerator researchers in academic and industrial sectors are trained in the iSAS energy-saving technologies
Outreach & Dissemination
  Communication actions within society for a better acceptance of new technologies
Diversity & Equity
  Crucial actions to attract more women and other less-represented populations to the accelerator science community, which is currently highly unbalanced in terms of diversity
Open Science
  Decisive actions with partners in academia and industry to establish an open access collaboration on technologies that respects intellectual property and to achieve the ambition of iSAS to expedite the development and deployment of energy-saving technologies

## Slide 3
WP8: Societal impact
CNRS
Convener: Adèle de Valera (CNRS)
Main contacts with other partners: Nicholas Shipman (HZB)
Task 8.1: Training & Early Career – M1-M48
• Train early career and industrial researchers in the development and operation of iSAS technologies.
Task 8.2: 8.2 Outreach & Dissemination – M1-M48
• To gain widespread acceptance for our deliverables, inform the community about our efforts to make
accelerator systems more sustainable from an energy consumption point of view.
Task 8.3: Diversity & equity – M1-M48
• The accelerator world suffers from a lack of diversity and therefore actions are taken to raise awareness and to
attract more diverse scientists to accelerator physics.
Task 8.4: Open science – M1-M48
• Developed a Data Management Plan and an Open Access platform.

## Slide 4
WP8 – Societal impact:
Key outcomes
WP8 Key outcomes
7 young researcher hires as yet at EPFL, HZB, ESS, IJCLab, DESY & HZB
3 digital spaces filled as the project unfolds
    iSAS website: to showcase the project to wider audiences (communication & dissemination)
    Project Indico page: to meet – to find upcoming project meetings (e.g. annual meetings invited talks)
    Data repository: to share project documents on SharePoint (open science)
Conference talks & papers referenced
Portraits of role-models on the iSAS website

## Slide 5
WP8 – Societal impact:
Achievements of Task 8.1 Training & Early Career
Task 8.1 Achievements
Train early career & industrial researchers in iSAS tech with European projects EURO-LABS and I.FAST
  New online courses to create
    Phase 1 to develop iSAS tech
    Phase 2 to use iSAS tech
    & hands-on training during validation phase
The online courses will be implemented during RP2, RP1 has been a pre-production phase to outline the work to be done.
Feasibility study
  Meetings on format of online courses caption & editing w/ IJCLab communication team have been useful to recognize the options range that is available with the competencies and equipment at hand

## Slide 6
WP8 – Societal impact:
Achievements of Task 8.1 Training & Early Career
Task 8.1 Achievements
Number of young researcher hires
    7 young researcher hires by the project as yet at EPFL, HZB, ESS, IJCLab, DESY & HZB
Beyond online courses, young researchers hired to work for the iSAS project get an opportunity to get a hands-on continuous training on iSAS technologies and participate to their development as a new generation of researchers familiar with iSAS technologies

## Slide 7
WP8 – Societal impact:
Achievements of Task 8.2 Outreach & Dissemination
Task 8.2 Achievements
D#33 Creation of a Dissemination & Exploitation Plan
Among the actions taken to implement the plan:
  Creation of iSAS logo
  Promotional mug with logo created & distributed
  Database of disseminating actions, updated regularly
  Conference Coordinator nominated, Nicholas Shipman to manage publications arising from the iSAS project
  Database of conference papers in the project data repository, created and updated regularly
  News items written on iSAS website, interviews for specialised publications i.e. Accelerating News
M#27 First update of iSAS D&E plan

## Slide 8
WP8 – Societal impact:
Achievements of Task 8.2 Outreach & Dissemination
Task 8.2 Achievements
Quantitative metrics
  Some indicators to showcase the efforts taken:
    Number of news articles written on the iSAS website
      9 as yet in external communication (plus the short-form LinkedIn posts and internal communication news articles within institutes°
    Number of news articles published in external sources about iSAS: 4
      CERN Courier
      Actus in2p3
      Alto Vincentin online
      Accelerating News (pending)
    Number of conference talks and papers in the project data repository
      27 conference talks and papers referenced as yet (papers published or accepted for publication and unpublished conference talks)

## Slide 9
WP8 – Societal impact:
Achievements of Task 8.3 Diversity & equity
Task 8.3 Achievements
Genera network
  The European Genera network coordinator was consulted during the development of the iSAS project to shape the Diversity and equity task.
  The network, including among its partners DESY, CERN, ESS, INFN & the French National Institute of Nuclear and Particle Physics (IN2P3), has been joined by the iSAS Consortium in order to support its Diversity and equity work via tools and feedback.
  On the basis that gender diverse teams improve collective intelligence and research performance, the objectives of this network are, among others: to support, coordinate and improve EDI in physics research organisations, to establish a community of practice to support EDI progress within the Network’s institutions.
General assembly in Sept 2025 in Limerick
  The iSAS Consortium has been represented, to discuss among other topics the new network MoU.
  MoU signed

## Slide 10
WP8 – Societal impact:
Achievements of Task 8.3 Diversity & equity
Task 8.3 Achievements
M#29 Implement portraits of role models on iSAS website, due M36 Feb 2027
  Discussions about who to interview
    A first selection of contacts to invite for the portraits has been discussed.
  Feasibility study
    A discussion of format choices, caption & editing w/ IJCLab communication team has been led in order to inform the choices of the WP8.
  First portraits already on the website

## Slide 11
WP8 – Societal impact:
Achievements of Task 8.4 Open science
Task 8.4 Achievements
D#25 Development of a data management plan (DMP)
  Specifies expectations in terms of data types & formats, volume, storage, access rights, security
M#28 Update of the DMP
  The project data repository decision was due M4 June 2024. Were used the specifications shared in the milestone #25 report.
  The structure chosen for the iSAS project data repository follows the WPs outline:
    WPs
      Tasks
        Folders
  Milestones and deliverables are identified by the metadata to respect the FAIR specifications
  The project data repository is used to enable common access to project documentation, from the Part B to coordination templates and milestones and deliverables validated
  The raw data from tests is kept within institutions

## Slide 12
WP8 – Societal impact:
Achievements of Task 8.4 Open science
Task 8.4 Achievements
Beyond what has been planned in the Data Management Plan (DMP) and its subsequent update, concrete steps have been taken to ensure the open access of the project results
To make sure the project data is easy to access, the link to the project data repository is available via the iSAS website as well as via the project Indico page
Deliverables are accessible in the project data repository, and shared widely once the review is done
The Verifiable metric for energy-saving performances and the Compilation of ESS CM, lesson learned & benchmarks, two of the main outcomes for the iSAS sustainability criteria framework are referenced and accessible in ArXiv, an open-access archive for nearly 2.4 million scholarly articles in the fields of physics among others. They are regularly quoted in conference talks and papers, so the source was to be found as easily as possible
Publications are submitted under a Creative commons 4.0 license, with the Physical Review Accelerators and Beams, a trusted open access journal for significant developments in accelerator science, technology, and applications, or the Joint Accelerator Conferences Website (JACoW), an international collaboration that publishes proceedings for accelerator conferences around the world

## Slide 13
WP8 – Societal impact:
Next steps
WP8 Next steps