## Slide 1
WP5: Integration into a new LINAC Cryomodule
Meeting at ESS
12th - 13th of September 2024
Innovate for Sustainable Accelerating Systems

## Slide 2
Task 5.2: ESS cryomodules experience and benchmarking with other recent facilities
Point 1: Compile the lesson learned from the ESS CM testing activities, technical commissioning and initial operation
With Nuno to define a list of points to address as lesson learned
Examples:
Criticality connected to coupler windows cracking
    Would it have been possible to use a double window with the ESS specifications for peak power and duty cycle?
    Guidelines for a repairing procedure of the cracked window in the tunnel (experience from ESS and SNS)
    Possibility of developing devices to check if a ceramic window is cracked after arching
Criticality connected to the inner cryomodule piping and HEX – low liquid fraction after the JT valve
Criticality connected with the tuner - comparison between cold tuner that requires access hatches and warm tuner with mobile parts outside the cryomodule.
Many more points mentioned during the in-person discussion (see notes): comparison of CM measures in the test stand and in the tunnel, installation, …
WP5 – ESS lesson learned

## Slide 3
Task 5.2: ESS cryomodules experience and benchmarking with other recent facilities
Point 2: Benchmarking with projects in the implementation phase
Benchmarking parameters defined
Benchmarking facilities: LHC, PIP-II, XFEL, SNS, MYRRHA, LCLSII
Bibliographic search and contact with experts ongoing
To add: machine size, number of cavities, measurement sensor and points, cryostat assembly principles, limiting mechanism of cavity performances (multipacting, field emission, radiation dose), procedure/recipe for conditioning (warm and cold – high energy consumption), supporting system
Preparation of a questionnaire to get standard input from different facilities.
WP5 – ESS cryomodule benchmark
 | Parameters
Energy and RF parameters | Types of particles
 | RF power
 | Current amplitude
 | Pulsed/continuous machine
 | Cavities Q0/ Eacc
 | Cavities operating temperature
 | Frequency
Cryogenics and cooling | Architecture /CDS/ magnets
 | Cryogenic circuit complexity, temperature and pressure levels
 | Heat Loads
 | Thermal shield
 | Heat exchanger design and performances
 | Cryoplant capacity
 | Coupler antenna cooling and performances
 | Coupler cooling
Cryomodule design | Cryomodule accessibility
 | Tuning system
 | Magnetic shield
 | Design compromises
Operations and availability | Alignment
 | Tuner maintainability
 | HOM connectors maintainability
 | Coupler maintainability
 | Warm coupler conditioning
 | Failure modes and lessons learned (does the cryomodule allows for replacement of these parts or it should be fully replaced?)
 | Beam losses
 | Operational experience
Notes: Clarification on the type of CM – high betas from other facilities?
Coupler conditioning?
Benchmarking on the design or just testing, commissioning, first operation?
Comparison and benchmark correlated with the project constraints, it doesn’t make sense to propose an alternative which is not compatible with project or space constraints or time constraints.
Proposed or benchmarked alternative should be comparable with project choices. ESS tunnel was already dig before accelerator design

## Slide 4
Task 5.2: ESS cryomodules experience and benchmarking with other recent facilities
Point 3: Develop a roadmap to develop a new sustainable CM design
Open points for discussion:
Application for proton/electrons linac/circular (mulitpass impact on HOM requirements) accelerators, high beta elliptical cryomodules.
In which terms is sustainability defined? What is the energy cost to minimize?
    OPEX: energy consumption, higher T, low heat loads, accessibility and maintainability of the CM, availability, etc.
    CAPEX: standard material and fabrication/manufacturing processes, looser tolerances, assembly process, etc. (details are strongly dependent on the application/ context)
In the iSAS proposal sustainability is defined in terms of energy savings so the roadmap will focus on the minimization of the operational costs.
Definition of integration roadmap – what not to forget in the definition of tunnel space occupation in conceptual design phase
WP5 – Roadmap to design a sustainable cryomodule
Notes: Parametric design guidelines to help in the initial phase of the project when there is short time
Lines for integration in the tunnel – linked to frequency and power
Maybe not in list of elements not to forget not absolute values, scaling values