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iSAS weekly meeting 
6th February 2026 
 
Present: Achille Stocchi, Adèle de Valera 

Notes:

CA  
Online meeting w/ Julie on Feb 3rd (reminder of end of reporting period dates)

AMD
Update to Achille on last steps 
* PO online meeting Feb 2nd & new deadline (fun fact, she has been an EPM)
* WP4 Leader warned new delays are quite ambitious, despite INFN LASA assurances (already questions of trust before) confirmed also to present progress to WP4 on Feb 24 
* WP4 numberings errors (for example 4.7 meant NOT Task 4.7), introduced confusions
* Question of clarification on INFN responsibility over 4.8 & 4.9 despite arguments to take over recruitment of young researcher (argument of recruitment difficulties at INFN but not at IJCLab)
* Part B v18 sept 2023 mixed w/ bits of Part A randomly in the middle to be mentioned - what happened? Risks of errors to be mentioned
* Achille to check BLA mentions Part B Word version w/ track changes
* Simulation by HR to get an idea of young researcher costs at CNRS updated to share
* Adèle sends documentation on AMD details to Julie

Review meeting
* June 1st 9:00-12:30 am CET to block until confirmation by PO after consulting with expert to be present
* Agenda to share w/ Achille
w/ WP Leaders
Summary of 1st period report in presentation mode & Q&A
Overview of project then by each WP, achievements & deviations 10-15' + Q&A by PO & expert
Recos & next steps by expert

RF2.0 & iSAS 
* Guillaume found meeting date? Yes, Feb 10
Julie to be absent from June for at least 3 months when application would take place

WP9
* Policy briefing report ready for Achille to validate (v5 is vf)

Justification
Marina (service Contrats) arrived and will have the iSAS project in her portfolio projects to follow-up 
* FYI need for Agate-Tempo unseen accesses to follow-up better - Adèle to ask @DR4
* From Agate-Tempo info Achille to validate Patricia Duchesne, Nicolas Gandolfo & Walid Kaabi timesheets as PI, then Marina as Contrats - Adèle to ask Marina & to show what info she has access to on the project to make sur no info is lost
* Adèle to ask declarations to be made (retroactively since no declared on iSAS as on the other projects yet, w/ help of HITO info available) - Adèle to ask @DR4 consequences to anticipate (since it's a lump sum project)
* Question from achats /UF 01074 answered (reconduire ou ne pas reconduire)? Ce n'est pas une ligne de crédit mais une UF qui a été créée au début d'iSAS
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