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iSAS weekly meeting 
17th April 2026 
 
Present: Achille Stocchi, Adèle de Valera 

Notes:

RF2.0 & iSAS 
* New doc Achille for to go-no-go before proceeding

CA  
UKRI new resp has now understood once Achille explained (internally knew and had handled accordingly already)
Currently 1 signature missing (CEA)/11 expected (CNRS signed also)
* Adèle sends a 5th reminder? CEA needed a change in signatory responsible

M&D due Feb 2026
Still missing 2 (WP6 impact risk analysis to validate & 3.3 RF tunability D to get)

RP1 report 
* PO asked where we were at 2 weeks before due date
* Achille asks for Jorgen to help on technical sections related to the scientific coordination role (like objectives progress to date)
* 4 WP contributions received /9 expected (internal due date 15/4) 
* Adèle does NOT forget to prepare WP8 & WP9 contribution as well

Berlin meeting
* Organising team does last minute logistics (group photo right before plenary lunch, confirmation of new GB meeting timeslot, for ex)
* Adèle sends reminders for speakers, incl. Oliver Brüning for invited talk, shares agenda of GB meeting to members
* Adèle prepares talk for Project leader talk (incl. GANTT updated & iSAS work plan w/ green & red for modifications until Y5)
* Adèle prepares slide deck for GB chair (incl. 1 slide on main impact risks from 1-6 Feb 2026) 
* Adèle does NOT forget to prepare WP8 presentation as well

Next Coordination panel meeting
June 2nd
* To comment Review meeting of June 1st 

Communication
* Media Request: Accelerating News from CERN - Adèle asks Maud (external relations) 

Next Weekly
* 29/4 
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