iSAS weekly meeting

17th April 2026

Present: Achille Stocchi, Adèle de Valera

Notes:

RF2.0 & iSAS

* New doc Achille for to go-no-go before proceeding

CA

UKRI new resp has now understood once Achille explained (internally knew and had handled accordingly already)

Currently 1 signature missing (CEA)/11 expected (CNRS signed also)

* Adèle sends a 5th reminder? CEA needed a change in signatory responsible

M&D due Feb 2026

Still missing 2 (WP6 impact risk analysis to validate & 3.3 RF tunability D to get)

RP1 report

* PO asked where we were at 2 weeks before due date

* Achille asks for Jorgen to help on technical sections related to the scientific coordination role (like objectives progress to date)

* 4 WP contributions received /9 expected (internal due date 15/4)

* Adèle does NOT forget to prepare WP8 & WP9 contribution as well

Berlin meeting

* Organising team does last minute logistics (group photo right before plenary lunch, confirmation of new GB meeting timeslot, for ex)

* Adèle sends reminders for speakers, incl. Oliver Brüning for invited talk, shares agenda of GB meeting to members

* Adèle prepares talk for Project leader talk (incl. GANTT updated & iSAS work plan w/ green & red for modifications until Y5)

* Adèle prepares slide deck for GB chair (incl. 1 slide on main impact risks from 1-6 Feb 2026)

* Adèle does NOT forget to prepare WP8 presentation as well

Next Coordination panel meeting

June 2nd

* To comment Review meeting of June 1st

Communication

* Media Request: Accelerating News from CERN - Adèle asks Maud (external relations)

Next Weekly

* 29/4