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iSAS weekly meeting 
17th June 2026 
 
Present: Achille Stocchi, Adèle de Valera 

Notes:


E2-SCALE
Submitted on June 16 

CA  
* Alena sends CA vf compiled
* Adèle shares the CA final version in PDF as soon as DR4 will have done

AMD #2
* Adèle takes survey of delay needs from WP L&D -
* Vittorio & Jens send a technical justification for their funds transfer to hire a young researcher from CERN to HZB in WP1
* Adèle checks w/ WP5 Leader for technical justification & new due date for Task 5.4 delay to take into account the start date & duration of Lode's PhD contract 
* Adèle proposes dates (previously checked w/ Achille) to PO for discussing AMD#2 globally - all Coordination panel to include? 
* July doesn't work for the PO - any dates for August?

RP1 report 
* More detailed § on procurement difficulties in deviations section to be validated by Achille
* D#35 WP2.1 ML implementation plan re-submitted after SEN -> PU dissemination level modification
* Researchers involved in the project collection of missing info (like nationality & contract duration)
* IP strategy - IJCLab Technology Transfer TR documentation to prepare a proposal for industrial partners 
* EU logo to be replaced in industrial section of website - Adèle sent to vertical RGB neg logo to WP7 Leader
* EU logo to be checked on Indico presentations
* Publications tab to be modified (PID) - ArXiv to be the repository for publications & cannot be done by EPM (endorsed submissions)
* means we should prob afterwards delete the Indico page for conference talks & papers (otherwise too many different listings of the same documents to be kept updated & coherent with each other in their referencing - Achille to validate
* & means that IJCLab web developer then updates iSAS website navbar to ArXiv instead of Indico

Advisory Board report 
* No feedback yet from AdvB on the Coordination's response?
* How to handle comments on WPs (other than main recommendations) from AdvB? 1 slide to add to Steering Committee template

Next M/D due dates
WP9.1 D#34 Risk analysis related to impact of iSAS technologies due June 2026
* Who is responsible (technical dimension too)? Maud volunteered but it's a 2-person job – Achille volunteers
* To de determined how the impact part factors in (no detail in GA)
* PO asked for examples
* Adèle sends an early reminder for the M/D of August because of summer months holidays to anticipate

Communication
* To review Maud's response to conference talks Indico page w/ Achille (& notably on editorial practices of JACoW, because they have reviewers) 
* Adèle reminds WP L&D to publish on ArXiv as well as JACoW
* Online meeting External relations responsible & IJCLab Communication responsible to discuss future com' for iSAS for next months 

Next Weeklys
* 15/7 TSEHEP Romania to cancel
* During Achille's summer holidays to cancel - first actual dates to check w/ Achille
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