iSAS weekly meeting

24th June 2026

Present: Achille Stocchi, Adèle de Valera

Notes:

CA

* Alena sends CA vf compiled

* Adèle shares the CA final version in PDF as soon as DR4 will have done

AMD #2

* Question for Achille: WP4/4.9 Engineering report of the fabrication of BLA due August 2026 - delivery by August not feasible - fabrication details later...? How many weeks/months delay? impact on other milestones? Adèle asks WP4 Leader for an estimation

* Ok for other modifications needed for other WPs

RP1 report

* Adèle asks PO if closure ok sharing Part B and listing all modifications done & timeline on next few weeks implementations (logos & ArXiv referencing): Part B 1 line modified according to suggestion of PO ("written too much as a conclusion")

* Adèle modifies Part B then asks DR4 to close w/ updated Part B rewritten w/ PO

* Rejected because closed with previous version of Part B

* Closed again after coordination between EPM, PO & DR4 and Part B updated on Portal

Next M/D due dates

WP9.1 D#34 Risk analysis related to impact of iSAS technologies due June 2026

* Only WP2 & WP4 yet despite reminder

Communication

* Question for Achille: upcoming conference about ESSRI 2026 sustainable science at research infrastructures: https://conferences.phys.unisa.it/essri2026/index.htmlDo you know, whether somebody of iSAS will go there? We might need to appear there? Maud invited talk & most members of Advisory Board will be present

* Online meeting External relations responsible & IJCLab Communication responsible to discuss future com' for iSAS for next months:

Mentorship (retex Ketel?) Maud interested - maybe Yolanda too?

LinkIn posts for next invited talks like ESSRI'26 or publications

Interview of Walid Kaabi /E2-SCALE submission?

Progress & next steps at half-time more in-depth article

Round table /iSAS women researchers at next annual meeting in Lund like iFAST?

Exchange of retex & best practices between the women of iSAS?

* Achille asks for a choral video on "What is iSAS?"

WP8.1

Training & early career

* Adèle writes to WPL&D to ask if they know of professors w/ pedagogical material on iSAS technologies, and would be is interested, volunteer and available in the next few months? For recording online meetings

Next meetings

* Adèle proposes dates for next academic year for all committees

* Adèle checks w/ Nuno if ESS would host next annual meeting in around Feb/March 2027 (ongoing internally at ESS for now)