iSAS weekly meeting

1st July 2026

Present: Achille Stocchi, Adèle de Valera

Notes:

CA

* Alena sends CA vf compiled

* Adèle proposed to compile directly if receives CNRS signature page - no response yet

* Urgent request from funder from EPFL transferred in priority Cc Achille - no response yet

Alena on holidays since the previous 2 weeks apparently

AMD #2

* July or August doesn't work for the PO - Adèle sends list of items & justifications asap (meeting if clarifications needed, maybe in Sept)

4 August 2026 milestones delayed to be added?

* WP1.4 M#2 delay

* WP2.5 M#6 delay due to setting up a complete SSA test stand at DESY from scratch

* WP3.3 M#13 delay due to a cryostat upgrade

* WP4.9 Engineering report of the fabrication of BLA due August 2026 - delivery by August not feasible

* Adèle sends reminders with clear implications of delays to the overall process

RP1 evaluation

PO accepted the RP1 closure

Review report on the Portal w/ the Result of Review letter

The 3 main points highlighted in the letter "Result of the Review":

-> Close monitoring of the delays affecting Work Package 6 is recommended. A detailed update on progress and mitigation measures should be provided within six months

-> Define formal IPR strategy

-> The next Data Management Plan update should provide details on the collaboration with 2020 ESCAPE project and EOSC

"Close Without Observations" option available

* Adèle sends them to the Consortium & asks for observations before 30 days from June 26, date of reception, highlighting the errors to correct p3-4

Next M/D due dates

WP9.1 D#34 Risk analysis related to impact of iSAS technologies due June 2026 accounted for

Justification @DR4

* G. Olry validated - next step validation from Contracts service & DR4

Communication

* Achille asked for a choral video on "What is iSAS?"

* Question: more precise timeline? Greg (the video contact person) & Fairouz might have availability for a 1st step like filming of Achille's segment) in August to anticipate coordination time w/ help of in2p3 – yes, Achille available at this period, other interviewees less urgent (within 6 months), probably Jorgen, WPL or young researchers

* Question: more precise target? Educated people, not necessarily accelerator physicists

WP8.1

Training & early career

* Adèle writes to WPL&D to ask if they know of professors w/ pedagogical material on iSAS technologies, and would be is interested, volunteer and available in the next few months? For recording online meetings

Next meetings

* Adèle checks w/ Nuno if ESS would host next annual meeting in around Feb/March 2027, maybe March 3-4-5 (ongoing internally at ESS for now)

* Adèle proposes dates for next academic year for all committees & only serious obstacles (like international conference where many from the consortium are due to attend) will be taken into account for a modification of dates

Calendar of instances meetings for Sept 2026 – June 2027:

Advisory Board meeting

Oct 23 10-11 am CET

To discuss w/ Coordination panel 3 days after progress status shared in Steering Committee

Autumn online meeting

Governing Board meeting

Nov 17 10-11 am CET

Autumn online meeting

Coordination panel meetings

Sept 8 10:30-12:00 am CET

Dec 1 10-11:30 am CET

Feb 23 10-11:30 am CET

May 18 10-11:30 am CET

Steering Committee

Oct 20 10-11:30 am CET

Jan 12 10-11:30 am CET

April 6 10-11:30 am CET To discuss Advisory Board recommendations post Annual meeting (tbc)

June 29 10-11:30 am CET

Annual meeting in Lund (?)

March 3-4-5 (?)

tbc w/ ESS in progress

w/ 2nd Governing Board, Advisory Board meetings & Industry Review meeting (tbc)