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iSAS weekly meeting 
26th August 2026 
 
Present: Achille Stocchi, Adèle de Valera 

Notes:

M/D due August 2026 to review
Not received for review by coordination yet:
* WP3 D#11 Report on flux dynamics study in Nb3Sn on Cu samples -> WP3 Leader sent a reminder to Task Leader @UKRI
* WP6 D#20 Concept. design of a combined FE-FRT-HOM coupler -> WP6 Leader sent a reminder to Task Leader @UL
The 4 others are considered delayed by coordination arbitration

WP4
* INFN transfer done

RP1 evaluation 
* Closed without observations on the portal by DR4 

Formal IPR Strategy
* Adèle proposes a meeting w/ INFN TT 
* Diego only responded as yet: Sept 11 at 2 pm or Sept 16 at 3 pm - Achille confirmed dates

AMD #2
* Adèle circled back to WPL who were not already GB members to inform them ab arbitrations made (WP2 & WP4)
* GB vote results until August 7:
* Adèle informed of decision made on August 10
* Adèle sent doc° @PO on August 10
* PO feedback not received yet

Justification @DR4 
* Timesheets young researcher hired @IJCLab confirmed unnecessary

Coordination panel meeting 
Sept 8
* To prepare

Invitation for RF2.0 closure project meeting
* Achille has been invited to present E2-SCALE, maybe w/ a few iSAS members  

Annual meeting
* Adèle sends a reminder @Nuno if ESS hosts 

Communication
* Achille proposes options for enlargement after annual meeting for mentoring programme: Hadil Abualrob, Rasha Abukeshek, Iryna Chaikovska, Angeles Faus Golfe, Sophie Chance
* Fairouz sees the person responsible for video caption on August 27 to get shooting dates
* Adèle & Maud start to build the iSAS collaborators list for the website - Achille suggests alphabetical order & institutes in 1 
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