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iSAS weekly meeting 
2nd September 2026 
 
Present: Achille Stocchi, Adèle de Valera 

Notes:

M/D due August 2026 to review
Accounted for:
* WP3 D#11 Report on flux dynamics study in Nb3Sn on Cu samples
* WP6 D#20 Concept. design of a combined FE-FRT-HOM coupler
The 4 others are considered delayed by coordination arbitration

Annual meeting at ESS
Informal yes from decision makers of ESS
* Adèle waits for list of practical questions 

RP1 evaluation recommendations
* Adèle sends a specific message to WP6 leader Cc AS to ensure 6 months progress report on delays mitigation in mind and potential questions answered 

Formal IPR Strategy
Sept 16 at 3 pm
Souleymane will most probably be available, Oscar confirmed, Diego Tonino & Critina Placido as well
* To prepa: draft for review

AMD #2
PO feedback not received yet

Coordination panel meeting 
Sept 8
* PPT draft to review
* To include RF2.0 invitation for Nov closure project meeting & presentation of E2-SCALE (results in Oct)

Communication
Video caption w/ Achille for Sept 7 at 11
* Achille prepares the questions sent by Fairouz 
iSAS collaborators list for the website
* Maud proposes to submit list to the Coordination panel
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