iSAS weekly meeting

2nd September 2026

Present: Achille Stocchi, Adèle de Valera

Notes:

M/D due August 2026 to review

Accounted for:

* WP3 D#11 Report on flux dynamics study in Nb3Sn on Cu samples

* WP6 D#20 Concept. design of a combined FE-FRT-HOM coupler

The 4 others are considered delayed by coordination arbitration

Annual meeting at ESS

Informal yes from decision makers of ESS

* Adèle waits for list of practical questions

RP1 evaluation recommendations

* Adèle sends a specific message to WP6 leader Cc AS to ensure 6 months progress report on delays mitigation in mind and potential questions answered

Formal IPR Strategy

Sept 16 at 3 pm

Souleymane will most probably be available, Oscar confirmed, Diego Tonino & Critina Placido as well

* To prepa: draft for review

AMD #2

PO feedback not received yet

Coordination panel meeting

Sept 8

* PPT draft to review

* To include RF2.0 invitation for Nov closure project meeting & presentation of E2-SCALE (results in Oct)

Communication

Video caption w/ Achille for Sept 7 at 11

* Achille prepares the questions sent by Fairouz

iSAS collaborators list for the website

* Maud proposes to submit list to the Coordination panel