iSAS weekly meeting

16th September 2026

Present: Achille Stocchi, Adèle de Valera

Notes:

AMD#2

* Adèle has sent the list of modifications with answers to PO comments, Part A & B with track changes

* Adèle has circled back with WP1 (since most comments revolved around WP1)

Annual meeting

Nuno confirmed ESS will host it March 3-5 (as expected)

* Adèle answers organisational questions (yes Advisory board members & Invited talk guests travel, accommodation & meals are included, but each host does according to their own processes)

* Adèle has created a Lund meeting Indico page and given editing rights to ESS

* Adèle has created a draft agenda

* Adèle updates the annual meeting mailing list

* Adèle sends a Save the date as soon as the arrival & departure times, accommodation recommendations & mailing list are ready

* To consider: do we have in mind a possible invited talk? Giovanni de Carne if E2-SCALE is selected?

IPR strategy

* Meeting of Sept 16 with prepared with IJCLab TT

* INFN TT prepares a draft following the discussions shared for Oct 1

Communication

"What is iSAS?" video

* Achille has new dates for cancelled filming slot - Sept 23 at 2-3 pm

* Adèle gave feedback about questions to prepare

* Adèle asks in advance about the format: a series of 1 short video per question? 1 longer video with multiple interviewees?

* Adèle asks Guillaume, Maud (when she is next at IJCLab), Jorgen if they could be interested as well

List of contributors for the iSAS website

* RI asked What about industrial partners? Adèle answers that for now the list was meant to cite globally the authors of iSAS academic publications from the partners who have signed the Consortium agreement