 



Spending profile l
 Profil   LHCb depense du core : 20 -50-20-10  sur la periode 2003-2006  TDR calo 2000

[image: image1.png]PID Barrel (32k channels)
Front-end electronics

FE-IC-1 prototypes + prod (qty 10 + 100 + 4000)
FE-IC-2 prototypes + prod (qty 10 + 100 + 4000)
FE boarts (including FPGA) (ity 5 +20 +500)
Cables between FE and concentrator (qty 500)
Concentrator electronics

Concentrator boards (qty 50)

Concentrator contral boards (gty B)
Concentrator crates (qty B)

Concentrator backplanes (ity 6)

Concentrator prototyping

LV supplies

LV Power Supplies

LV cables

HY supplies

Y Power Supplies

HV cables

Final installation

Flectronics test Bench

510
Er
100
100
125
2
55
15

18
10
44
E3
48
ES
12

10




PID Barrel (32 K channels) Design option 2 
1 board  6*32 ch - 8 boards/ sect – 16 boards/crate/2 sect 

Front end Electronics : 360 kE 
Scats 24 mm2
:  
15 kE  nov 2011  
Sacts  40 mm2:
30 kE  janvier 2013  
150 kE   pour 4500 circuits 2014 
FE IC ( PIF ) 
:    
10 kE  2012 


FE board (100):           2  kE  protoFE CRT 2011 /  2 KE prot Mother CRT  2012 + ??

 

             2 kE 2013 / 2 kE 2014 / 2015 : 1.5k * 100 =  150K
__________

Croc Crate  : > 55 kE
Croc

 :    1.5 kE 2013 / 1.5 kE  * 6 =  9 kE
Backplane 
:     1.5 kE 2013 / 6U ~ 1.5 kE * 6 = 9 kE
Crate

 :    18 Ke  20? 
LV supplies 
:     6 kE 

__________
HV

:     6 kE (!!)

?
PM cables 
:     ? 




Pour memoire 

proto : 24 x 650 = 15 600 euro  -> 624.00 euro / p 

*)  100 p: forfait  = 18 420 euro  -> 184.20 euro / p 

*) 3800 p: Run dédié 1) NRE = 92 820 euro (2 wafers garantis, 950p/wafer) 
                    ->  48.85 euro / p 
                     2) 2 wafers supp si disponibles 
                2 x 3 200 euro 
  => TOTAL 3 800 p: 99 220 euro -> 26.11 euro / p 

*) 4750 p: Run dédié 1) NRE = 92 820 euro (2 wafers garantis, 950p/wafer)) 
                    ->  48.85 euro / p 
                     2) 3 wafers supp si disponibles 
                3 x 3 200 euro 
  => TOTAL 4 750 p:102 420 euro -> 21.56 euro / p 

*) 5700 p: Run dédié 1) NRE = 92 820 euro (2 wafers garantis, 950p/wafer)) 
                    ->  48.85 euro / p 
                     2) 4 wafers supp si disponibles 
                4 x 3 200 euro 
  => TOTAL 5 700 p:105 620 euro -> 18.53 euro / p
[image: image2.png]EEEE AR O E T EEEE R e =

PID Barrel (32k channels) 13
Front-end electronics r 3
FE-IC-1 prototypes + prod (gty 10+ 100 4 24
FE-IC-2 prototypes + prod (gty 10 + 100 4 18
FE boards (including FPGA) (gty 5 +20 + 24
Cables between FE and concentrator (gty 1
Concentrator electronics E
Concentrator boards (gty 50) 12
Concentrator contral boards (qty B) 12
Concentrator crates (oty 6) 3
Concentrator backplanes (dty &) 12
Concentrator prototyping i
LV supplies 6
LV Power Supplies 3
LV cables 3
HY supplies. T [3
HYV Power Supplies 3
HY cables 3
Final instalation 12
Electronics test Bench 6




Beig  100%     12
Tocut  30%     4
Leterrier  20%  2
Jihane   10   1
Mowafak 50 6
Firmware Altera  50  6 
Croc /Crate 100%      12

Herve 20                      2
Syvie 30

4
Total 50




