## Slide 1: Weekly group meetings
11/01/2022

## Slide 2: General news
Fahad is starting the PhD from 01/02/2022 => registration at university and IJClab administration/contract + working place.
We will have an intermship student for 2 months (ERASMUS): Denys KLELOTS (M1) from 01/03/2022.
PosDoc announcement to be published (INSPIRER/ANR).
Next beam tests at MAMI are foreseen in 2022 => the 1st one in the end of June (the week of June 20 or the following one and the 2nd one during the second week in October (or November).
IPAC-22 abstract submitted by Salim: proceeding submission deadline 08/06/2022
INSPIRER/ANR kick-off meeting (end of January-beginning of February)
ELOG for our activity has been created: https://elog.lal.in2p3.fr/POSO/
IJCLab shared space for the positron source group activity: https://box.in2p3.fr/ => to be improved
FCC-ee related activity: CERN resources/cernbox
Gitlab for the IJCLab positron source group activity (https://gitlab.in2p3.fr/chaikovs/positron-sources)
LOGO of the group ?

## Slide 3: Current status
FCC-ee positron source: CHART collaboration WP3
  Organization of the general WP3 meeting => in progress
  Task 3.1 Physics design of the positron target and capture system – Iryna => next working meeting (parameter updates + Yongke recent results…)
  Task 3.4 Capture system beam dynamics – Salim => organization of the work within the Task
  PhD started in summer at PSI (collaboration with Fahad can be useful/interesting)
More precise estimation of the accepted positron yield => find the acceptance criteria (contact Oide-san)
Positron capture simulations (the last beam parameters) with the SC- solenoid and different types of the acc. structures.
Optimization of the hybrid positron source for the FCC-ee
SuperKEKB positron source (Fahad)
…

## Slide 4: Current status
Beam tests at MAMI (2021)
  Geant4 simulations (simulations with the MAMI beam parameters, PEDD distribution in z and r, Edep map for ANSYS, E dep in thermocouples ?)
  Data analysis
  ANSYS simulations as close as possible to the experimental conditions
  Contact MAMI to see when we can take back the targets
  Find where to perform the target analysis
Beam tests at MAMI (2022)
  Start preparation (results from 2021 are essential)
  Find and order the W-Ta, W-Re, Ta targets (February), W (available)
  Geant4 simulations
  Target support (already 1 ready => target support + 3 holders)
  Thermocouples => FEMTO ? Order W-Re wires (Omega, 10 weeks !!!)
  Data taking and analysis => improve?

## Slide 5: Simulations and optimization
Available and necessary codes/tools
  Matlab/Python/ROOT => remote running can be useful (find how to do it)
  Geant4 => remote running can be useful (find how to do it)
  RF-track => remote running can be useful (find how to do it)
  ASTRA => remote running can be useful (find how to do it)
  MADX/SAD? => remote running can be useful (find how to do it)
  ANSYS => remote running can be useful (find how to do it)
  GPT ?
  …
Work on the convenient global simulation tool for positron source design studies => benchmark of the simulation code with SuperKEKB parameters and experimental data (Fahad)
Optimization studies + AI (with Slava and Hayg) <= data sets should be available