Material for Section A

Proposal Acronym: EGI-InSPIRE

Proposal Title: European Grid Initiative: Integrated Sustainable Pan-European Infrastructure for Researchers in Europe

Free Keywords (100 chars)

e-Infrastructure, Grid, Europe, Supporting Researchers, HTC, HPC

Abstract (2000 chars)

Scientific research is no longer conducted within national boundaries and is becoming increasing dependent on the large scale analysis of data generated from instruments or computer simulations housed in trans-national facilities through the use of e-Infrastructure (distributed computing and storage resources linked by high-performance networks).

The EGI-InSPIRE project will continue the transition to a sustainable pan-European e- Infrastructure started in the final year of the EGEE-III project. It will sustain support to Grids of HPC and HTC resources, while seeking to integrate new DCIs (Clouds, SuperComputing, Desktops, etc) as they are required by the European user community. It will support the establishment of a central coordinating organisation, EGI.eu, and the staff throughout Europe necessary to provide an integrated and interoperable e-Infrastructure composed of national grid infrastructures. EGI.eu will provide a coordinating hub for European DCIs, bringing existing technologies into a single integrated persistent production infrastructure to support over 13,000 researchers spanning over a dozen scientific disciplines across Europe.

It will also provide a user-support function that works with the different user communities to further develop the e-infrastructure to meet their needs. Support for the current heavy users of the e-infrastructure to transition their critical services and tools from a central support model to ones driven by their own individual communities and to reach out to new communities such as the ESFRI projects. To define, verify and to integrate within the Unified Middleware Distribution, the middleware needed to support the e-Infrastructure from providers outside the project.

European Grid Initiative: Integrated Sustainable Pan-European Infrastructure for Researchers in Europe

(EGI-InSPIRE)

Type of funding scheme:

Combination of Collaborative Project and Coordination and Support Action: Integrated Infrastructure Initiative (I3)

Work programme topic addressed:

FP7-INFRA-2010-1.2.1.1 and 1.2.1.2

Name of the coordinating person:

TBC

TODO

Replace can/may/could with will & shall!

Lis of collaborating projects and how they interact with EGI-InSPIRE

List of participants:

| Participant no. | Participant organisation name | Part. short name | Country |
| --- | --- | --- | --- |
| 1 (coordinator) | EGI.eu |  | Netherlands |

Table of contents

Material for Section A	1

European Grid Initiative: Integrated Sustainable Pan-European Infrastructure for Researchers in Europe	2

Executive Summary Mk II – 1 page maximum	7

1.1	Progress beyond the state-of-the-art	16

1.2	Methodology to achieve the objectives of the project, in particular the provision of integrated services	19

1.3	Networking Activities and associated work plan	24

1.3.1	Overall Strategy	24

1.3.2	Relationship between Networking Activities	25

1.3.3	Work Package NA1: Management	26

1.3.3.1	Summary	26

1.3.3.2	Overview	27

1.3.3.3	TNA1.1: Project Office	27

1.3.3.4	TNA1.2: Project Consortium & Technical Management	27

1.3.3.5	TNA1.3: Technical Management	27

1.3.3.6	TNA1.4: Quality Assurance	27

1.3.3.7	Deliverables	28

1.3.3.8	Milestones	28

1.3.3.9	Risk Assessment and Mitigation	28

1.3.4	Work Package NA2: External Relations	30

1.3.4.1	Summary	30

1.3.4.2	Overview	31

1.3.4.3	TNA2.2: Dissemination	31

1.3.4.4	TNA2.3: Policy Development	31

1.3.4.5	TNA2.4: Event Management	35

1.3.4.6	Deliverables	35

1.3.4.7	Milestones	35

1.3.4.8	Risk Assessment and Mitigation	37

1.3.5	Work Package NA3: User Community Coordination	39

1.3.5.1	Summary	39

1.3.5.2	Overview	40

1.3.5.3	User Support within the EGI Ecosystem	40

1.3.5.4	TNA3.2: User & Community Support Team	41

1.3.5.5	TNA3.3: NGI User Support Teams	43

1.3.5.6	TNA3.4: Technical Services	43

1.3.5.7	Deliverables	44

1.3.5.8	Milestones	44

1.3.5.9	Risk Assessment and Mitigations	44

1.4	Service Activities and associated work plan	46

1.4.1	Overall Strategy	46

1.4.2	Relationship between Service Activities	47

1.4.3	Work Package SA1: Operations	48

1.4.3.1	Summary	48

1.4.3.2	Overview	49

1.4.3.3	TSA1.1: Activity Management  	50

1.4.3.4	TSA1.2: A Secure Infrastructure	51

1.4.3.5	TSA1.3: Service Deployment Validation	51

1.4.3.6	TSA1.4: Infrastructure for Grid Management	52

1.4.3.7	TSA1.5: Accounting	52

1.4.3.8	TSA1.6: Helpdesk Infrastructure	53

1.4.3.9	TSA1.7: Support Teams	53

1.4.3.10	TSA1.8: Providing A Reliable Grid Infrastructure	54

1.4.3.11	Deliverables	54

1.4.3.12	Milestones	55

1.4.3.13	Risk Assessment and Mitigation	56

1.4.4	Work Package SA2: Provisioning the Software Infrastructure	58

1.4.4.1	Summary	58

1.4.4.2	Overview	59

1.4.4.3	TSA2.1: Provisioning Software within EGI	59

1.4.4.3.1	Relationships with software providers	59

1.4.4.3.2	UMD Roadmap	59

1.4.4.3.3	Component and UMD versioning	60

1.4.4.4	TSA2.2: Defining Component Acceptance Criteria	60

1.4.4.5	TSA2.3: Verification of a software release	61

Accepting New Components	61

Component Release Process	61

1.4.4.6	TSA2.4: EGI Software Repository	61

1.4.4.7	TSA2.5: Deployed Middleware Support Unit	62

Integration with Operations	63

Integration with the Middleware Providers	63

Emergency interim releases	63

Feedback to quality criteria	63

1.4.4.8	Deliverables	63

1.4.4.9	Milestones	63

1.4.4.10	Risk Assessment and Mitigation`	64

1.4.5	Work Package SA3: Services for Heavy User Communities	65

1.4.5.1	Summary	65

1.4.5.2	Overview	67

1.4.5.3	TSA3.1 Activity Management	68

1.4.5.4	TSA3.2:	68

1.4.5.5	TSA3.3 Shared Services & Tools	68

1.4.5.5.1	TSA3.3.1 Dashboards	68

1.4.5.5.2	TSA3.3.2 Applications	69

1.4.5.5.3	TSA3.3.3 Services	70

1.4.5.5.4	TSA3.3.4 Workflows and Schedulers	70

1.4.5.5.5	TSA3.3.5 MPI	71

1.4.5.6	TSA3.4: Services for HEP	72

1.4.5.7	TSA3.5: Services for LS	72

1.4.5.8	TSA3.6: Services for A&A	73

1.4.5.9	TSA3.7: Services for ES	73

1.4.5.10	Deliverables	73

1.4.5.11	Milestones	74

1.4.5.12	Risk Assessment and Mitigation	75

1.5	Joint Research Activities and associated work plan	76

1.5.1	Overall Strategy	76

1.5.2	Relationship between Joint Research Activities	77

1.5.3	Work Package JRA1: Operational Tools	78

1.5.3.1	Summary	78

1.5.3.2	Overview	79

1.5.3.3	TJRA1.1: Management	79

1.5.3.4	TJRA1.2: Maintenance and Development of deployed operational tools	80

1.5.3.4.1	TJRA1.2.1 Operations portal	80

1.5.3.4.2	TJRA1.2.2 EGI Helpdesk	80

1.5.3.4.3	TJRA1.2.3 Grid configuration repository: GOCDB	80

1.5.3.4.4	TJRA1.2.4 Accounting repository	81

1.5.3.4.5	TJRA1.2.5 Accounting portal	81

1.5.3.4.6	TJRA1.2.6 Service Availability Monitoring	81

1.5.3.4.7	JTRA1.2.7 Metrics Portal	81

1.5.3.5	TJRA1.3 National deployment models	82

1.5.3.5.1	TJRA1.3.1 Operations Portal	82

1.5.3.5.2	TJRA1.3.2 GOCDB	82

1.5.3.5.3	TJRA1.3.3 Accounting portal	82

1.5.3.5.4	TJRA1.3.4 Service Availability Monitoring	82

1.5.3.6	TJRA1.4 Accounting for different resource types	82

1.5.3.6.1	TJRA1.4.1 Billing	82

1.5.3.6.2	TJRA1.4.2 Accounting of application usage	82

1.5.3.6.3	TJRA1.4.3 Accounting of data usage	82

1.5.3.6.4	TJRA1.4.4 Accounting of capacity and cloud computing usage	83

1.5.3.7	TJRA1.5: Integrated Operations Portal	83

1.5.3.8	Deliverables	83

1.5.3.9	Milestones	84

1.5.3.10	Risk Assessment and Mitigation	84

2	Implementation	85

2.1	Management structure and procedures	85

2.1.1	EGI.eu	85

2.1.1.1	EGI Council (See EGI.eu Statutes)	86

2.1.1.2	EGI Executive Board (EEB) (See EGI.eu Statutes)	86

2.1.1.3	Director	87

2.1.1.4	Advisory Groups	87

2.1.2	EGI-InSPIRE	87

2.1.2.1	Collaboration Board (CB)	88

2.1.2.2	Project Management Board (PMB)	88

2.1.2.3	Project Administration Committee (PAC)	88

2.1.2.4	Activity Management Board (AMB)	88

2.1.3	Interactions between EGI.eu and EGI-InSPIRE	89

2.2	Individual participants	90

2.3	Consortium as a whole	91

2.4	Resources to be committed	92

3	Impact	93

3.1	Expected impacts listed in the work programme	93

3.2	Dissemination and/or exploitation of project results, and management of intellectual property	94

3.3	Contribution to socio-economic impacts	95

3.4	ETHICAL ISSUES TABLE	97

Executive Summary Mk II – 1 page maximum

Distributed Computing Infrastructures (DCIs), encompassing both high performance and high capability computing resources have become a vital Research Infrastructure that underpins collaborative research activities within Europe and beyond. The integration by software of distributed storage and computing resources, brought together by high performance research networks, to provide secure controlled access to these research assets (i.e. grids) has never been as vital as researchers deal with the data deluge coming from today’s research instruments (e.g. LHC, telescopes, computer simulations, micro-array analysis, etc).

Europe has over the last decade led the world in developing production quality research infrastructures to underpin the European Research Area achieved through the EDG and EGEE series of projects for capacity computing, GEANT for networking, DEISA for capability computing, and supported by the work of many other projects. The next decade will see the establishment of high-volume data-driven science as a routine research methodology through the commissioning of the ESFRI projects, the LHC and other similar international research facilities. With this adoption of data-driven science there is an urgent need to move the research infrastructures supporting these projects to be sustainable (as many of the research projects they support will last for years, if not decades) and to support the different computing models and technologies needed by these research communities.

Central to this proposal and key to coordinating an Integrated Sustainable Pan-European Infrastructure for Researchers in Europe (InSPIRE) is a new legal organisation EGI.eu. Currently, being established in Amsterdam, EGI.eu’s focus is coordinating the continued operation and expansion of today’s production grid infrastructure that supports over 13,000 researchers, many of them already heavy users of the infrastructure, across diverse disciplines such as Earth Science, Fusion, Computational Chemistry and Materials Science Technology, Life Sciences and High Energy Physics. EGI.eu’s primary stakeholders are the providers of the distributed computing research infrastructures for these research communities either within their own national borders (the NGIs – National Grid Initiatives) or across their own research communities (the EIROs – European Intergovernmental Research Organisations) and it is only natural that they drive the inclusion of other distributed computing technologies into tomorrow’s production infrastructure.

Building on the current state of the art this project will:

- Integrate access to production resources: Researchers are no longer willing to tolerate disjointed access to the resources they need within their daily research activity. This applies to the same class of resource (e.g. capability computing, high performance computing) be it accessed locally, nationally or internationally or to different resources (e.g. storage, compute, data, instruments).

- Expand access to new communities: The pioneering work over the last decade by early adopting communities has shown the value offered by DCIs for researchers . The successes from these experiences need to be consolidated and an active engagement with new projects (e.g. ESFRI) need to be started to grow their use of the production infrastructure.

- Integration of new technologies: Grids of capability computing (DEISA) and capacity computing (EGEE) will continue to underpin European DCIs for the foreseeable future. However, new technologies will need to be integrated to expand this existing offering, e.g., virtualisation, volunteer desktop grids, cloud resources, etc.

The EGI-InSPIRE collaboration is ideally placed to expand and consolidate its proven operational framework to encompass these new technologies and new communities in order to deliver a production infrastructure that benefits the European Research Area, and to continue to be recognised worldwide for doing so. In doing so it is acting as a ‘hub’ within the community working in partnership with other EC funded projects to bring their innovations into operation within the production infrastructure and to deliver these innovations to researchers in climate change, health and energy.

Concept and objectives

Explain the concept of your project. What are the main ideas that led you to propose this work? Describe in detail the S&T objectives. Show how they relate to the topics addressed by the call, which you should explicitly identify. The objectives should be those achievable within the project, not through subsequent development. They should be stated in a measurable and verifiable form, including through the milestones that will be indicated under section 1.4, 1.5 and 1.6 below.

Explain the concept of your project. What are the main ideas that led you to propose this work?

Following a decade of successful research in using Grid technologies to provide Distributed Computing Infrastructures (DCIs), the EGI-InSPIRE collaboration is ready to consolidate their experiences and deliver a sustainable high-quality infrastructure for the European Research Area (ERA) along with consistent support services necessary for its exploitation by the European research and scientific community. Indeed, such an e-Infrastructure, which goes beyond DCIs to encompass other resources such as remote instruments and data stores, has become an essential foundation to conducting world leading research where the deluge of scientific data from computing simulations and instruments has changed the way science is conducted today, leading to a shift towards so-called electronic-Science or e-Science.

In a recently published EC communication on “ICT infrastructures for e-Science” this paradigm shift is embraced, “highlighting the strategic role of ICT infrastructures as a crucial asset underpinning European research and innovation policies” and “calls for a reinforced and coordinated effort to foster world-class ICT infrastructures” (e-Infrastructures), “paving the way for the scientific discoveries of the 21st century”. e-Science enables both intra-and inter-scientific international collaborations among researchers, providing remote access to e-Infrastructure facilities not available locally.

Indeed, e-Infrastructures are now integral parts of our daily lives. They are not only an essential tool for scientific research but now also central to the business models of companies such as Google and Amazon, and increasingly even SMEs. It has been recognised in the planning of EU research infrastructures (e.g. ESFRI, e-IRG) that provision of effective e-Infrastructures is fundamental to supporting competitive research activities in the future. This proposal provides a mechanism by which the acknowledged lead the EU has built up in this field can be expanded and sustained in the coming decades, to present an integrated view of European e-Infrastructure, focussing initially on DCIs, in a way analogous to the successful mechanisms which achieved the same for GEANT and research networking.

Key to providing a persistent integrated European DCI is to have a sustainable operating model for the coordination of the infrastructure as a whole and the delivery of the trans-national services. The European DCI will be built by integrating computing and storage resources provided and managed from individual National Grid Initiatives (NGIs), acting as single points of contact at the national level (similar to the NREN model). Bringing these individual components together to offer an integrated high-quality service to European researchers can only be achieved with a high-level of coordination at the national and the European levels and this key objective of this proposal. This broad collaboration of resource providers and user communities represented by their national infrastructures or by international research institutions is the European Grid Initiative (EGI).

Figure 1: Sequence of European projects for migrating into EGI

(Editor’s comment: Maybe other important projects could be included in an updated figure)

The European Grid Initiative has emerged from a succession of FP5, 6 and 7 projects .... LINK TO DIAGRAM

As such this proposal builds upon and extends the work and experience of the EGEE series of projects funded by the EC between 2004-2010, and the work of the EDG project before that, along with other infrastructure projects with the EU Seventh Framework Programme (FP7) to deliver the EGI operational model.

A model for a sustainable Grid infrastructure has emerged from the two year long EGI Design Study project through its primary outputs the EGI Blueprint document and EGI functions definition document. The proposed structure was endorsed by the EGI Policy Board, consisting of representatives from the National Grid Initiatives (NGIs) within Europe, as a sustainable model of future e-Infrastructure operation in Europe. This operation model is now being implemented, in collaboration with the EGEE-III project, and which we propose to continue in EGI-InSPIRE. At the core of EGI is the establishment of sustainable e-Infrastructures. Either within individual countries sustained by national funding to support national research communities and coordinated by NGIs, or within international research communities sustained by legally binding collaborations and coordinated by EIRO or ESFRI projects. Individually, each   is able to support their own operations and deliver resources and support to their own collaborating research communities. These organisational resources frequently need to be made available to external collaborators in a secure, controlled, manner as remote resources. The coordination effort necessary to integrate and harmonise access to distributed resources balancing the individual constraints and requirements of different resource providers and user communities, will be undertaken by a new dedicated organisation, EGI.eu. This coordination activity will encompass the operation of the core infrastructure and its interface into national services; user support coordination working with national, generic and domain specific support teams; and the specification and integration of middleware from external software providers for deployment to provide an integrated secure infrastructure to support the user communities.

This new organisation, EGI.eu, is the lead partner in the EGI-InSPIRE project which will support the establishment of this organisation and the transition to a sustainable a pan-European production infrastructure.

Describe in detail the S&T objectives. Show how they relate to the topics addressed by the call, which you should explicitly identify

Recognising that a distributed computing and software infrastructure is a key enabler of

eScience, this action aims at the development and sustainable provision of services,

underlying middleware and access to Distributed Computing Infrastructures (DCI), including

actions in support of the European Grid Initiative (EGI). More specifically:

1.2.1.1– European Grid Initiative (EGI)

The main objective is to set up an organisation that will enable the sustainable provision of

grid services to the European scientific community. The proposal should cover all strategic,

policy, technical, financial and governance aspects. The EGI should also provide appropriate

user support, certify as well as maintain and operate repositories of middleware/software

components – developed by the EGI or others, facilitate the launch of cooperative grids

development projects and should plan and prepare the future evolution of grids by innovating

in services, technological approaches and business models to stay abreast of user needs.

The stakeholders of the EGI should be the National Grid Initiatives (NGIs) as well as other

entities that are willing to significantly contribute to the aims of the EGI. The majority of the

stakeholders should be NGIs; the latter must be legal entities with a public service mission

aiming at integrating resources on a national level for "one-stop-shop" efficient provision of

grid-based services to the research community. The EGI should be inclusive in membership.

Its services should be extended, where possible and appropriate, also to countries not

participating yet in the EGI through an NGI.

The EGI should ensure a seamless and progressive transition in service provision from the

current arrangements to a new scheme that is more sustainable organisationally and

financially, demonstrating economies of scale with respect to the current situation as well as

progressively increasing financial commitment from its stakeholders.

The EGI should promote close collaboration and interoperability with similar infrastructures

in other parts of the world. It should follow a clear policy for open source software, adherence

to open standards and for licensing.

1.2.1.2 – Service deployment

The aim is to deploy services for user communities that are heavy users of DCIs and have a

multi-national dimension. Software components should be integrated in platforms as needed

for service provision. Where appropriate, new service provision models should be explored

and harmonised interfaces to DCI resources should be ensured. This activity should ideally be

articulated with the EGI (sub-topic1.2.1.1).

The focus of the EGI-InSPIRE project is an Integrated Sustainable Pan-European Infrastructure for Researchers in Europe. This will be achieved through:

- The continued operation and expansion of today’s production infrastructure by transitioning to a governance model and operational infrastructure that can be sustained outside of specific project funding.

- The continued support of researchers within Europe and their international collaborators that are using the current production infrastructure.

- The support for current heavy users of the infrastructure in Earth Science, Fusion, Computational Chemistry and Materials Science Technology, Life Sciences and High Energy Physics as they move to sustainable support models for their own communities.

- Interfaces that expand access to new user communities including new potential heavy users of the infrastructure from the ESFRI projects.

- Mechanisms to integrate existing infrastructure providers in Europe and around the world into the production infrastructure so as to provide transparent access to all authorised users.

- Establishing processes and procedures to allow the inclusion of new DCI technologies and resources into the production infrastructure as they mature and demonstrate value to the European community.

The consortium  of 37 partners, which includes 35 NGIs and 2 EIRO members, the European Organisation for Nuclear Research (CERN) and the European Molecular Biology (EMBL), are in a unique position to deliver this new sustainable model of service provision as they have built up a globally unique experience in the field of delivering such services to their own national or discipline specific research communities. Through the partners the consortium brings unparalleled experience in operating production quality distributed computing resources, in depth knowledge of the current middleware and operational software needed with production infrastructures, and nearly a decade of experience in working together in different collaborations.

EGI will also establish relationships with other EU projects and international infrastructures that will be relevant to the project. These include:

- Virtual Research Community (VRC) projects such as ROSCOE, SAFE, SIMBIOME, WeNMR, DRIHM, DECIDE, ICE-INFRA and GISELA which seek to bring research communities together and support their use of DCI production infrastructures.

- Technology projects such as EMI, StratusLab, IGE and SGI which wish to enhance existing technologies for accessing distributed computing and storage resources, or to establish new technologies capable of being integrated into the production infrastructure.

- Projects that provide cross-discipline Specialised Support Centres (SSCs) such as TAPAS and CUE.

- Projects that support the continued establishment and expansion of DCIs within Europe and beyond such as the OGF-Europe-II, GridTalk-II, CHAIN, GrACE and DEGISCO projects.

- Projects that establish production infrastructures such as DISC, DEISA, the US Open Science Grid (OSG), and the US TeraGrid that need to be integrated with the resources presently provided through EGEE to ensure an integrated resource fabric for the European user community.

National and regional users of EGIs integrated services will benefit from.

The following text expands on the project’s objectives and draws attention to relevant extracts  from the call (in italics) to show how EGI-InSPIRE’s activities respond to objectives 1.2.1.1 and 1.21.2 of the call INFRA-2010-1.2.1: Distributed computing infrastructure (DCI).

Objective 1 (O1): The continued operation and expansion of today’s production infrastructure by transitioning to a governance model and operational infrastructure that can be sustained outside of specific project funding.

The main focus of the EGI-InSPIRE project is to consolidate national, regional, and international initiatives into an integrated European production e-Infrastructure composed of contributed resources (i.e. from NGIs or EIROs) sustained by their own funding, and a coordinating body EGI.eu sustained by its stakeholders. Through this infrastructure EGI-InSPIRE will serve an extended and increasing user base and user communities, ranging from large organised international user communities to small ad-hoc user groups and individuals.

The NA1 and NA2 activities within EGI-InSPIRE will support the establishment of EGI.eu an organisation responsible within the collaboration for coordinating access to the European distributed computing and storage resources. This will include the development of the processes and procedures necessary to supporting its financial, technical and administrative governance, and establishing the strategies and policies necessary to further develop the collaboration and establish cooperative agreements with other EC and nationally funded projects. The NA3 activity provides the coordination of the user support functions that will be delivered through the NGI teams and those in collaborating projects that provide discipline specific or generic support functions. The middleware necessary to operate the production infrastructure will be specified and verified, and issues found when deployed in production, investigated through SA2. SA2 will also bring components from external software providers into a repository of open-source and freely reusable components that are moving to adhere to open standards. These will be made available for deployment onto the production infrastructure through SA1. Collaboration with projects such as OGF-Europe-II will be essential to promote standardisation activity by EGI’s software providers in order to promote common open interfaces, operating models and licensing schemes. The evolution of the operational tools necessary to support new service charging models will be defined and then implemented within EGI-InSPIRE through the JRA1 activity. These work packages together address:

The main objective is to set up an organisation that will enable the sustainable provision of grid services to the European scientific community. The proposal should cover all strategic, policy, technical, financial and governance aspects. The EGI should also provide appropriate user support, certify as well as maintain and operate repositories of middleware/software components – developed by the EGI or others, facilitate the launch of cooperative grids development projects and should plan and prepare the future evolution of grids by innovating in services, technological approaches and business models to stay abreast of user needs. .... It should follow a clear policy for open source software, adherence to open standards and for licensing. (From sub-topic 1.2.1.1)

Figure 2: Relationship between the EGI Council, EGI.eu and EGI-InSPIRE

The EGI organisational model is outlined in the EGI Blueprint, and is definitively defined in the statues of EGI.eu (see a draft in Annex XX). EGI.eu is the coordinating body of the EGI Collaboration that is being established in Amsterdam, Netherlands following an open competition for the host location in March 2009. EGI-InSPIRE will support the establishment of EGI.eu, support its staff and the other staff located in the NGIs and EIROs that are part of the EGI Collaboration (see Figure 2). The statutes establish that at least 75% of the votes in EGI Council, the governing body of the EGI collaboration and EGI.eu, will be held by NGIs. Other NGIs and organisation that subscribe to the EGI statutes may join EGI following application and acceptance by the EGI Council. An organisation may be a member of the EGI Council and not a member of EGI-InSPIRE. Likewise, a partner within EGI-InSPIRE may not be eligible to join the EGI.eu (and therefore the EGI-Council) as a participant or associated participant.  Currently there are 35 NGIs (XX votes) and 2 EIRO facilities (XX vote) establishing that:

The stakeholders of the EGI should be the National Grid Initiatives (NGIs) as well as other entities that are willing to significantly contribute to the aims of the EGI. The majority of the stakeholders should be NGIs; the latter must be legal entities with a public service mission aiming at integrating resources on a national level for "one-stop-shop" efficient provision of grid-based services to the research community. The EGI should be inclusive in membership. Its services should be extended, where possible and appropriate, also to countries not participating yet in the EGI through an NGI. (From sub-topic 1.2.1.1)

The transition towards the new operational structure has already started, and is being undertaken mainly as part of the EGEE-III and EGI_DS projects. Within EGEE-III the operational structure has started to move towards decentralised operations, initially from a central to a regional level, before completing the move to national operations within the EGI-InSPIRE project. The gLite middleware team is restructuring itself as product teams, each product team is responsible for the development, testing, integration and certification of their software outputs in preparation for the move in EGI to there being no centralised team tasked with these activities.. The EGI Council has been established through the EGI_DS project with XX representatives of NGIs or EIROs having agreed and signed a memorandum of understanding (MoU) and having paid €XXX towards the establishment of EGI.eu in advance of the end of the EGEE-III project. This preparatory work to the establishment of EGI.eu during the EGI-InSPIRE and the commitment by the EGI Council for the membership revenue to increase over the next 4 years ensures that:

The EGI should ensure a seamless and progressive transition in service provision from the current arrangements to a new scheme that is more sustainable organisationally and financially, demonstrating economies of scale with respect to the current situation as well as progressively increasing financial commitment from its stakeholders. (From sub-topic 1.2.1.1)

Objective 2 (O2): The continued support of researchers within Europe and their international collaborators that are using the current production infrastructure.

Through the user support coordination provided within NA3 and the operational support teams provide in SA1 the use of the infrastructure by a diverse end-user community will continue to be supported. Domain specific support will be provided outside of the project through Virtual Research Communities (VRCs) designed to bring together research communities to provide mutual support, networking, dissemination and training. These resources will be incorporated into the EGI support function to provide end-users with a unified support structure. By recognising community driven structures within the VRC for governance and representational, EGI will be in a better position to understand and prioritise their requirements, thus addressing:

The EGI should also provide appropriate user support ... and should plan and prepare the future evolution of grids by ... stay abreast of user needs. (From sub-topic 1.2.1.1)

Objective 3 (O3): The support for current heavy users of the infrastructure in Earth Science, Fusion, Computational Chemistry and Materials Science Technology, Life Sciences and High Energy Physics as they move to sustainable support models for their own communities.

As part of the EGI-InSPIRE proposal, the SA3 activity provides dedicated support to the applications, services and tools current to being used by the heavy users of the infrastructure in integrating their domain specific use of the generic production infrastructure. This will include software services and support to ensure that the infrastructure delivers the capability they need. This activity builds on synergies between these communities where it exists, to transition these capabilities either into the production infrastructure for the benefit of new heavy user communities and the general national or local user, or to sustainably support the work within the domain community. Thereby addressing:

The aim is to deploy services for user communities that are heavy users of DCIs and have a multi-national dimension. Software components should be integrated in platforms as needed for service provision. This activity should ideally be articulated with the EGI - sub-topic1.2.1.1 (From sub-topic 1.2.1.2)

Objective 4 (O4): Interfaces that expand access to new user communities including new potential heavy users of the infrastructure from the ESFRI projects.

The benefits of a generic infrastructure that enables collaboration within and between science communities and their related virtual organisations have been shown repeatedly in the EGEE and DEISA projects. As the ESFRI projects move from the planning to the commissioning phases the need for a generic research infrastructure to support their data analysis needs becomes clearer. As many of these projects will have a life-span (operation and data-analysis phases) measured in decades, the use of a sustainable DCI to support this work is essential. The experiences gained by the heavy user communities in SA3 in shaping the generic production infrastructure in EGI will be exposed to the ESFRI project communities to demonstrate the potential benefits that their adoption of the infrastructure can provide. The coordination of this activity will take place at a strategic level within NA2 and be directly supported by NA3. Indeed, several ESFRI projects (i.e. LifeWatch, ) are already becoming engaged in EGI through their participation in the closely aligned VRC projects, thereby:

Recognising that a distributed computing and software infrastructure is a key enabler of eScience, ... (Introduction to 1.2.1)

Objective 5 (O5): Mechanisms to integrate existing infrastructure providers in Europe and around the world into the production infrastructure so as to provide transparent access to all authorised users.

EGI will continue the interoperability and interoperation efforts achieved within the EGEE-III project with other regional or continental efforts around the world needed to support the collaborations required by EGI’s user community. Firstly, this will bring all the European countries together to provide a coherent and seamless integration of national e-Infrastructures. This integration will continue outside of Europe with the Open Science Grid and TeraGrid in the US, projects such as EuMEDGrid, SEEGrid, BalticGrid to expand support to countries around Europe, and EU-India2 and EELA-2 to other regions. Some of these regional activities will continue alongside EGI-InSPIRE in proposed projects such as CHAIN and GISELA. Closer collaborations with other European e-Infrastructure providers (namely GEANT, DEISA/PRACE and collaborations such as EDGES/DICE) will be provide an integrated view of networking, supercomputing and desktop resources with those offered within EGI to present these different resources to users as a unified e-Infrastructure ecosystem. The coordination activity will be provided within NA2 and the technical support for this activity within the SA1 activity which will allow:

The EGI should promote close collaboration and interoperability with similar infrastructures in other parts of the world. (From sub-topic 1.2.1.1)

Objective 6 (O6): Establish processes and procedures to allow the inclusion of new DCI technologies and resources into the production infrastructure as they mature and demonstrate value to the EGI community.

Production quality DCI resources within Europe funded by the EC currently fall into two categories: high throughput computing resources (representing primarily the EGEE infrastructure) and high performance computing resources (representing primarily the DEISA infrastructure). These computing infrastructures both benefit from the high performance networking infrastructure (GEANT) that links the national research networks within Europe with their international peers. These types of resources are also replicated at the national and broader international level. Currently, users deal with different software, operational models and procedures for their use which presents European e-Infrastructure as fragmented and dis-jointed. Collaboration between key European e-Infrastructures has already started within the European E-Infrastructures Forum (EEF) which will be supported by EGI-InSPIRE through NA2. Work within the proposed EMI project will harmonise the different software solutions used on HTC and HPC resources. Over the course of EGI-InSPIRE other technologies will mature and become suitable for inclusion into the production quality resources coordinated by EGI. These may include desktop grids (such as those developed within the existing EDGES and the proposed DICE projects) and cloud infrastructures (that may be explored through the StratusLab and DICE projects). The principles established in EGEE-III, and carried forward into EGI, of including resources where their availability and reliability can be monitored as part of the production infrastructure and presented through integrated interfaces to end-users will be applied to infrastructures built on all new or existing technologies. This activity coordinated by NA2, using enhanced operational interfaces defined by JRA1, will be integrated through the operational interfaces provided by SA1, to address how EGI-InSPIRE will:

Where appropriate, new service provision models should be explored and harmonised interfaces to DCI resources should be ensured. (From sub-topic 1.2.1.2)

Show how they relate to the topics addressed by the call, which you should explicitly identify.

The activity within EGI-InSPIRE or the EGI collaboration that is directed to meet the objectives from the INFRA-2010-1.2.1 call is shown below:

| Relevant objectives from INFRA-2010-1.2.1: Distributed computing infrastructure (DCI) | Activity within EGI-InSPIRE |
| --- | --- |
| 1.2.1.1– European Grid Initiative (EGI) |  |
| The main objective is to set up an organisation that will enable the sustainable provision of grid services to the European scientific community. | EGI.eu is the coordinating organisation within the EGI collaboration. It is charged with defining, in consultation with its stakeholders represented through the EGI Council, the policies and procedures necessary to deliver an integrated seamless infrastructure to the European Research Area. The establishment of this organisation and the development of its governance model will be supported through this project as described in NA2. |
| The proposal should cover all strategic, policy, technical, financial and governance aspects. | The proposal identifies the bodies within EGI charged with all relevant aspects of its organisational structure. These are supported within NA2. |
| The EGI should also provide appropriate user support, certify as well as maintain and operate repositories of middleware/software components – developed by the EGI or others, facilitate the launch of cooperative grids development projects and should plan and prepare the future evolution of grids by innovating in services, technological approaches and business models to stay abreast of user needs | User support will be coordinated through the NA3 activity and supported by the SA1 activity. Support functions from teams outside of the project (e.g. VRCs or SSCs) will be integrated into the EGI Helpdesk. SA2 will operate a repository of software components (including middleware) that will be available to the EGI community, notably SA1 for deployment onto the production infrastructure. These components will be contributed by external software providers working to meet defined criteria on quality and defined interfaces which by the end of the project will wherever possible be based on open standards. SA1 will define an open process to enable other resources to be monitored as part of the production infrastructure. NA2 will establish collaborative links with other technology projects to foster the integration of their work into the EGI production infrastructure when they are shown to be sufficiently mature and provide benefit to the user community. JRA1 will adapt the current generation of operational tools to integrate with different types of resources allowing for different charging/accounting mechanisms. A study within NA2 will explore how EGI could adapt its current revenue stream (i.e. the membership fee) to incorporate service charging. |
| The stakeholders of the EGI should be the National Grid Initiatives (NGIs) as well as other entities that are willing to significantly contribute to the aims of the EGI. | The statutes of EGI.eu allow the inclusion of any entity that is aligned to the objectives of the organisation. This currently includes NGIs and EIROs as members, but could in the future include ESFRI projects. |
| The majority of the stakeholders should be NGIs; the latter must be legal entities with a public service mission aiming at integrating resources on a national level for "one-stop-shop" efficient provision of grid-based services to the research community. | The statutes define the maximum participation of entities that are not NGIs as 25%. |
| The EGI should be inclusive in membership. | Any entity willing to work towards the EGI.eu objectives that is accepted by the EGI Council may join the collaboration. |
| Its services should be extended, where possible and appropriate, also to countries not participating yet in the EGI through an NGI. | EGI will accept counties into the collaboration that meet the qualifying criteria. The EGI-InSPIRE project will bring together partners from all around the world to provide an integrated set of services to meet the needs of the project’s user community. |
| The EGI should ensure a seamless and progressive transition in service provision from the current arrangements to a new scheme that is more sustainable organisationally and financially, demonstrating economies of scale with respect to the current situation as well as progressively increasing financial commitment from its stakeholders. | The transition to the new nationally based operational model has already started within the final year of EGEE-III and will be continued within EGI-InSPIRE. The technical development work around the continued automation of the operational tools and adoption of a nationally based operational model will take place within JRA1 and deployed by SA1. The stakeholders within the EGI Council have committed to increasing the membership fee from its current level (€1M a year), contributing 67% of the staff effort necessary to interface national activities to the European infrastructure and to explore the adoption of service charging models to supplement the membership fee. In addition the stakeholders will be committing their own funds (estimated at XXX per annum) to purchasing supporting computing and storage hardware. |
| The EGI should promote close collaboration and interoperability with similar infrastructures in other parts of the world. | EGI will collaborate with a variety of projects within Europe and worldwide through the NA2 activity. Many of these projects will be with other infrastructure providers that our user community will wish to be seamlessly integrated with EGI’s production infrastructure. This technical work will be undertaken through SA1. |
| It should follow a clear policy for open source software, adherence to open standards and for licensing. | The external software providers will be required to meet clear acceptance criteria around software quality and defined public interfaces as established and verified by SA2. These public interfaces will be defined around open standards where they are available. When not defined EGI will work with related projects (e.g. the proposed EMI and OGF-Europe II) to establish these open standards. It is expected that these components will be open source and have permissive licenses. |
| 1.2.1.2 – Service deployment |  |
| The aim is to deploy services for user communities that are heavy users of DCIs and have a multi-national dimension. | The SA3 activity will support the current heavy user communities, all of which are based on multi-national collaborations, in their continued use of the generic production infrastructure. These activities will over the course of the project migrate into the generic infrastructure or be sustainably supported by their user communities. |
| Software components should be integrated in platforms as needed for service provision. | As the services being supported by the heavy user communities in SA3 mature, or are shown to have benefit to the wider user community, they will be integrated into the general service platform offered by EGI. |
| Where appropriate, new service provision models should be explored and harmonised interfaces to DCI resources should be ensured. | The JRA1 activity will explore different charging models that are of interest to the EGI collaboration. SA1 will define processes by which other DCI resources (e.g. clouds, HPC, desktop grids, etc.) can be integrated into the EGI production infrastructure when they have reached sufficient maturity. |
| This activity should ideally be articulated with the EGI (sub-topic1.2.1.1). | The support for the heavy user communities is fully integrated into the EGI-InSPIRE proposal. |

EGI-InSPIRE will employ a series of indicators as part of a metrics programme to track the evolution of the infrastructure and its use in a measurable and verifiable form. These will be defined in detail early in the project across all activities, but a preliminary list, grouped around the earlier objectives, is defined below:

| Objective | Metrics, Deliverables or Milestones |
| --- | --- |
| O1: The continued operation and expansion of today’s production infrastructure by transitioning to a governance model and operational infrastructure that can be sustained outside of specific project funding. | Resources (Number of sites, Number of cores, Storage, ...) Number of countries Usage (Number of jobs, Data Movement, ...) |
| O2: The continued support of researchers within Europe and their international collaborators that are using the current production infrastructure. | Number of users Number of jobs moving between infrastructures |
| O3: The support for current heavy users of the infrastructure in Earth Science, Fusion, Computational Chemistry and Materials Science Technology, Life Sciences and High Energy Physics as they move to sustainable support models for their own communities. | XXX |
| O4: Interfaces that expand access to new user communities including new potential heavy users of the infrastructure from the ESFRI projects. | Number of users Number of virtual organisations Number of ESFRI projects using the infrastructure |
| O5: Mechanisms to integrate existing infrastructure providers in Europe and around the world into the production infrastructure so as to provide transparent access to all authorised users. | Number of integrated independent infrastructures XXX |
| O6: Establishing processes and procedures to allow the inclusion of new DCI technologies and resources into the production infrastructure as they mature and demonstrate value to the EGI community. | XXX |

## Progress beyond the state-of-the-art

Describe the state-of-the-art in the area concerned, and the advance that the proposed project would bring about. If applicable, refer to the results of any patent search you might have carried out.

Capacity computing, often referred to as grid computing has been steadily used for more than a decade. Starting with the experimental services of the EU DataGrid (EDG) and CrossGrid projects, as well as other related efforts under the fifth Framework Programme, Europe played a leading role in the development of the Grid computing technologies, infrastructures and their related services. The pioneering EGEE project series is based on the results of these early projects and offers, together with a chain of other national, regional and international projects and initiatives, production-quality services for multiple user communities. Strong collaboration with the underlying pan-European research network provided by GÉANT and the NRENs was key to the success of the EGEE projects.

Alongside capacity computing, capability computing has also been developing as an infrastructure within Europe. The DEISA series of projects has assembled a grid of supercomputing centres with a common resource allocation procedure, shared wide-area file system and an integrated job submission system across all of the resources. MORE. A dialogue with the supercomputing stakeholders of the e-Infrastructure ecosystem has been also initiated ultimately aiming for complementary, integrated, services for the research users.

The capability and capacity production computing infrastructures, each with their own associated storage resources, represent the state of the art in European e-Infrastructure. By achieving the following objectives, EGI-InSPIRE will move beyond this state of the art and will reconfirm Europe’s leading position in e-Infrastructure provision to support world-class research.

O1: The continued operation and expansion of today’s production infrastructure by transitioning to a governance model and operational infrastructure that can be sustained outside of specific project funding.

This project will bring about a full transition into a new sustainable coordination and governance scheme, mostly based on national grid initiatives in each country—the NGIs—and a coordinating body—the EGI.eu. EGI.eu is an application-neutral entity that has been created in the city of Amsterdam for the coordination of the European Grid Infrastructure and its services, and thus the adoption of e-Infrastructures by multiple research communities in Europe. The sustainability of EGI, will depend heavily on the sustainability of the NGIs and their ability to secure long-term national funding independent of any specific project. It is the NGIs that will contribute the majority of the computational and storage resources to the production infrastructure and provide the staff that will interface their national resources into an integrated European infrastructure.

O2: The continued support of researchers within Europe and their international collaborators that are using the current production infrastructure.

As the research communities using the European e-Infrastructures continue to grow scalable support models need to be developed that can support both large and small communities. Within EGI, the focus of this scalable user support model will be the Virtual Research Community (VRC) which provides a focus for large communities to interact with EGI – both in obtaining support and for expressing their requirements. Direct support for user communities relating to their use of the infrastructure will be provided through the NGI support teams within EGI-InSPIRE. Domain specific support is one of the services that can be provided through the VRC alongside training, dissemination and general community coordination activities. It is envisaged that VRCs will be initially funded through EC projects but will migrate to self-sustaining entities supported by their own communities over the next few years. Smaller collaborations can continue to make direct use of EGI’s support mechanisms without going through a VRC.

O3: The support for current heavy users of the infrastructure in Earth Science, Fusion, Computational Chemistry and Materials Science Technology, Life Sciences and High Energy Physics as they move to sustainable support models for their own communities.

The current heavy users of the infrastructure have received significant support from the infrastructure providers during the integration of their resources into their research activities in order to support large-scale data processing. For long-term sustainability this support needs to become part of the generic infrastructure offered to all communities or supported explicitly by the community that needs it. Many of the services that have in the past only been used exclusively by these heavy user communities are now part of the generic service infrastructure. Continued engagement with these communities will accelerate the evolution of the services offered to all communities– both in terms of quality and scope.

O4: Interfaces that expand access to new user communities including new potential heavy users of the infrastructure from the ESFRI projects.

The e-Infrastructures currently provided by DEISA and EGEE ...

O5: Mechanisms to integrate existing infrastructure providers in Europe and around the world into the production infrastructure so as to provide transparent access to all authorised users.

The European E-Infrastructures Forum (EEF) has been established to foster tighter coordination and cooperation between the current and future providers of DCI in Europe – EGEE/EGI, DEISA/PRACE, GEANT and TERENA. Initial steps such as integrated support mechanisms and events are already being discussed. Providing single sign on, accounting, resource allocation and community management tools across these infrastructures offers potential benefits to user communities that require the coordinated use of more than one infrastructure. Reducing these barriers will simplify access to DCI resources for future user communities. Many of the policy issues required to achieve interoperability with DCIs across the world are already being explored through the Infrastructure Policy Group (IPG) that meets regularly at the Open Grid Forum meetings.

O6: Establishing processes and procedures to allow the inclusion of new DCI technologies and resources into the production infrastructure as they mature and demonstrate value to the EGI community.

The production infrastructure provided by EGI will be based initially on the high throughput computing resources inherited from the EGEE-III project. The integration of other resources into a unified production quality infrastructure, that will move the EGI infrastructure beyond the current state of the art, requires the alignment of policy, operations and the software and human interfaces accessed by the user. Harmonisation of the software interfaces is expected to take place within the proposed EMI project – which will see common interfaces defined and implemented over the gLite, UNICORE and ARC middlewares. The integration of resources at an operational level will be defined by EGI in collaboration with the relevant resource providers.

Providing an integrated set of resources for high capability and high performance computing will already provide an offering to the European research community that is already beyond the state of the art. As new technologies and their associated infrastructures mature other resources can be integrated into EGI. An initial focus will be to build upon the desktop resources provided by projects such as EDGES and its proposed follow on DICE. The collaboration established during the EGEE-III project will form the basis of this work. Future technologies could include the provision of cloud resources (from either commercial or academic providers) to the European research community, potentially provided though commercial providers. Exploratory work to see how cloud computing technologies could be used to provision gLite services is already taking place within EGEE-III between the ECE funded RESERVOIR project and the StratusLab collaboration.

Key to the inclusion of any new technology is the production infrastructure is its ability to operate in production. Within EGEE-III there is an active monitoring of all sites to establish their availability and reliability using tests relevant to end-users of the infrastructure. These metrics establish the effectiveness of a site and as a collection of sites the effectiveness of a technology in a production environment. These metrics are used to define Service Level Descriptions (SLDs) that all sites must strive to exceed. It is these metrics that will be monitored within an NGI and across the infrastructure as a whole to improve the operational procedures around a deployed technology and the technology itself. Any introduction of a new technology would require similar operational procedures and an expectation as to the effectiveness of the technology in an operation environment.

## Methodology to achieve the objectives of the project, in particular the provision of integrated services

Describe the methodology to achieve the objectives of the project, especially the way integrated services will be provided.

The common thread across all of EGI-InSPIRE’s objectives is the provision of a European wide production quality infrastructure, built from federations of independent resource providers (i.e. NGIs or EIROs) and coordinated through a central organisation EGI.eu. Through the EGI_DS Functions document the tasks needed to deliver this have been categorised into three groups:

- Tasks that needed to coordinated the infrastructure into and integrated whole;

- Tasks that need to be fulfilled by a resource provider for them to be integrated into the infrastructure;

- Tasks undertaken by a resource provider that have no visible impact outside of their own organisation.

It is the 1st and 2nd category of tasks, called in the EGI_DS Functions document the EGI Global Tasks and the NGI International Tasks respectively, that need to be fulfilled to provide the integrated set of services that comprise an effective production quality infrastructure.

The EGI Global tasks are the responsibility of the EGI.eu organisation and are undertaken by EGI.eu staff in Amsterdam or by staff funded through EGI.eu, the NGIs and the EC by the EGI-InSPIRE project. The NGI International Tasks are the responsibility of the individual NGI to deliver the task to a satisfactory standard funded through the NGI’s own budget with a contribution from the EC by the EGI-InSPIRE project. The staff in EGI.eu is there to coordinate the staff undertaking the NGI International Tasks – they have no managerial control over them. However, through the EGI-InSPIRE project there is a joint programme of work which they have collaboratively agreed to achieve.

Therefore the methodology to deliver the project is driven by the following two strategies:

- An EGI.eu that has sufficient staff physically located in Amsterdam integrated with distributed technical experts within the NGIs to deliver jointly on the EGI Global Tasks and provide enough critical mass to coordinate an integrated European e-Infrastructure.

- A partnership between the staff in EGI.eu and the NGIs delivering the NGI International Tasks that is legally binding through a collaboration agreement and a joint programme of work described within the EGI-InSPIRE proposal.

The management structures within these two organisations (EGI.eu and the EGI-InSPIRE) proposal are described in more detail in Section 2.1. Briefly, EGI.eu will use a hierarchical management structure normal for staff working within a single organisation – even if physically distributed – and be led by a Director answerable to the EGI Executive Board and ultimately the EGI Council for the organisation’s performance. The EGI-InSPIRE proposal will use a project management model adopted within the successful EGEE series of projects with the day-to-day activity being overseen by a Project Director reporting to a Project Management Board where the Collaboration Board has the ultimate authority on the direction of the project. Proper coordination between the two structures is achieved by there being an overlap between the senior managers and technical staff with the two organisations.

EG-InSPIRE activities, as identified below, will provide enhanced services to an expanding geographical coverage and user base and migrate to the sustainable EGI structures. The following main actions will be performed:

Networking Activities

- Management: Establishment of the EGI-InSPIRE Project Office to support the administration of the project and the technical management of the project. Establishing a Quality Assurance process to monitor the formal output from the project (i.e. deliverables and milestones) and the metrics from each activity. Interaction with the EC project officer.

- External Relations: Dissemination of results within the project, to other projects and the wider community. Support of the governance and technical bodies within EGI.eu. Management of two large events each year to promote collaboration within the European DCI community.

- User Community Coordination: Providing a ‘front desk’ within the EGI Helpdesk to support the user community. Collection of requirements for new features or functionality. Technical services to support interaction with the user community through an applications and a training database. Technical coordination of NGIs providing application porting and the support of virtual organisations.

Service Activities

- Operations: Coordination of staff within the NGIs undertaking the NGI International Tasks within their own NGIs to interface into the European wide production infrastructure. Provision of the EGI Global Tasks needed to integrate the individual NGIs into a coherent integrated European e-Infrastructure.

- Provisioning the Software Infrastructure: Definition and validation of the criteria applied to external software components. Providing a software repository to store components from the external software providers. Support tools and processes track the work of this activity. Establishing a deployed middleware support unit to identify issues and propose solutions for the software in production use.

- Support for the Heavy User Communities: Provision of high-quality services to the user communities and additional specific services to the international heavy user communities

Joint Research Activities

- Operational Tools: Maintenance of the currently deployed operation tools. Development of the operational toolset for further automation and national deployment scenarios. Support of new service charging models once defined.

The identified objectives can be thus mapped into activities that can be found in the table below:

| Objective | EGI-InSPIRE Work Packages |
| --- | --- |
| O1: The continued operation and expansion of today’s production infrastructure by transitioning to a governance model and operational infrastructure that can be sustained outside of specific project funding. | SA1 – Coordination of a European wide production infrastructure. NA2 – Establishment of a sustainable governance model. |
| O2: The continued support of researchers within Europe and their international collaborators that are using the current production infrastructure. | NA3 – User Support and Community coordination. SA1 – Provision of the EGI Helpdesk and support teams. NA2 – Coordination with other e-infrastructure providers. |
| O3: The support for current heavy users of the infrastructure in Earth Science, Fusion, Computational Chemistry and Materials Science Technology, Life Sciences and High Energy Physics as they move to sustainable support models for their own communities. | SA3 – Support for heavy user communities. SA1 – Coordination of a European wide production infrastructure. |
| O4: Interfaces that expand access to new user communities including new potential heavy users of the infrastructure from the ESFRI projects. | SA3 – Dissemination of heavy user community activity to new users. NA3 – User support mechanisms for VRCs (expected to be established within ESFRI projects). |
| O5: Mechanisms to integrate existing infrastructure providers in Europe and around the world into the production infrastructure so as to provide transparent access to all authorised users. | NA2 – Support for the coordination activity needed with other infrastructures. SA1 – Technical coordination for interoperability and integration activities. |
| O6: Establishing processes and procedures to allow the inclusion of new DCI technologies and resources into the production infrastructure as they mature and demonstrate value to the EGI community. | SA1 – Definition of integration criteria and processes. |

Table 1: Mapping of objectives into activities

These activities will be led by the EGI.eu Director and the senior managers in the main EGI.eu functions: administration, operations, software technology and user community support. Further details of the management structure can be found in Section 2.1. Together they form EGI.eu’s Senior Management Team (SMT) and also lead many of the work packages within the EGI-InSPIRE project. The execution of the EGI-InSPIRE project is managed through the Activity Management Board (AMB), which reports regularly to the Project Management Board (PMB), which is in turn answerable to the project’s Collaboration Board (CB). Strategic direction of EGI.eu’s activities is delegated by the EGI-Council to a number of technical advisory groups which are supported logistically through the EGI-InSPIRE project office (NA1) and through a technical secretariat (NA2). EGI.eu is engaged in a number of external bodies which guide the development of policy with other infrastructures or collaborating projects.  A high-level workflow that can act as the basis for further detailed inter-activity workflows and ensure the integrated services can be found below:

One of the main objectives of EGI-InSPIRE project is the establishment of a sustainable governance and organisational infrastructure that exists outside of a single project or community, for the management of research based DCIs for the ERA. The coordinating body, EGI.eu, of the EGI Collaboration will have its own management and technical structures which will direct the technical activities of EGI-InSPIRE during the course of the project. EGI-InSPIRE integrates the collaboration between EGI.eu and its partner NGIs by supporting the technical activities within EGI.eu and their implementation with the project’s partners in the NGI.  Likewise, EGI.eu’s focus is on the successful execution of the EGI Global Tasks that it delivers to the community – these tasks include both services and coordination functions. It does not have managerial control over the staff in the NGI’s performing the NGI International Tasks – although it can report issues to the relevant NGI through the EGI Council. However, as the NGI staff performing these tasks will be partly funded through the EGI-InSPIRE project the project management structure will be able to address these issues.

To assure coherence between the work of EGI.eu in coordinating the European e-Infrastructure provision and the work of EGI-InSPIRE in supporting a pan-European production infrastructure, key positions in the project are assigned to staff within EGI.eu. Notably, the NA1, NA2, NA3, SA1, and SA2 work package leaders are all senior staff in EGI.eu. Their co-location will enable efficient execution of these work packages and the integration of their delivery.

Glossary

| Acronym | Definition |
| --- | --- |
| AMB | Activity Management Board |
| APEL | Accounting Processor for Event Logs |
| CAO | Chief Administrative Officer |
| rCOD | Regional COD |
| cCOD | Central COD |
| CA | Certificate Authority |
| CB | Collaboration Board |
| CIC | Core Infrastructure Centre |
| COD | CIC On Duty |
| COO | Chief Operations Officer |
| CSIRT | Computer Security Incident Response Team |
| CTO | Chief Technical Officer |
| DGAS |  |
| DMSU | Deployed Middleware Support Unit |
| EC | European Commission |
| EDG | European Data Grid |
| EEF | European Ee-Infrastructures Forum |
| EGEE | Enabling Grid for E-sciencE |
| EGI | European Grid Initiative |
| e-IRG | E-Infrastructures Reflection Group |
| EIRO | European International Research Organisation |
| ERIC | European Research Infrastructure Consortium |
| ESFRI | European Strategic Forum on Research Infrastructures |
| EUGridPMA | EU Grid Policy Management Authority |
| FTS | File Transfer Service |
| GAP | Gender Action Plan |
| GOCDB |  |
| IGTF | International Grid Trust Federation |
| IPG | Infrastructure Policy Group |
| MCB | Middleware Coordination Board |
| NGI | National Grid Initiative |
| OCC | Operations Coordination Centre |
| OGF | Open Grid Forum |
| OLA | Operational Level Agreement |
| OMB | Operations Management Board |
| OTAG | Operational Tools Advisory Group |
| PAC | Partner Administrative Committee |
| PD | Project Director |
| PMA | Policy Management authority |
| PMB | Project Management Board |
| PO | Project Office |
| PPT | Project Progress Tracking |
| QAO | Quality Assurance Officer |
| RESPECT | Recommended External Software for EGEE CommuniTies |
| SDK | Software Development Kit |
| SGAS | Swedish Grid Accounting System |
| SLA | Service Level Agreement |
| SLD | Service Level Description |
| SMT | Senior Management Team (within EGI.eu) |
| SPG | Security Policy Group |
| SSC | Specialised Support Centre |
| SSG | Software Security Group |
| SU | Support Unit – Virtual team represented within the EGI Helpdesk |
| UCO | User Community Officer |
| UFSC | User Forum Steering Committee. |
| UMD | Unified Middleware Distribution |
| UTAG | User Services Advisory Group |
| VO | Virtual Organisation |
| VOMS | Virtual Organisation Membership Service |
| VRC | Virtual Research Centres (previously domain specific SSCs) |
| WMS | Workload Management System |

## Networking Activities and associated work plan

Describe the extent to which the proposed co-ordination mechanisms will foster a culture of cooperation between the participants, and enhance the services to the users.

A detailed work plan should be presented, broken down into work packages (WPs) which should follow the logical phases of the implementation of the project's Networking Activities, and include consortium management and assessment of progress and results. (Please note that your overall approach to management will be described later, in section 2).

### Overall Strategy

The networking activities presented in the following sections are designed to:

- Ensure the management of the project and its consortium.

- Coordinate the development of policies and standards for a sustainable European e-Infrastructure both, internally within EGI and externally, with collaborating projects and initiatives.

- Liaise with EGI’s user communities, including both, those organized within VRCs and those without, to collect feedback on the EGI services and the community’s future infrastructure requirements.

These networking activities will allow the EGI-InSPIRE to sustainably coordinate a pan-European Distributed Computing Infrastructure (DCI) for the European Research Area (ERA). The EGI e-infrastructure will be composed from the resources within individual NGIs and made available to the virtual communities with which their countries researchers collaborate.  In some cases, these virtual communities will be supported by discipline specific VRCs funded outside of this project). Other virtual communities will obtain support directly by using relevant community and NGI resources accessed through the EGI support mechanisms. The requirements of all EGI e-Infrastructure users will be collected through an interactive two-way user community activity within EGI. It is expected that the VRCs will work with EGI to collect and prioritise requirements from within the communities they represent.

The overall management of the project is undertaken by staff within EGI.eu, which provides support for the governance and technical coordination of the European-level e-Infrastructure. Specifically, EGI.eu coordinates the use of the infrastructure by supporting the development of policies and standards, internally through the inclusion of all the relevant stakeholders of the e-Infrastructure, and externally through collaboration with relevant other bodies within Europe and abroad to ensure that the European policy environment is compatible to that being developed globally.

### Relationship between Networking Activities

| Work package No | Work package title | Type of activity | Lead partic no. | Lead partic. short name | Person-months | Start month | End month |
| --- | --- | --- | --- | --- | --- | --- | --- |
| NA1 | Management | MGT |  | EGI.eu |  | 1 | 48 |
| NA2 | External Relations | COORD |  | EGI.eu |  | 1 | 48 |
| NA3 | User Community Coordination | COORD |  | EGI.eu |  | 1 | 48 |
|  | TOTAL |  |  |  |  |  |  |

TO ADD: Reference to the virtuous circle

TO COMPLETE DIAGRAM BELOW

### Work Package NA1: Management

#### Summary

| Work package number | NA1 |  | Start date or starting event: |  |  |  | 1/5/2010 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Work package title | Management |  |  |  |  |  |  |  |  |
| Activity type | MGT |  |  |  |  |  |  |  |  |
| Participant number |  |  |  |  |  |  |  |  |  |
| Participant short name |  |  |  |  |  |  |  |  |  |
| Person-months per participant |  |  |  |  |  |  |  |  |  |

Objectives This activity will provide project, technical and administrative management of EGI-InSPIRE to ensure the successful execution of the project and that all its outputs are of high quality by: - Overall project management and reporting to the European Commission (EC) - Administrative support necessary to coordinate a project of this size through establishment of a Project Office (PO) - Technical management of the project - Quality assurance efforts to monitor the progress of the project against its defined metrics and management of the corresponding review process

Description of work TNA1.1: Management of the NA1 activity and the work of the Project Office This task will cover the management of the NA1 activity and the PO by the lead partner, EGI.eu. This activity will be led by the Chief Administrative Officer (CAO) who reports to the Project Director (PD) and includes the provision of tools and the establishment of procedures to be used in the successful execution of the project. Requested Effort: XXX + PPT Costs TNA1.2: Project, Consortium Management and Managerial Liaison This task covers all reporting for the project – both financial and administrative – and the liaison with partners in the EGI-InSPIRE project and the EC. It includes cost statement collection and analysis, interim payment coordination and transfer, and budget monitoring and reporting (e.g. Gender Action Plan – GAP). The task provides the managerial liaison with collaborating projects, engagement with the business community, and other European and International infrastructures. The main internal management function is the chairing of the Activity Management Board (AMB) by the PD, and the support of the Project Management Board (PMB) and Collaboration Board (CB). The CAO will coordinate administrative representatives of each NGI through the Project Administrative Committee (PAC). Requested Effort: XXX TNA1.3 Technical Management Detailed technical management of the project’s activities is split across the project’s main technical objectives: user support, operations, and software provisioning. Coordination of these activities and issues relating to their day-to-day management are discussed and resolved at the AMB. Detailed technical issues are resolved at the relevant management board responsible for each area.. The senior managers of each of the main functions within EGI.eu contribute to these management boards and are responsible for the day-to-day execution of EGI.eu’s activities within their respective areas. Requested Effort: XXX TNA1.4: Quality Assurance A Quality Assurance Officer (QAO) will be a key member of the NA1 team and will be responsible for ensuring the high quality of the output of the project – the services, deliverables and processes. The QAO will also be involved in defining; implementing and collecting the metrics through the various EGI functions – the operations, software and user support – and the project as a whole. These metrics will be established, reviewed annually for their relevance, and used to monitor progress within these areas of the project. Requested Effort: XXX

Deliverables (brief description) and month of delivery

#### Overview

The overall management structure is defined in Section 2.1 which describes the relevant entities and their relations within the project. The lead partner, EGI.eu, is an organisation established to coordinate the activities of national grids across Europe in order to provide an integrated e-infrastructure to support research activity within the ERA. The EGI-InSPIRE project will support EGI.eu during its transition to a model where it is partially supported by EC funds and from funds collected from its members.

#### TNA1.1: Project Office

The PO in EGI.eu will be established in Spring 2010 before the planned start of the project through funds provided by the Dutch NGI. This will include the selection and appointment of the senior staff so that they can provide continuity from the current EC projects. As part of the transition strategy from EGEE-III, EGI.eu will be able to draw temporarily on the experienced personnel already available at NIKHEF & CERN and on the relevant staff from the NGIs. An agreement has been established between NIKHEF (the host organisation) and CERN for the secondment of staff during the project’s preparation and through into its startup phase.

#### TNA1.2: Project, Consortium & Technical Management

The NA1 activity will provide the effective technical and project management of the project, and the administrative and financial support related to the collection and analysis of reports from within the project consortium and their delivery to the EC. ADD IN DETAILS OF THE PROJECT DIRECTOR. The PD will chair the AMB that is charged with the daily execution of the project’s objectives.

The Senior Management Team (SMT) within EGI.eu, the Director, CAO, Chirf Operations Officer (COO), Chief Technical Office (CTO), User Community Officer (UCO) and QAO, will be based at EGI.eu physically located at the Science Park in Amsterdam. Each will be experts in their respective areas and provide technical direction and leadership to the staff within EGI.eu and in the supporting NGIs in these areas. They also have a reactive (dealing with the daily technical decisions needed to run a complex distributed project) and a proactive managerial role (in identifying issues that need to be brought before the relevant management bodies).

#### TNA1.3: Technical Management

The EGI Council has delegated technical and operational supervision of the main activities within EGI to the Director of EGI.eu and management groups covering governance, operations, technology, user support, collaboration, etc. to bodies described in more detail in NA2. The role of the CTO, CTO and UCO is to execute the policy set by these groups, to manage their local and remote staff, identifing areas needing policy development, and to work with the relevant stakeholders to develop and propose policy for the approval of the relevant management bodies. These bodies are established outside of the EGI-InSPIRE project as part of EGI.eu, but are supported by the project as part of the establishment of a sustainable governance model.

#### TNA1.4: Quality Assurance

The QAO will develop and maintain a Quality Assurance process relating to the formal output of the project and for monitoring its progress. Metrics for each activity and the project as a whole will be established and reviewed monthly by the AMB and incorporated into the quarterly and periodic reports. The QAO will also establish a review process for the project’s milestones and deliverables that will ensure they are of a consistent high quality.

Monthly reporting within the project will be undertaken for internal management purposes. Quarterly and Periodic reports will be prepared for the consortium and the EC. Both funded and matched NGI staff time will be recorded for each member of the collaboration using the PPT tool developed and supported by CERN. This will allow the time devoted by each project member to the various tasks within each activity to report monthly on their work. This tool provides an excellent mechanism to collect timesheets that allows effort to be tracked and monitored to produce effort reports for the periodic management reports and information for the GAP.

#### Deliverables

| Del. No. | Deliverable Name | WP | Nature | Dissemination | Delivery Date |
| --- | --- | --- | --- | --- | --- |
| DNA1.2 | Gender Action Plan | NA1 | R | PU | PM3 |
| DNA1.3 | Quality Plan and Project Metrics | NA1 | R | PU | PM3 |
| DNA1.1.1 DNA1.1.2 DNA1.1.3 DNA1.1.4 | Periodic Report | NA1 | R | PU | PM11, PM23, PM35, PM47 |
| DNA1.2.1 DNA1.2.2 | Report on Gender Action Plan | NA1 | R | PU | PM23, PM47 |

#### Milestones

| Milestone number | Milestone name | Work Package(s) involved | Expected Date | Means of Verification |
| --- | --- | --- | --- | --- |
| MNA1.1 | QA Website with Document Templates and Processes | NA1 | PM1 | The main EGI.eu website will have a QA section with document templates and processes |
| MNA1.2 | Execution Plan | NA1 | PM2 | Will provide details of the staff assigned by each partner to each task and the reporting lines. |
| MNA1.3.1-4 | Quarterly Report Template (revised annually) | NA1 | PM2, PM14, PM26, PM38 | Document template describing the information required from each activity as part of its quarterly report. |
| MNA1.4.1-12 | Quarterly Report | NA1 | PM3, PM6, PM9, PM15, PM18, PM21, PM27, PM30, PM33, PM39, PM42, PM45 | Quarterly report describing the status of each activity within the project. |
| MNA1.5.1-4 | NGI International Task Review | NA1 | PM11, PM23, PM35, PM47 | Review of the users and resources supported within the NGIs by the NGI International Tasks within each NGI. |

#### Risk Assessment and Mitigation

| Risks | Impact | Probability of Occurrence | Mitigation |
| --- | --- | --- | --- |
| Partners do no complete the tasks assigned to them. | This will cause part of the work programme not to be delivered. | High | A strong and clear consortium agreement will identify the roles of each partner and the management structure for resolving conflicts and the associated escalation procedure. Project progress will be monitored through the regular AMB meetings. Partner performance will be monitored each year and resources reassigned if needed. |
| Withdrawal of an NGI from EGI.eu. | The reduction in membership revenue within EGI.eu will impact to employ staff it needs to deliver the services within the project. | Medium | The EGI.eu statutes require that a participant provides 3 months notice of their departure. If they depart during a financial year they will still be liable for the full membership fee for that year. This will provide stability and advanced notice of the any revenue changes. |
| EGI.eu cannot be established as a legal entity as the statues cannot be agreed upon. | The consortium cannot be formed as planned with EGI.eu as the coordinating partner. | Medium | A draft of the proposed statutes is included in Annex XXX. This has gained considerable consensus within the consortium and is now undergoing final legal review with a view to be signed well before the planned start of the project. If the formation is EGI.eu is delayed NIKHEF will assume the role as the coordinating partner. |
| As EGI.eu is a new organisation, key roles within the organisation cannot be recruited in a timely manner for the project’ start date. | With no leadership or supporting staff EGI.eu will not be able to undertake its role as lead partner and the initial execution of the project will be delayed. | Medium | At this point in time (date), EGI.eu has already collected €250,000 in membership fees and startup costs (of up to €XXX,000) have been underwritten by the Dutch NGI. It will be able to start recruiting staff from Spring 2010 so that critical staff will be in place before the projected start date. An Interim Director of EGI.eu has been appointed and a search committee for making a permanent appointment has been established. |
| The Collaboration will not be able to agree on a Consortium Agreement. | Without a consortium agreement the project will not be able to start. | Medium | Many of the partners have worked together on previous EC projects, notably EGEE-III, and will be able to use this agreement as a starting point for discussions. |

### Work Package NA2: External Relations

#### Summary

| Work package number | NA2 |  | Start date or starting event: |  |  |  | 1/5/2010 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Work package title | External Relations |  |  |  |  |  |  |  |  |
| Activity type | COORD |  |  |  |  |  |  |  |  |
| Participant number |  |  |  |  |  |  |  |  |  |
| Participant short name |  |  |  |  |  |  |  |  |  |
| Person-months per participant |  |  |  |  |  |  |  |  |  |

Objectives This activity supports the development of policy, the coordination of standards, and the dissemination and community building activity appropriate for the role EGI.eu will play in coordinating European e-Infrastructure and its interactions worldwide. - Disseminating the work of the EGI and its user community both within the project and worldwide. - Supporting the development of policy within and external to EGI.eu in conjunction with EGI’s stakeholders relating to governance, standardisation and integration with other infrastructures. - Running two large (~500 people) events each year to promote interaction between European infrastructure providers and their user communities.

Description of work TNA2.1 Activity Management This activity will be managed by the PD. The agenda of the policy groups will be determined by their respective Chairs in consultation with the PD, and supported technically by the staff in this activity and administratively by the PO established in NA1. The dissemination manager employed in TNA2.2, will have sufficient experience to coordinate the other members of the dissemination team and the resources located in the NGIs and related projects. The policy development manager employed on TNA2.3 will coordinate the work of the local staff and those in the NGIs contributing to the discussion in policy matters. Requested Effort: XXX TNA2.2 Dissemination This task will disseminate EGI’s activity within the project and worldwide through dissemination contacts located within the NGIs and related EC proposed projects (e.g. VRCs, GridTalk-II, , OGF-Europe II, etc.). This task will maintain and develop content for the project website, the monthly PD letter, a quarterly news letter, and the development of case studies and ‘success’ stories around the applications and communities within the applications database. A budget is requested for the design and printing of additional dissemination material, and EGI’s participation at European and International distributed computing meetings through stands and promotional material. An experienced Dissemination Manager will coordinate the staff within EGI.eu and in the NGIs. Requested Effort: XXX PM funds for dissemination material & design. Website hosting. Stands at major events. Promotional material TNA2.3: Policy Development Policies are needed to govern the provision of high-quality distributed computing infrastructure. EGI.eu, the coordinating body for this community, provides management and policy groups for developing and approving policies relating to operations, software quality, security, user communities and general governance. Development of these policies is supported by the project and may have relevance and impact with other European (e.g. DEISA & PRACE) and International e-infrastructure providers (e.g. Open Sciecne Grid, TeraGrid) who will be involved in these policy discussions as appropriate. A policy development manager will coordinate the work of this task and will report to the work package leader, the PD. Requested Effort: XXX PM TNA2.4: Event Management This task provides the support and management of two large community driven events each year: a European e-Infrastructure Conference (expanding on the EGEE series of conferences) and a European Distributed Computing User Forum (expanding on the User Forum series of conferences). The location of each meeting will be selected by the EGI Council following an open bidding process from the NGIs. For each meeting a dedicated programme committee (under a programme chair) drawn from the community and a local organising committee (under a chair from the bidding organisation) with members drawn from the EGI project office and the local organisers will be formed. Requested Effort: XXX FTE

Deliverables (brief description) and month of delivery

#### Overview

For a collaboration as large and as distributed such as EGI-InSPIRE’s, communication and community building are vital project wide functions that gos beyond the individual project tasks. The EGI community not only includes those directly involved in the EGI-InSPIRE project, but also those involved in tightly affiliated projects such as the middleware providers and the distributed user community that use resources coordinated through EGI.

#### TNA2.2: Dissemination

In the modern world communication between groups working within EGI-InSPIRE and the project’s collaborators will be enabled through EGI-InSPIRE’s website (which will include a document repository, a wiki, issue tracker, meeting planner, email list management, etc.) but also through other electronic means. Building on the experience of the websites provided for EGEE, EGI_DS and other projects it will feature web pages maintained by the NA2 dissemination team and wiki pages maintained by registered and authorised members of the project. The project website will be developed for it to become the place to go for EGI related information and support. RSS feeds will be provided for new news items and general content updates. We will also aggregate RSS feeds from other projects onto EGI-InSPIRE’s website. A budget of XXX is requested for the professional design of the website graphics, and the development of the website.

Dissemination material will be sourced from staff within the NGIs and through contacts in the VRCs and related projects. The coordination of these contacts will yield information that will be used as the basis of articles relating directly to activities within the community, and as a means of disseminating material generated within EGI. This material will also be used for EGI’s own promotional material and website, and as the basis for the monthly Director’s letter and quarterly newsletter. The applications ported by the NGIs and related projects will be registered in the applications database (run by NA3) and can provide indications of new end-user activity. Such work may be suitable for further dissemination through news articles and in-depth case studies – especially when new applications have been ported to the infrastructure for new user communities.

Our dissemination and community building activity will not be limited to the immediate European distributed computing community. A budget of XXXX is requested to support stands at major conferences and exhibitions in areas aligned with EGI. These will include international conferences such as SuperComputing, and European events such as EC Research meetings [LIST THEM]. These funds will cover the exhibition space, exhibition stand, staff subsistence and travel costs. Additional funds XXXX are requested for the printing of dissemination materials (e.g. leaflets, posters, brochures, etc) and the work of professional designers to ensure that the work is visually appealing and of a high quality.

#### TNA2.3: Policy Development

One of EGI-InSPIRE’s objectives is to support through EGI.eu a sustainable DCI encompassing other infrastructures and new technologies within Europe. Key to this coordination role are the policies that EGI.eu develops to govern the use and operation of the infrastructure and its interaction with its stakeholders and user communities.

The strategic direction of EGI.eu, and the EGI Collaboration is determined through the EGI Council. Meeting at least twice a year, many of the policy decisions are delegated by the EGI Council to the EGI Council Executive Board, while specific technical decisions are delegated to the relevant technical bodies:

- Middleware Coordination Board (MCB) for defining the policies relating to software acceptance criteria, prioritisation of middleware requirements, and the UMD Roadmap.

- Operations Management Board (OMB) for the policies needed to provide a reliable transparent infrastructure composed of multiple national infrastructure providers.

- User Forum Steering Committee (UFSC) provides a forum for defining policies and prioritising requirements and issues relating to the use of the infrastructure by end-users.

- Security Policy Group (SPG) to provide policies that define the expected behaviour of sites and users to ensure a secure distributed computing infrastructure.

- Software Security Group (SSG) has representatives from the software providers contributing software to EGI in order to ensure a common coherent approach is taken to the security frameworks.

- Security Coordination Group (SCG) brings together the operational, technical and policy security groups into monthly coordination meetings.

- User Services Advisory Group (USAG) has representatives from the user communities to feedback to the EGI.eu on the user facing operations tools and support processes.

- Operational Tools Advisory Group (OTAG) has representatives from the NGI Operations Centres and provides feedback on the operational tools and how they need to be adapted in response to EGI’s requirements.

- EGI Council & Executive Committee will initially have representatives from the NGIs within Europe and the EIRO organisations, with additional large international research communities and ESFRI projects joining over time. A detailed governance and structure discussion is provided in Section 2.1.2.

- EGI Organisational Task Force will continue to review and propose improvements in the structure (e.g. ERIC), governance and business models (e.g. inclusion of service charging) relating to EGI.eu.

EGI also contributes to external, independent policy activities:

- Open Grid Forum (OGF) is the standards development organisation (SDO) that is the focus of much of the standardisation activity within the EGI community, and the high-level coordination and reporting of activity in this body is required.

- Infrastructure Policy Group (IPG) has meetings currently co-located with the OGF and provides a forum for the providers of production e-Infrastructure to align their activities with a goal of eliminating operational differences between different infrastructures.

- European e-Infrastructures Forum (EEF) provides a framework for the current and future providers of European e-Infrastructures to meet. Currently, this meeting has representatives from EGEE, EGI, DEISA, PRACE, GEANT and TERENA.

- International Grid Trust Federation (IGTF) and EUGridPMA provides processes around common authentication trust domains which are required to persistently identify all EGI participants.

- E-IRG

- ERF

The EGI-InSPIRE project will support the work of these groups through the provision of administrative support (i.e. meeting logistics, paper preparation, and technical secretariat) and the support of these expert elected/appointed chairs of these groups through travel and subsistence if not already supported by the project.

Middleware Coordination Board (MCB)

This is an advisory body which provides recommendations to the Director on the strategy and technical priorities concerning the maintenance, support and evolution, of the middleware services adopted in the EGI e-Infrastructure. The MCB is composed of representatives of the following areas:

- the technical and managerial representatives from within EGI.eu

- the main software providers engaged with EGI;

- the operational requirements of the production infrastructure through representation of the NGIs and Resource providers;

- the user communities affiliated with EGI represented through their VRCs.

The role of MCB is to collect and prioritise the high-level requirements following the requests from users and operational staff, and to endorse (or to eventually reject) updates to the UMD roadmap. It has no involvement in the day to day activities of the middleware unit (SA2).

Operations Management Board (OMB)

The OMB provides recommendations to the Director on the strategy and technical priorities concerning the deployment and operation of the production infrastructure coordinated by EGI.eu on behalf of the EGI collaboration. It has representatives from the NGIs who:

- Consolidate all requirements taking into consideration the needs and operational procedures of the NGIs and their sites.

- Examine requirements from other parties within EGI (VRCs, external software provider, etc.) which may require changes to the operational procedures and tools.

- Define and approve the Operational Level Agreements (OLAs) governing the interactions of the Support Units (SUs) within the EGI Helpdesk.

- Escalate issues relating to broken OLAs to the appropriate partner management body for enforcement.

It has no involvement in the day to day activities of the operations unit (SA1 & JRA1).

User Forum Steering Committee (UFSC)

The extended body, the User Forum, is established directly by the user communities, and includes high-level representatives from VRCs, SSCs, NGIs and collaborating projects. The UFSC is tasked with advising the EGI.eu Director on strategic and managerial issues concerning the evolution of EGI.eu’s user facing services and the broader support offered by EGI to the user communities. It has no involvement in the day to day activities of the user community services (NA3 & SA3).

Security Policy Group (SPG)

The SPG is responsible for the development and maintenance of security policies and for providing advice on any security policy issues to the Director and the EGI Council. SPG’s primary stake-holders will be internal to EGI, i.e. the NGIs, the sites and the application communities. Building on the earlier work within the Joint (EGEE/WLCG) Security Policy Group (JSPG), SPG will continue to aim for common simple policies for interoperation across the world. Participation in SPG by policy experts from other e-Infrastructures will continue to be encouraged. The membership of SPG must contain not just representatives from the NGIs, but also some site managers, VO managers, middleware experts, operations experts, operational security experts etc. as SPG will not just prepare and maintain formal policy documents. Security policy input will be required in many other bodies. The Security Policy coordinator or other SPG members will represent EGI.eu’s security policy interests on EUGridPMA, TERENA and NREN federation activities and other groups, such as the Software Security Group.

Software Security Group (SSG)

The SSG draws its membership from the relevant security experts located in the development teams of its external software providers. The leadership of the activity will rotate between representatives of the main middleware distributions, expected to initially be ARC, gLite and UNICORE, that are deployed on the production infrastructure coordinated by EGI. As other software distributions become part of UMD and deployed within EGI, additional experts will be invited to join this group.

The goal within EGI is that all middleware stacks use the same security components wherever feasible. Relationships will be established with similar experts in other e-Infrastructures and projects. Members of the SSG will contribute their expertise to the relevant OGF working groups as required. The SSG will meet at least twice each year – generally at the EGI Conference and at a suitable OGF meeting.

Security Coordination Group (SCG)

Coordination between the operational security groups, the software security groups, the security policy activities both inside EGI and in other infrastructures and projects will be undertaken by the SCG which will have monthly phone calls. An annual face-to-face meeting of all security groups will be held, for example at the EGI Conference. Coordination will also take place in OGF. Information mail lists will also be used for all interested parties to receive quarterly reports from each group and for discussion of general issues.

User Services Advisory Group (USAG)

The USAG mandate is to provide feedback on the user facing tools and services provided to the EGI user community. The main focus will be on the evolution of the EGI Helpdesk but it will also collect requirements and feedback relating to the services offered through NA3 (i.e. documentation, training database, application database, etc.) and the processes provided for user support in EGI. It will have representation from the User Forum (including both small and large user communities) and the operational staff responsible for managing the EGI Helpdesk.

Operational Tools Advisory Group (OTAG)

The OTAG mandate is to manage the development and evolution of the operational tools in response to new scenarios or feedback from its users – primarily the NGI Operation Centres and the EGI.eu Operations Unit. New requirements are collected and prioritised, and ongoing development, testing and release activities are reported upon. It provides a forum to discuss the future evolution of the operations tools and to agree tool roadmaps that meet the expressed needs of the EGI community.

EGI Council & Executive Committee

The governance roles of these two bodies are described in more detail in Section 2.1.

Organisational Task Force (OTF)

EGI.eu’s sustainability model will continue to evolve during the course of EGI-InSPIRE. It is expected that significant new stakeholders will emerge within the user base through international research projects, such as those in ESFRI. Therefore it will be necessary to evolve EGI.eu’s sustainability model both organisationally and financially. We will examine the new European legal entity – the European Research Infrastructure Consortium (ERIC) – early in the project and assess the benefits and define a roadmap to its possible adoption. The move from a revenue stream in EGI.eu based solely on a membership fee to a mixed model supplemented from other income sources such as service charges will also be assessed.

Open Grid Forum (OGF)

The OGF is the focus of much of the standardisation activity taking place within the EGI community. Reporting on the activity undertaken by the EGI community  in standards bodies such as OGF is essential to plan future policy actions within the MCB and the interoperation activity . The technical work will take place outside of EGI.eu – either within the NGIs or by EGI.eu’s software providers (e.g. EMI), is undertaken by EGI.eu on behalf of the community. EGI.eu will expect to liaise closely with the proposed OGF-Europe II project.

Infrastructure Policy Group (IPG)

The Infrastructure Policy Group has representation from major production e-Infrastructures from around the world – currently EGEE, OSG, DEISA, Naregi and TeraGrid. Meeting at OGF, its purpose is to ensure that the policies used within each of these production infrastructures is aligned. This activity has emerged in recent years to complement the technical interoperability activity taking place elsewhere in OGF between these organisations.

European E-Infrastructure Forum (EEF)

The European E-Infrastructure Forum is a forum that meets quarterly for the discussion of principles and practices necessary to create synergies for seamless interoperation of the leading e-Infrastructure serving the ERA. The focus of the forum is the needs of the user communities that require services which can only achieved by collaborating infrastructures. Its current membership is EGEE, EGI, DEISA, PRACE, Terena & GEANT.

International Grid Trust Federation (IGTF) and EUGridPMA

A common authentication trust domain is required to persistently identify all EGI participants. To ensure interoperability, both at the European as well as the global scale, the project will support the IGTF, and the EUGridPMA in particular, in line with the relevant e-IRG recommendations. The accreditation by the IGTF of identity providers can then be a guiding statement for the providers and users of EGI and the NGI infrastructures with respect to compliance and quality of the identity providers.

This representation will bring operational and policy needs of EGI to the attention of the PMA and bring issues raised by the PMA to the attention of the appropriate groups within EGI, and keep the EGI Council informed of progress and policies of the EUGridPMA. It will also coordinate the provision of EGI versions of the IGTF Certification Authority distributions as required by the EGI Council.  NGIs may also want to add more CAs, or even remove specific CAs that are incompatible with national policy. In these cases, such an NGI will need to build its own distribution locally.

E-IRG

ERF

#### TNA2.4: Event Management

Bringing all of the EGI stakeholders together regularly is vital in enabling collaboration and exploring research opportunities. EGI will organise two meetings a year each with a distinct (but not exclusive) focus – one meeting concentrating on the user community and another on the infrastructure providers. EGI will work in collaboration with other European e-infrastructure providers and their user communities to make these meetings infrastructure neutral in order to promote the harmonisation between European e-Infrastructures. The initial meeting of this series will be held in Amsterdam in Autumn 2010. Future meetings will be selected through an open bidding process.

#### Deliverables

| Del. No. | Deliverable Name | WP | Nature | Dissemination | Delivery Date |
| --- | --- | --- | --- | --- | --- |
| DNA2.1 | Project Presentation | NA2 | R | PU | PM1, PM13, PM25, PM37 |
| DNA2.2 | Project Paper | NA2 | R | PU | PM3, PM25 |
| DNA2.3.1-4 | Annual Report on Dissemination, Standards and Policy | NA2 | R | PU | PM11, PM23, PM35, PM47 |
| DNA2.4 | Transition plan of EGI.eu to ERIC | NA2 | R | PU | PM12 |
| DNA2.5 | EGI.eu Financial Model | NA2 | R | PU | PM24 |

#### Milestones

| Milestone number | Milestone name | Work Package(s) involved | Expected Date | Means of Verification |
| --- | --- | --- | --- | --- |
| MNA2.1 | Basic website with key collaborative tools | NA2 | PM1 | EGI.eu website with static webpages, wiki, links to relevant email lists and document archive. |
| MNA2.2 | Project Presentation Template | NA2 | PM1 | Presentation template for MS PowerPoint and OpenOffice. |
| MNA2.3 | Dissemination Handbook | NA2 | PM2 | Establishing the dissemination contacts within the NGIs and projects related to EGI (e.g.. the VRCs and SSCs) and the basic procedures for events, press-releases and publicity. |
| MNA2.x | The EGI Consortium will have membership of the EUGridPMA (and through it become part of the IGTF). | NA2 | PM3 | The EGI Consortium will have membership of the EUGridPMA (and through it become part of the IGTF). |
| MNA2.4 | Review of website content | NA2 | PM3, PM15, PM27, PM39 | Comprehensive review of website and update of content where required. |
| MNA2.6 | EGI Newsletter | NA2 | PM3, PM6, PM9, PM12, PM15, PM18, PM21, PM24, PM27, PM30, PM33, PM36, PM39, PM42, PM 45, PM48 | Quarterly newsletter distributed electronically to all project members, external contacts and accessed from the website. |
| MNA2.4.1-4 | EGI Conference | NA2 | PM6, PM18, PM30, PM42 | Project wide conference organised in conjunction with other European e-Infrastructure providers. |
| MNA2.5.1-4 | EGI User Forum | NA2 | PM12, PM24, PM36, PM48 | Conference organised in conjunction with the user communities associated with EGI and other European e-Infrastructure providers. |
| MNA2.8 | Establishing a standards website | NA2 | PM3 | Identify the Standards Development Organisations (SDOs) and the activities within them relevant to EGI and its partners. |
| MNA2.7 | Alignment of EGI.eu with ERIC | NA2 | PM7 | Report analysing the opportunities provided by ERIC and changes needed for EGI.eu |
| MNA2.9 | Review of the standards website | NA2 | PM9, PM21, PM33, PM45 | Review and update the website with current information. |
| MNA2.10 | The opportunities for Service Charges in EGI | NA2 | PM20 | Service charges could be used as an income stream within EGI.eu. Any changes in the software and operating model will be assessed in this report to guide future discussions. |
| MNA2.x | Agreed framework for Security Policies. | NA2 | PM12 | Document describing the processes used to agree on security policies within EGI and its stakeholders. |
| MNA2.11.1-4 | EUGridPMA progress. | NA2 | PM11, PM23, PM35, PM47 | An informational document on membership and policy changes within the EUGridPMA. |
| MNA2.14 | Revised EGI security policies according to framework agreed earlier. | NA2 | PM36 |  |

#### Risk Assessment and Mitigation

| Risks | Impact | Probability of Occurrence | Mitigation |
| --- | --- | --- | --- |
| The dissemination activity accidentally communicates incorrect information. | Depending on the information this could be very damaging to the EGI-InSPIRE project or European DCI activity in general. | Medium | The information used by the dissemination team will be sourced from within the project partners and the dissemination contacts within the NGIs. Press releases, newsletters and major announcements will be reviewed by the AMB for technical matters and the PMB for broader political issues. |
| Bodies setting technical policy within EGI.eu (MCB, OMB, UFSC) are unable to agree on an inssue. | Getting a coherent and agreed policy across many actors in a complex policy is essential. Failure would impact the governance of the organisation, operations, software provision, interoperability with other infrastructures, etc. | Medium | Many of these policy forum have been in existance for many years and consensus has been reached on many issues. Escalation mechanisms exist through the Director and then the EGI Council for decisions to made if they relate to the infrastructure, or the PMB and the CB if they relate to the project. |
| One of the large (500-600 people) events makes a loss. | The EGI-InSPIRE budget does not have funding to subsidise events therefore is not able to sustain a loss. | Medium | EGI-InSPIRE will not directly run events. It will partner with a local organiser who will bear the full financial risk, but the project will work with the local organiser to adjust the programme and the event to maximise revenue and minimise cost. Experience from other projects and the use of professional conference organisers have proven to be a successful combination. |
| OGF-Europe II is not funded. | The development of standards by European software developers will less coordinated and proceed slower than desired. | Medium | Future plans within EGI would have to accept that standards development would take place at a slower pace than desired and that the effort Europe has put into standards activity to date would not be fully realised. |
| GridTalk-II is not funded. | The broader dissemination activity needed within the European DCI community would not take place. | Medium | Without broader dissemination activity taking place within the community EGI-InSPIRE would have to ensure that its dissemination work included sufficient background material for its own messages to be understood. This additional effort would be a distraction from the activities primary dissemination goal – EGI-InSPIRE. |

### Work Package NA3: User Community Coordination

#### Summary

| Work package number | NA3 |  | Start date or starting event: |  |  |  | 1/5/2010 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Work package title | User Community Coordination |  |  |  |  |  |  |  |  |
| Activity type | COORD |  |  |  |  |  |  |  |  |
| Participant number |  |  |  |  |  |  |  |  |  |
| Participant short name |  |  |  |  |  |  |  |  |  |
| Person-months per participant |  |  |  |  |  |  |  |  |  |

Objectives This activity integrates the user communities current and future use of the infrastructure by: - Coordination of effective, responsive support for the EGI user communities (both individual VOs and those represented by VRCs) through the efforts from the national and specialist support units. - Coordination of training, documentation and technical requirements from the user communities to improve the EGI user experiences and services. - Coordination of technical services to support the establishment and management of virtual organisations.

Description of work TNA3.1: Activity Management This activity is managed by the User Community Officer who reports to the Director for the effective running of these services and implements many of the functions relating to the User Community Services described in the EGI Blueprint. Extensive use will be made of the EGI Helpdesk provided by the EGI.eu Operations team to route and allocate issues to the various support units through the use of tickets. Many of the requests coming from the user communities will enter into the helpdesk and this provides an ideal mechanism for monitoring the service (i.e. examining the time to resolution, etc.) given to the communities. Requested Effort: XXX PM TNA3.2: User & Community Support Team EGI’s e-Infrastructure will need to support different sized user communities – ranging from the small international research collaborations, to large internationally funded research labs and research projects. The support provided will be reactive (i.e. dealing with issues referred to it through the helpdesk system and referred to it through other sources) and proactive (i.e. by engaging with the user communities through VRC and other community meetings). Through the EGI Helpdesk EGI-InSPIRE will provide a ‘front desk’ for new users, new communities and non-operational issues that the user community requires assistance with. This may include requests for changes to the operational tools or deployed middleware, support for setting up new VOs or porting applications to the infrastructure. These requests will be passed to the relevant NGI support teams, teams within EGI.eu and partner projects as required. EGI will contribute to the established Winter and Summer Schools on Grid Computing as part of a broader community resourced effort. The availability and accessibility of documentation relating to the use of the infrastructure will be continually reviewed. This will include an analysis of issues reported to the EGI Helpdesk to see if the documentation can be improved, identifying where there are gaps in the training material coming from the software providers, and the material EGI.eu provides to guide access to its services. These documentation issues will be reported to the relevant teams in EUI.eu, the NGIs and other projects for correction. Requested Effort: XXX PM TNA3.3: NGI User Support Teams Trainers for generic grid training and the necessary training resources will be provided through NGI support teams. Technical experts in the NGIs will be able to provide consultancy to new communities, advice on application porting and interaction with the application database. Once established the NGI teams will provide support relating to dashboards to provide customised views of the resources available to the VOs, and help to establish portals or science gateways. Across all of these activities the NGIs will contribute expertise to revise the documentation as it is required. Requested Effort: XXX PM TNA3.4: Technical Services The training coordination across the different projects and national teams will be facilitated by EGI.eu through a database of registered trainers (across all middleware types) and the advertising of planned training events. EGI.eu will also maintain an application database to support new and existing user communities. The application database will provide a registry of all applications that are currently being, or have been ported, to the infrastructure by teams in the NGIs or related projects. Such a resource enables user communities to see if the tools that they require are already available. The basic technical services needed by VOs within the infrastructure (e.g. VOMS, VO database, registration, portals, and dashboards, etc.) are coordinated by EGI.eu and delivered through the operations teams and the NGIs. Requested Effort: XXX PM

Deliverables (brief description) and month of delivery

#### Overview

The user communities are effectively EGI’s customers. Delivering an excellent user experience will be the goal of all activities within EGI, but it is this activity that will provide the ‘front office’ through which many new users will have their first experience of EGI and that many established users will see as their interface to EGI. In common with many activities within EGI.eu, the people undertaking these central user support tasks coordinate the distributed expertise in the EGI community to those that need it.

The support mechanisms that EGI provides will be tuned to the different structures within each user communities. For instance, for many large user communities, the VRC, or similar community based coordinating body will provide the focal point for EGI.eu to engage strategically with their utilisation of the infrastructure and for a communities own support infrastructures to be integrated with EGI’s through the EGI Helpdesk so that the user has an integrated view of the combined EGI support function. Smaller communities, which rely much more on ad hoc support mechanisms within their own community for solving their community specific issues, will still be able to access the support mechanisms within EGI.

#### User Support within the EGI Ecosystem

Users within a Virtual Research Community (VRCs) will be a member of one or more Virtual Organisations (VOs) established within that community. The VRC is a sustainable grouping within a community that allows a community to organise itself to provide training, dissemination, support, application porting and representation to enable access to DCIs. It is expected that a number of these VRCs will be supported through the SAFE and ROSCOE projects submitted alongside this project. One example of a sustainable VRC are the emerging ESFRI projects another example would be the Worldwide LHC Computing Grid (WLCG) collaboration. All VRCs are represented within the User Forum Steering Committee (UFSC) which provides a forum for strategic interaction between the users and EGI.eu. One of the main roles of this group is to provide the strategic direction to the annual European DCI Users Conference organised by EGI.eu on behalf of European e-Infrastructure providers.

The EGI Helpdesk will be operated and maintained by TSA1.6 and will be based upon the proven GGUS model used in the EGEE series of projects. Users of the infrastructure are able to submit ‘tickets’ to the helpdesk through a web form or via email. These tickets are assigned to one of many ‘support units’ which are distributed teams that will work to resolve the issue reported in the ticket. Many of the tickets submitted through the web form are routed immediately to the appropriate support unit by the submitting user identifying the type of problem they are experiencing. Un-assigned tickets are assigned by the Helpdesk Triage teams in TSA1.7 to the appropriate support unit. They will also deal with tickets that are not being actioned within the system and with other escalation issues.

The EGI Helpdesk will bring together support units in the NGIs, in the VRCs, in other projects that are aligned with EGI-InSPIRE, and to the teams within EGI.eu providing coordination and support to the user communities using the production infrastructure – including the User & Community Support Team.

#### TNA3.2: User & Community Support Team

User Support within EGI is coordinated by the User & Community Support Team in EGI.eu but frequently delivered by support teams and groups outside of the EGI.eu organisation but supported by the EGI-InSPIRE. Experts within the NGI community are available to provide generic training, application porting, contribute entries into the application database, provide consultancy and support new communities. These NGI teams may be supplemented by activities external to EGI such as the SSC and VRC projects.

Providing assistance to new users and new communities in their initial use of the production infrastructure is essential for the community to expand and will be delivered by the User & Community Support Team within EGI.eu. All users will be encouraged to make contact through the EGI Helpdesk so that the activity associated with their request can be tracked and the response monitored. For new users and communities this initial interaction will be followed up by a face-to-face meeting to understand their needs – if contact has not already been established on previous occasions.

The User & Community Support Team (UCST) will be involved in delivering:

- Documentation: Effort is provided to ensure that the documentation being presented to new users is complete and matches their experiences when they start using the infrastructure.

- Training: New users and communities can be directed to the training opportunities (grid schools, online training, national training sessions, domain specific, etc.) coordinated by EGI through its NGIs and partner projects to smooth their adoption and use of DCIs.

- Consulting for New Communities: Staff at EGI.eu will make initial contact with new users and communities to assess their needs. Once an assessment is made the users will be redirect to the appropriate VRC, SSC or NGI consulting services.

- Application Porting: Some communities may also need to access the application porting capabilities provide within the NGIs, VRCs or by partner projects which can be facilitated by EGI.eu.

- Requirements Gathering: Experienced users and user communities (frequently represented by VRCs) will inevitably make complex demands of the infrastructure. Dedicated staff will be able to build relationships with the relevant VRC contacts by attending their meetings and understanding their evolving needs, enabling these representatives to provide a ‘voice’ for the community within EGI.eu’s various management groups.

- Infrastructure Planning: Any technical changes in the production infrastructure gathered from the users will be coordinated by the UCST within the relevant EGI.eu management bodies – which is in addition to the dedicated representation that heavy user communities may have.

- Resource Allocation: Brokering requests from new communities (VOs) for resources with resource providers in the infrastructure. It is expected that most communities will integrate their own community’s resources into the production infrastructure.

Broad feedback from the user community within EGI is obtained through an inclusive User Forum with representation from the VRCs, ESFRI projects, support activities in the NGIs, and other major activities. The User Forum is supported by TNA3.2. The development and direction of the User Forum is driven by the UFSC (see NA2). Detailed feedback on the tools and processes used by EGI.eu to interact with the user community is undertaken in the User Services Advisory Group (see NA2).

#### TNA3.3: NGI User Support Teams

The NGIs contribute effort to distributed user support teams. These are brought together as support units within the EGI Helpdesk and provide:

- Consulting for New Communities: Providing technical advice on the available technical and support services available to new users and the various DCI technologies that EGI can provide access to to support their research activities.

- Application Database: Staff within the NGI will come into regular contact with users who have ported applications to the EGI production infrastructure. These applications will be recorded in the applications database to benefit other users and user communities.

- Documentation: Experts in the NGI will be available to contribute to new documentation as new technologies and procedures become available. This work will leverage documentation activities already taking place within many NGIs.

- Training: Many NGIs already provide training own training facilities. This support unit will provide a link between EGI training coordination and national training resources.

- Portals and Science Gateways: Expertise within the NGIs will be made available to users deal with consultancy and issues around the provision of web based technologies to access DCI platforms.

- Dashboards: VO Dashboards are used by communities to validate that the sites claiming to support their VOs really are able to do. NGI expertise will assist VO in developing their community specific site validation tests using the frameworks supported by SA3.

- Application Porting: Experts within the NGIs will be available to support user communities in the porting of applications to the production infrastructure.

- Resource Allocation: Responding to requests for resource allocations from user communities.

The technical work of these teams will be coordinated by the UCST within EGI.eu.

#### TNA3.4: Technical Services

The user community within EGI is supported by a number of technical services that will be available to all users of European DCIs.

Training Events

A calendar of training events will be made available centrally for all projects involved in delivering training within the European DCI community (e.g. the VRC, the SSCs, the middleware projects, NGIs, etc) so that they can advertise their upcoming training events to the user community. This builds upon the portal developed within the EGEE-III (http://www.egee.nesc.ac.uk/schedreg/index.cfm). This resource will be made available to all infrastructure providers and technologies.

Training Repository

Individual NGIs and projects are increasingly developing their own material to support their training activities. This repository will provide a central point for the training material generated within the EGI community to benefit the whole EGI community. This will build on the repository established within the EGEE series of projects which already includes training material (See http://www.egee.nesc.ac.uk/trgmat/index.html) relating to many different technologies.

Applications Database

The Application database provides a catalogue of all applications that have been ported or are being ported within the infrastructure (http://appdb.eu-egee.org/). As such it enables new communities to discover if an application they require is already available preventing duplication of effort. If an application is already available on the production infrastructure it eliminates one of the barriers to adoption.

VO Services

The technical instantiation of a user community within the infrastructure is a VO. VO Managers need technical services (e.g. VOMS and the VO database & registration services) to support their user communities. To simplify access to the infrastructure and to promote collaboration within the VO, EGI.eu will provide a basic portal infrastructure and access to a ‘dashboard’ where the status of the resource fabric being used by a particular VO can be reported upon. Both the portal and dashboard offered up by this activity will be basic, but it will provide a core framework around which the particular community can, through their own work, customise their web presence and VO specific monitoring of the infrastructure.

A Software Repository will be provided by SA2 (primarily for the middleware activity) which will also provide functionality that will be useful for the EGI user community. Such a software repository would build upon work similar within EGEE through the RESPECT programme (http://technical.eu-egee.org/index.php?id=290).

#### Deliverables

| Del. No. | Deliverable Name | WP | Nature | Dissemination | Delivery Date |
| --- | --- | --- | --- | --- | --- |
| DNA3.1 | Project Presentation | NA2 | R | PU | PM1, PM13, PM25, PM37 |
| DNA3.2 | User Community Support Process | NA3 | R | PU | PM3 |
| DNA3.2 | Annual Report on EGI.eu’s User Community Services | NA3 | R | PU | PM11, PM23, PM35, PM47 |

#### Milestones

| Milestone number | Milestone name | Work Package(s) involved | Expected Date | Means of Verification |
| --- | --- | --- | --- | --- |
| MNA3.1 | User Support Contacts | NA3 | PM2, PM13, PM25, PM37 | Establish and confirm contact points with the NGI support teams for user facing support – application porting, etc. |
| MNA3.2 | Training Website | NA3 | PM3 | Integration of the registered trainer’s website and training event calendar into EGI.eu website. |
| MNA3.3 | Ported Applications Website | NA3 | PM3 | Integration of the applications database website into the EGI.eu website. |
| MNA3.5 | User Support Metrics | NA3 | PM3 | Define the helpdesk metrics that will be used to optimise the user support process and monitor the performance of the support teams. |
| MNA3.4 | Documentation Review | NA3 | PM6, PM18, PM30, PM42 | Review of provided documentation. |

#### Risk Assessment and Mitigations

| Risks | Impact | Probability of Occurrence | Mitigation |
| --- | --- | --- | --- |
| The VRC proposals are not funded or severely reduced in scope | The user communities are still transitioning towards sustainability for their adoption of DCIs. Removing the community building and support funding in the VRC proposals (e.g. ROSCOE and SAFE) would inhibit continual adoption research infrastructures in Europe. | High | This proposal is aligned with the VRC proposals and strong collaborative links will be carried forward from the EGEE-III project into EGI-InSPIRE. The EGI model relies on independently funded VRCs that can collaborate with EGI. |
| The production infrastructure delivered through EGI-InSPIRE does not meet the needs of the current user community. | The user communities move to some other infrastructure provider. | Medium | Through the VRC EGI will build up strong links with the user communities. The UFSC and the MCB exist to collect feedback from the user community and to prioritise the requirements and identify software providers capable of meeting these needs. EGI is not tied to any particular middleware provider and will therefore be able to move quickly to source software to meet any new needs. |
| The support teams within EGI.eu and the EGI-InSPIRE proposal fail to promptly respond to support issues. | Users will no longer have faith in the infrastructure and start exploring other means. If the research infrastructure (EGI) does not support research then investing in future projects will be harder to justify. | Medium | The EGI Helpdesk (the model used in previous projects) has been shown to be an effective approach of bringing together different support teams. Automatic reporting will track and escalate issues that have not been updated or resolved after defined intervals. General issues can be escalated through the UFSC to the Director. |

## Service Activities and associated work plan

Describe the extent to which the activities will offer access to state-of-the-art infrastructures, high quality services, and will enable users to conduct high quality research.

A detailed work plan should be presented, broken down into work packages (WPs) which should follow the logical phases of the implementation and provision of the project's Service Activities, and include assessment of progress and results.

### Overall Strategy

The service activities in EGI-InSPIRE are aimed at ensuring that the Grid infrastructure supports the different Science communities in a way that is both efficient and sustainable.

This aim will be achieved:

- operating the production Grid infrastructure (SA1),

- providing a software infrastructure through the coordination of external software providers, appropriate middleware component repositories, support tools and procedures, and a support unit for investigating software issues found in production (SA2),

- providing specific higher level services for the needs of the communities that are presently heavy users of the Grid (SA3).

The main actors for SA1 activities will be the NGIs, coordinated by EGI.eu, and the infrastructure will be truly Pan-European, building on the Grid established by the EGEE projects but covering also the geographical areas served by Baltic-Grid and SEE-Grid, as well as many East-European countries and Israel. Full interoperability will be pursued within this large European area and increasing interoperation will continue to be ensured with USA, Canada, Latin America, China, Taiwan, and Japan.

The SA2 activity will establish formal agreements with external software providers to supply software components that will form the basis of the UMD release. It is expected that the majority of these components will be sourced initially from the proposed EMI project.

The heavy user communities will both continue to use and contribute to the evolution of the production infrastructure, which they have been doing as early adopters for many years. The SA3 services will complement the ones deployed as general EGI infrastructure and be candidates to become part of the general infrastructure.

### Relationship between Service Activities

| Work package No | Work package title | Type of activity | Lead partic no. | Lead partic. short name | Person-months | Start month | End month |
| --- | --- | --- | --- | --- | --- | --- | --- |
| SA1 | Operations | SVC | 1 | EGI.eu |  | 1 | 48 |
| SA2 | Provisioning the Software Infrastructure | SVC | 1 | EGI.eu |  | 1 | 48 |
| SA3 | Services for the Heavy User Communities | SVC |  | CERN |  | 1 | 48 |
|  | TOTAL |  |  |  |  |  |  |

### Work Package SA1: Operations

#### Summary

| Work package number | SA1 |  | Start date or starting event: |  |  |  | 1/5/2010 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Work package title | Operations |  |  |  |  |  |  |  |  |
| Activity type | SVC |  |  |  |  |  |  |  |  |
| Participant number |  |  |  |  |  |  |  |  |  |
| Participant short name |  |  |  |  |  |  |  |  |  |
| Person-months per participant |  |  |  |  |  |  |  |  |  |

Objectives This activity will coordinate a secure, reliable European wide production grid infrastructure federated from national grid initiatives that is integrated and interoperates with other grids worldwide - Maintain a secure infrastructure through the establishment of the necessary operational security teams - Validate new releases of the middleware and operational tools through a coordinated staged roll-out to sites - Establish the monitoring services needed to manage the production grid infrastructure - Provide a central accounting database and portal where aggregated use of the infrastructure is recorded - Provide the EGI Helpdesk infrastructure, integrated with national instances, to coordinate activity between the different support teams. - Establish the necessary support teams within the infrastructure that once integrated with the EGI Helpdesk will respond to user and site support issues - Providing a reliable and consistent production grid infrastructure through the establishment and monitoring of SLAs, documentation and the provision of core grid services.

Description of work TSA1.1: Activity Management The overall management of the activity is led by the Chief Operations Officer, reporting to the EGI.eu Director, who coordinates the work of the NGI/EIRO Operations Centres. The Operations Coordination Centre (OCC) consists of the COO and the SA1 Task coordinators. They manage the effective delivery of the (i) the EGI.eu Global Tasks (either running services or coordinating the work of the NGIs and related activities), and (ii) the International Tasks carried out by the NGIs in order to provide an integrated European e-Infrastructure to support the international VOs. Requested Effort: XXX PM TSA1.2: A Secure Infrastructure The aim of this task is to address the various operational security-related risks and to maintain the availability of EGI services. This task covers all aspects of operational security including Security Incident Coordination and Security Vulnerability Handling. It relies on the GOCDB Security contact information and the security related policy work done under NA2. Requested Effort: XXX PM TSA1.3: Service Deployment Validation This task will ensure that new software releases (for operational tools, and global and site services) can be deployed safely and reliably without any degradation of service to the production grid infrastructure, and while maintaining interoperability with other grids infrastructures. There will be achieved through a managed staged roll-out of middleware and operational tools. In collaboration with NGIs and end-user communities new software releases may be deployed to build operational and user experience. Requested Effort: XXX PM TSA1.4: Infrastructure for Grid Management The purpose of this task is the deployment of the infrastructure for Grid management consisting of a set of services and tools needed by the NGI/EIRO Operations Centres for the running of the Grid software services, for Grid monitoring (including SLA and security monitoring), and ongoing Grid management. At the core of this infrastructure is a set of monitoring tools to be deployed in all NGIs to monitor their sites. Above this will sit higher-level monitoring of global services and automated measurement of various service and site reliability metrics. Requested Effort: XXX PM TSA1.5: Accounting This task will provide a reliable record of the usage of the infrastructure for users, VOs, NGI and EGI management. Access to data will be restricted according to agreed policies and NGI/EIRO privacy laws. This task will provide: securely and reliably run accounting repositories for EGI, and if desired at the NGI-level; a portal to provide on-demand visualisation and/or data download. Requested Effort: XXX PM TSA1.6: Helpdesk Infrastructure This task will provide a central EGI Helpdesk available to all NGIs and related support projects. , NGIs can integrate their own national helpdesk into EGIs through an agreed interface or use the EGI Helpdesk remotely. Standard procedures for handling tickets, passing them between helpdesks, escalating them will be established based on the experiences from previous projects. Requested Effort: XXX PM TSA1.7: Support Teams This task will bring together the various teams of people handling support issues for users, sites and the network within the production infrastructure. It will not merge them into a common team as the skills required differ, but it will make sure the infrastructure is in place and the teams are trained and resourced and all the required documentation is in place. Requested Effort: XXX PM TSA1.8: Providing a Reliable Grid Infrastructure This task is to ensure that sites and operational and middleware services are functional, reliable, and responsive. It will achieve this through subtasks on: production grid services, interoperability, best practices and service level agreements. It also has dependencies on other subtasks which manage the human support teams, security, helpdesks, and the monitoring and management infrastructure. Requested Effort: XXX PM

Deliverables (brief description) and month of delivery

#### Overview

The EGI operations management is built upon the inherited experience of the EGEE project series and has been structured into a number of mutually dependent tasks. The interconnection and dependency between them are illustrated by the diagram in Figure 3 below:

Figure 3: Relationship between SA1 tasks

Two new structures, namely the Operations Management Board (for dealing with policy and management issues – see Section XXX for details) and the Operations Forum (for dealing with general technical coordination across the activity) and will be established to evolve EGEE’s regional operations structure into a set of independent NGIs/EIROs.

The EGI Operations Forum is a technical body lead by the COO, where technical issues of general interest concerning all operational activities are discussed, e.g. best practices, procedures, operational interoperability issues, etc. It is an incubator of ideas of new developments, and it provides a means to share experience and know-how between partners. The Operations Forum facilitates the cooperation between the NGIs/EIROs, and between NGIs/EIROs and the SA1 task coordinators. Its activity is structured into two types of groups working under defined charters: working groups and task forces for long-term and short-term technical activities respectively. These technical activities could include stakeholder consultations to review the performance of services and tasks over an extended period and propose changes to requirements, service levels or procedures, etc. Participation is open to all, with representation expected from NGI/EIRO Operations Centre Managers and technical staff; and the operational development teams (see JRA1 for details). Representatives from other infrastructure projects and external software providers will be invited if required.

#### TSA1.1: Activity Management

The SA1 activity is managed by the Chief Operations Officer (COO) who also leads the EGI.eu Operations Unit and represents the operational activities within other bodies. They lead the SA1 activity and oversee the JRA1 activity (Operational Tool Development) by directing the work of the SA1 Task Coordinators and by working with the NGI/EIRO Operations Centre Managers to achieve the activity’s objectives. The COO also organises the EGI Operations Forum.

The COO and the SA1 Task coordinators constitute the Operations Coordination Centre (OCC) that is responsible for the overall management of the activity. The OCC will oversee the execution of the overall SA1 activity, checking the consistency between the different activities, and their relationship with the agreed roadmaps. Policy and future roadmaps will be established through the Operations Management Board (part of NA2).

Organization of operational activities and related management structure.

The COO will be responsible for defining the operational SLDs between EGI and the NGIs for the NGI International Tasks, and between EGI and NGIs providing the EGI Global Tasks. These SLDs will be monitored and reported through the EGI-InSPIRE Quality Assurance Officer and reviewed periodically.

#### TSA1.2: A Secure Infrastructure

This task covers all aspects of operational security aimed at achieving ‘a secure infrastructure’ within EGI and relies on site and NGI security contact information maintained in the GOCDB by each NGI. EGI will appoint an ‘EGI Security Officer’ to coordinate operational security who will be assisted in each NGI by a designated ‘NGI Security Officer’. A Software Vulnerability Group will be established to assess threats to the infrastructure arising out of software issues.

The EGI Computer Security and Incident Response Team (EGI CSIRT) is an activity aimed at coordinating the operational security activities in the infrastructure, in particular the response to security incidents. As security incidents may affect any resource providers, inside or outside EGI, the appropriate procedures, information flow and a collaboration based on trust have to be implemented to ensure security incidents are dealt with appropriately by the resource providers and the involved CSIRTs. The EGI CSIRT ensures both the coordination with peer grids and with the NGIs and NREN CSIRTs. In addition, the EGI CSIRT acts as a forum to mutualise efforts and resources from the NGIs in different areas, including Grid security monitoring, Security training and dissemination, as well as Incident response improvement (e.g. security drills).

Each NGI will appoint an “NGI Security Officer”  in order to provide the NGI CSIRT function. A number of NGIs are already implementing this functionality via their local NREN CSIRT. Where this is not the case, a close collaboration with the local NREN CSIRT is highly encouraged. The resulting group of NGI Security Officers collaborate as part of the EGI CSIRT. The EGI CSIRT is led and coordinated by the EGI Security Officer, whose role and mission are defined by security policies approved by EGI and the NGIs.

Alongside this activity, EGI also needs to have the ability to add or remove certificate authorities (as specified by the project and the EGI Council) and will therefore provide its own distribution of the IGTF CA bundle.  NGIs may also want to add more CAs, or even remove specific CAs that are incompatible with their national policy. In these cases, such an NGI will need to build its own distribution locally.

The main purpose of the Software Vulnerabilities Group (SVG) is to eliminate existing vulnerabilities from the deployed infrastructure, primarily from the grid middleware, prevent the introduction of new ones and prevent security incidents. The SVG will need to interact closely with the operational development teams in JRA1 and the middleware teams through the Software Security Group. SVG will be situated in the Operational Security area in order that it should be recognised as a means of ensuring security of the deployed infrastructure and enforcing the responsible disclosure strategy. As well as handling specific vulnerabilities found, it will actively check that the deployed middleware is secure so the SVG will look for strategies for doing this. There is also an educational role for SVG within the developer community to improve the quality of any newly developed software that also needs to be fulfilled.

#### TSA1.3: Service Deployment Validation

Processes will be put in place to ensure that new software releases (for both middleware services and operational tools) can be deployed safely and reliably without any degradation of service to the production grid infrastructure.

Coordination by EGI.eu of the software roll-out process, through staged deployment and functional validation for all software, ensures that updates move from certification and into production as quickly as possible, while also assuring that the updates are suitable for deployment throughout the production infrastructure. EGI.eu will provide strategic leadership, for example concerning significant changes to processes, and to ensure that resource sites are encouraged to upgrade whenever new critical software updates are released. This coordination is needed as the  prompt alignment of the services and components to the latest releases contributes to better functionality and availability of the overall infrastructure. The staged rollout of new software releases will include the validation of its correct operation within the NGIs, with user communities, and with collaborating infrastructures worldwide.

#### TSA1.4: Infrastructure for Grid Management

Infrastructure is needed by the NGI/EIRO Operations Centres for the monitoring of the running Grid software services to ensure their correct operation. The running of such services requires a combination of EGI.eu Global Tasks and NGI/EIRO International Tasks. An initial list of services and tools is provided below. More services are expected to be defined and implemented during the project.

Monitoring information is gathered using an infrastructure that includes Nagios, SAM, and other tools (e.g. GridMap, Gridview, ...). This data is stored in repositories, and used to publishing the site and service status information. During the project, the monitoring infrastructure will move from the regional model (inherited from the EGEE-III project) to a national infrastructure. EGI.eu will gather statistics, maintain the schema for central publication of site and service status information, deploy the central instances of monitoring-related tools such as the dashboard and the alarm system, and the prepare the national and VO oriented views of the site performance reports. The NGIs/EIROs will monitor their sites, run their local monitoring infrastructure for their hosted service instances, validate the information and publish the collected information to a central metric store.

A light-weight end-to-end network performance monitoring infrastructure will be coordinated and its configuration support provided by EGI.eu. This will be used to troubleshoot network connectivity issues, such as end-to-end network performance affecting Grid data transfers. The deployment of end-to-end monitoring tools is a responsibility of the Grid site managers coordinated by their respective NGIs/EIROs.

Many aspects of operations rely on the availability of information (as applicable) from NGIs about service nodes, contact details, security contacts, certification status, sites in scheduled downtime, etc. The GOCDB provides all such information through a central database containing a sub-database per operations  region (these will be managed by the regions).

EGI.eu is responsible for the coordination of the tool deployment, and of the running the central service. The NGIs/EIROs are responsible for maintaining data about itself and its sites, for running the NGI service instance (where applicable) and in this case also for publishing the agreed schema to the central database.

The CIC Operations Portals and NGI Dashboard provide different “views” of the data according to the role of the customer (Grid operators, VOs, Grid site managers, Region Operations Managers, etc.). The portal also provides services including the VO registration tool, the broadcast and downtime tool, the periodic operations report submission system, and the regional dashboard. The CIC portal will be maintained centrally with the management distributed to regions and VOs. EGI.eu runs the central portal, automates the gathering of the required information and coordinating the activity, while the NGI is responsible for maintaining the relevant information about their infrastructure and VOs, and to run the service locally as required.

#### TSA1.5: Accounting

Infrastructure usage has to be reliably recorded according to agreed policies and local NGI/EIRO privacy laws in order to plan for its future provisioning. Grid accounting repositories (both central and regional) need to be maintained so that stakeholders such as VO managers and VO members, resource providers, NGI/EIRO Operations Centres, VRCs etc. can obtain an overview of the resource usage across the different domains of the production infrastructure. A deployment plan will be defined for regionalisation versions of the accounting repository when they become available. The central repository will remain the default repository for international VOs.

EGI.eu will coordinate this task, run the central service and central repository, maintain the schema of the centrally-held information and be responsible for the monitoring of the publication of usage records from NGIs/EIROs into the central repository instance. The NGIs are responsible for running the local accounting repository, for maintaining and validating data about all usage made of its sites and for publishing data on international VOs to the appropriate repository.

EGI.eu is also responsible for the central accounting portal  which collects all the accounting data produced at the NGI/EIRO-level by different accounting sensors (e.g. APEL, DGAS, SGAS, Gratia) into just one place for an aggregated view by using topology information contained within the GOCDB. The set of information about usage is selectively displayed depending on the client’s role to comply with EGI’s privacy policy.

#### TSA1.6: Helpdesk Infrastructure

The EGI Helpdesk is a distributed infrastructure consisting of a central helpdesk interconnected to a collection of local NGI/EIRO Helpdesks. This provides a regional support system with central coordination undertaken by EGI.eu.

The central instance provides access to a ticketing system that allows for the bi-directional exchange of tickets with the remote NGI Helpdesks to ensure that tickets opened centrally are handled by the appropriate support team. For example, those opened locally can be passed to the central instance or other areas, while user and operational problem tickets can be open centrally and subsequently routed to the NGI local support infrastructures. The number of independent NGI Helpdesks integrated into the central instance will grow over the course of the project as the NGIs mature. Until then NGIs can use the central instance to respond to any assigned tickets. EGI.eu is responsible for the deployment and operation of the central instance and defining and supporting an interface through which local instances can interoperate with the central service. The NGI is responsible for deployment, maintenance of any local instance and its integration through a defined interface into the central instance.

The evolution of this service is under the responsibility of the User Services Advisory Group (USAG).

#### TSA1.7: Support Teams

This task supports the Ticket Triage teams within EGI.eu and the human teams carrying out the user support work within the NGI. The Ticket Triage team (or Ticket Processing Management – TPM) is responsible for the monitoring and routing of all active tickets in the Grid user support system to experts within the NGI support unit who are responsible for addressing the problems to the appropriate second-line specialized support units. These support units may be in the operational tasks, in other activities, or other projects like the VRCs. In the NGIs, the teams support their local users of international VOs.

At the core of the COD support teams is the monitoring and support of the sites through a ticketing system which will contain issues raised as a result of the monitoring system, VOs, users and system administrators. This ensures that the International VO’s get the services agreed through EGI. The practical work includes:

- Monitoring and help desk shifts

- Triage of incoming problems, assignment of tickets to the 2nd line support units, ticket escalation to EGI.eu, ticket follow-up, suspension of sites if needed, etc.

- Certification of the sites entering the NGI Grid and thus in the EGI Grid, with the rules agreed with EGI, according to the site category and SLA.

- The interface with the NREN is specifically required for troubleshooting of connectivity problems, test for advancement in technologies etc.

- Maintenance of web pages for FAQ, best practices etc.

- Operation of a ticketing system integrated with the global EGI.eu ticketing system

The bulk of the work is done by NGIs using their own monitoring infrastructure for their own sites and users but there is a central role in coordination so that the international VOs receive the same level of service and cross-border issues are resolved.

Coordination of resource allocation and brokering between VOs and the NGIs is required by VOs and provided by EGI.eu in collaboration with the NGIs. This ensures that suitable resources (compute, storage, deployed services) are allocated to the VO within the production infrastructure, to meet their requirements and the availability of resources. The central Network Support role within EGI.eu maintains the design of the network operations, handles issues  affecting international VOs, and allows EGI to keep the state of the network under control, and to establish links between Grid operations and network operations.

#### TSA1.8: Providing A Reliable Grid Infrastructure

This task ensures that sites, operational and middleware services are functional, reliable, and responsive by providing Core Software Services, Interoperability, and the continual refinement of best practice policy and procedures to achieve this.

The Core Software Services are those required by a VO  in order to operate, i.e., where there is a single instance in the infrastructure or in a region. Catch-all instances are provided by EGI.eu to support small user communities  Examples of gLite Core Software Services are: the VO management service (e.g. VOMS), the File catalogue and transfer services (e.g. LFC and FTS), Job management services (e.g. WMS), Information services (e.g. BDII), Security services, etc. EGI.eu coordinates the provision of services to be delivered by an NGI as required by the VOs.

Interoperability and interoperation of the infrastructure with others is coordinated by EGI.eu and covers the availability of common tests for monitoring of site status, the operational tools interfaces (including the interconnection between helpdesks/ticketing systems), the procedures and the operational activities allowing the NGIs to interoperate, the interconnection with other regional grids (e.g.   Asia-Pacific regional Grids, OSG, Naregi, and related infrastructure projects). NGIs may work on interoperation of grids of relevance to them but only with EGI.eu approval. Interoperation with grids within a country is considered an internal national matter.

The definition of best practices, mandatory operations procedures and operational requirements becomes increasingly important as the infrastructure scales out to include more NGIs yet remain a seamless and integrated resource for all. Documenting best practices is an essential step in disseminating  knowledge of how an efficient and effective grid infrastructure operates. While obeying this best practice is not mandatory, it will be particularly useful for the nascent NGIs who are new to EGI and will become independent during the project. The operational process during the first year of the project will be mainly based on existing EGEE procedures and practices. These will be redefined to adapt them to the needs of new NGIs joining the infrastructure, and to the new operations architecture that will be defined by the EGI project.

SLDs will be an agreed between NGIs and their sites, there will be overseen centrally so that VOs can be assured of the quality and performance of the sites on which they run. This task will use the outputs of various monitoring tools to evaluate site quality metrics presented through the Metrics Portal (see JRAXXX).

#### Deliverables

| Del. no. | Deliverable name | WP no. | Nature | Dissemi-nation level | Delivery date (project month) |
| --- | --- | --- | --- | --- | --- |
| DSA1.1 | Definition of the network support service and the related service providers | SA1 | R | PU | PM 3 |
| DSA1.2 | EGI Operations Architecture Description: a technical description of all the operational services needed both at the global level (EGI.eu) and at the national level (NGI/EIRO int. tasks). It also defines the operational interfaces needed. | SA1 | R | PU | PM 6 |
| DSA1.3 | Assessment of status of operational service regionalization | SA1 | R | PU | PM 11 |
| DSA1.4 | Review of status and performance of EGI.eu global operational tasks and NGI international services against SLAs where appropriate. (Is this NA?? | SA1 | R | PU | PM 11 |
| DSA1.5 | Report on NGIs interoperation status | SA1 | R | PU | PM 12 |
| DSA1.6 | Definition of future EGI operations services and related business model for long-term EGI sustainability | SA1 | R | PU | PM 18 |
| DSA1.7 | Interim assessment of EGI infrastructure | SA1 | R | PU | PM 18 |
| DSA1.8 | Mid-term assessment of status of user support | SA1 | R | PU | PM 24 |
| DSA1.9 | Satisfaction level with Operations Infrastructure for User Support Description: input is gathered by polling the VRCs | SA1 | R | PU | PM 21 |
| DSA1.10 | Integration of Operations Infrastructure Services at World Level | SA1 | R | PU | PM 30 |
| DSA1.11 | Final assessment of EGI operational services | SA1 | R | PU | PM 36 |
| DSA1.12 | Final assessment of EGI infrastructure | SA1 | R | PU | PM 42 |
| DSA1.13 | Final definition of future EGI operations services and related business model for long-term EGI sustainability | SA1 | R | PU | PM 40 |
| DSA1.14 | Security Risk Assessment of the EGI infrastructure. | SA1 | R | PU | PM 18 |
| DSA1.15 | Evaluation of the handling of security vulnerabilities. | SA1 | R | PU | PM 33 |

#### Milestones

| Milestone number | Milestone name | Work package(s) involved | Expected date | Means of verification |
| --- | --- | --- | --- | --- |
| MSA1.1 | Definition of EGI Service Level Agreements . | SA1 | PM 1 |  |
| MSA1.2 | Assessment of status of regionalization of all operational tools | SA1 | PM 1 |  |
| MSA1.3 | Deployment plan to complete the distribution of operational tools to the NGIs/EIROs Description: the full integration of all NGIs into the EGI operations infrastructure, and the complete devolution of services to NGIs should be completed by M24. | SA1 | PM 1 |  |
| MSA1.4 | Tool requirements for SLA monitoring and resource allocation. Description: this milestone provides information on new requirements to JRA1 | SA1 | PM 6 |  |
| MSA1.5 | EGI operational procedures covering all operational activities | SA1 | PM 12 |  |
| MSA1.6 | Roadmap towards the implementation of EGI operations service business model and their provisioning to the customers | SA1 | PM 18 |  |
| MSA1.8 | Definition of the strategy for handling security vulnerabilities. | SA1 | PM 3 |  |
| MSA1.9 | Definition of the interactions between grid CSIRTs and the academic community. | SA1 | PM 12 |  |
| MSA1.12 | Operation of a full international distributed CSIRT in a heterogeneous environment. | SA1 | PM 30 |  |
| MSA1.16 | Complete devolution of all operational services to NGIs | SA1 | PM 24 |  |

#### Risk Assessment and Mitigation

| Risks | Impact | Probability of Occurrence | Mitigation |
| --- | --- | --- | --- |
| NGIs will deploy their own middleware solutions that will not be interoperable with others. | Non-interoperable middleware stacks will shatter the transparent infrastructure being offered to users. Users will have to customise their client and application for particular sites, rather than for the infrastructure as a whole. | High | The EGI model accepts that NGIs might deploy their own middleware solutions and the interoperation and interoperability task in this activity will validate new releases with the currently deployed infrastructure. The MCB, through the UMD criteria, will define the interfaces that the public site services must support to provide an interoperable solution. Software that has been shown to meet these criteria will be endorsed by EGI even if it is not distributed as part of the UMD solution. |
| A security vulnerability could be discovered in software deployed within the production infrastructure. | An exploitable vulnerability could allow a malicious user to use the grid for denial of service attacks on high profile websites that could bring bad press to European DCIs. | High | The infrastructure as a whole, each NGI, and each site in the infrastructure must provide a security officer and backup. These will be used by the EGI Security Officer to communicate and act on security issues for the sites to promptly implement any mandated changes. This protocol will be tested with regular security challenges. The Software Vulnerability Group will proactively assess the impact of reported issues on the infrastructure, and the Software Security Group will work to improve the quality and coherence of security related grid specific code. |
| Software within UMD is found to fail when used in production. | The functionality offered within EGI stagnates as no new software can be deployed, forcing users to explore other solutions and for the operations staff to waste their time in fixing these problems. | High | New software releases will be rolled out to sites in stages restricting the sites exposed to any new software. Operations staff will also be involved in setting the performance and deployment environment for new components. Failures will be reviewed to see if improvements are needed in the assessment criteria, the work of the software provider or the overall process. |

### Work Package SA2: Provisioning the Software Infrastructure

#### Summary

| Work package number | SA2 |  | Start date or starting event: |  |  |  | 1/5/2010 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Work package title | Provisioning the Software Infrastructure |  |  |  |  |  |  |  |  |
| Activity type | SVC |  |  |  |  |  |  |  |  |
| Participant number |  |  |  |  |  |  |  |  |  |
| Participant short name |  |  |  |  |  |  |  |  |  |
| Person-months per participant |  |  |  |  |  |  |  |  |  |

Objectives This activity will coordinate the external software providers that are delivering the software required by EGI for deployment to form the production infrastructure, by: - Establish agreements with key software providers - Maintain the UMD Roadmap - Define general and component specific quality criteria to be applied to software components - Verify the software components against the criteria - Provide a repository for the software components within UMD and the related support tools - Provided a distributed ‘support unit’ within the EGI Helpdesk infrastructure with expertise on the deployed middleware in production use

Description of work TSA2.1: Activity Management This task focuses on the management of the activity and the relationship with EGI’s software providers. Prioritised requirements from elsewhere in EGI are collated and distributed to the current software providers and published for the whole community. The functional roadmaps and release dates from individual software providers are assembled into an integrated UMD Roadmap. The projected UMD Roadmap is monitored and the effectiveness of software providers to deliver components to the required schedule and quality will be reported to the MCB. This work will be managed by the CTO who reports to the PD and will hold regular meetings of the team to ensure effective coordination of its activities. Requested Effort: XXX PM TSA2.2: Definition of the UMD quality criteria The generic component acceptance criteria will be provided and updated according to evolving needs. Specific criteria will be developed for components on the UMD Roadmap. Requested Effort: XXX PM TSA2.3: Verification of conformance criteria The components contributed into the repository will be validated against the generic and component specific conformance criteria. SA2 will be involved in pre-release component testing. Verification of each component will be summarised into an acceptance report, available with the component in the repository. Requested Effort: XXX PM TSA2.4: Provision of a software repository and support tools Necessary services to deliver the functionality of the repository and its surrounding process (FTP server, web server, issue tracker, version control system, etc.) will be provided and maintained. Requested Effort: XXX PM + Hardware TSA2.5: Support Unit for Middleware Deployed and Used in Production Expertise is needed in the production infrastructure to debug problems and then to propose workarounds or solutions with the software used in production. This group will be deployed as a support unit (second line support) as part of the EGI Helpdesk and it will work closely with other EGI operations and the software. Requested Effort: XXX PM

Deliverables (brief description) and month of delivery

#### Overview

EGI is driven by its user community as to the production infrastructure that it delivers. As the production infrastructure, and therefore the software used to integrate these resources, will change over time there is no guarantee that even if the partners currently involved in EGI (primarily NGIs) were able to deliver a particular software solution now they would provide the best solution in the future. Strategically EGI will not therefore develop its own middleware solution, but instead it will source the required components from external software providers. This provides EGI with great flexibility – it is able to select the best available solution that meets its users requirements rather than being locked into any particular solution due to the involvement in EGI of any particular partner.

Figure 4: Overview of the SA2 work flow

#### TSA2.1: Provisioning Software within EGI

The main focus of SA2 is the software that will be deployed by many of the NGIs within EGI to build the production infrastructure. EGI will define functional requirements, interfaces, and other associated quality criteria (e.g. scalability, performance, stability, etc) that any deployed software will have to implement. Components meeting these criteria will be included in the EGI Software Repository (TSA2.3). A selection of the software components within the repository will be integrated within the Unified Middleware Distribution (UMD) recommended for use on the production infrastructure in order to enable interoperation among NGIs.

##### Relationships with software providers

Formal relationships will be established with the providers of the key software components within the UMD Release. The relationship, defined in a Service Level Description (SLD), will include the agreed release schedule and expected support and maintenance of the software components. During the project this SLD model is expected to evolve to a sustainability model which may include SLAs negotiated with commercial software providers, as well as open source contributions etc. Maturity of the process will be assessed in the activity deliverables. It is expected that a very strong collaboration will be established with the proposed EMI project as it will provide many of these key software components.

##### UMD Roadmap

UMD Roadmap will be the principal detailed specification of the UMD indicating the contributed components releases to be included in UMD releases. The roadmap provides important information for both operations & users about upcoming new functionality and the phasing out of existing functionality, as well as for software providers to know about requirements for new functionality. The UMD specification will evolve continuously, reflecting new infrastructure and users’ requirements. Entries in the UMD Roadmap will contain, for each major and minor release of a software component:

- functionality description, including links to the requirements addressed by this release

- expected release date

- expected level of maintenance and its duration

- component-specific acceptance criteria

- dependencies with other components

- any associated risks (security, privacy, etc.)

Possible conflicts in the UMD Roadmap will be detected and resolved through discussion with the relevant software providers and refinement of the UMD Roadmap. In general, the UMD Roadmap must ensure that components used in production are supported at an appropriate level. If a component is planned for replacement or phase out, a transition plan must be provided. Component use will be monitored and sparsely used or unused components downgraded in support or removed from the distribution entirely. SA2 will be responsible for continuous maintenance of the UMD Roadmap. Updated roadmaps will be submitted to MCB every 6 months for approval and the approved version published. Draft versions of the roadmap will be available for community comment and feedback.

A transition plan from the currently deployed middleware to the UMD releases will be included in MSA2.1 to start the UMD Roadmap process. Progress of the plan given by the roadmap will be followed, and emerging issues (delayed delivery of planned functionality may have consequences on other components) resolved.

##### Component and UMD versioning

Providers are required to deliver components versioned according to the conventional “major.minor.revision” scheme, where increment of the revision number means that only  bug(s) have been fixed and no new functionality has been added, increment of the minor number brings new functionality while preserving backward compatibility of interface and functionality, and increment of the major number means large revision, possibly breaking the backward compatibility. Baseline releases of UMD are defined by specific versions of all included components. In a given baseline backward compatibility of interfaces of all components (i.e. major version number) is fixed strictly. New UMD Releases (baselines) will occur at a time and frequency determined by the MCB in consultation with the community (timeframe of 6-12 months is foreseen).

The baselines are complemented with updates, consisting mostly of fixes for individual critical bugs and/or cumulative bug fixes within specific components. Minor, backward compatible functionality additions can occur with these updates if the functionality is urgently needed, however the addition of new functionality will normally be postponed until the next baseline release.

#### TSA2.2: Defining Component Acceptance Criteria

SA2 will process incoming requirements (formally via the MCB or informally from the community) on software from:

- Users and operations. Besides receiving requirements passively operations and user communities will be approached (e.g. during user conferences, SA1 operations meetings etc.) to discuss existing issues and suggest solutions.

- Software providers are expected to suggest design changes, replacement components etc. to address known issues, e.g. the outcome of EMI harmonisation effort etc.

SA2 will coordinate discussion among these parties and formalise the requirements so that they can be addressed coherently by all the relevant software providers either by refining existing components or developing new components. The requirements will be specified as either generic acceptance criteria which should hold for any component in UMD (e.g. interoperability, extensibility, availability on a specified minimal set of platforms, availability of SDK, security, requirements on documentation, etc.), or specific criteria valid for a concrete components only (e.g. requirements on throughput or stability). It is expected that the generic component acceptance criteria will become stricter over time.

#### TSA2.3: Verification of a software release

##### Accepting New Components

Complete testing, ensuring that released software meets all specified criteria, will be done by the software provider in environments representative of those found in production. The software provider may cooperate with users and operations in providing these environments and test cases. SA2 will be involved, mostly as an observer, in the testing process. Therefore the final (after the component is released by the provider) independent verification of the component will be a lightweight process, based on results of these tests. The verification will be summarized into a publicly available acceptance report.

Upon component acceptance, the terms of SLD for the component as well as duration of the support are negotiated between EGI and the provider. For long-term sustainability of EGI and its community, an open environment is essential in order to promote competition and innovation to achieve high quality software. Thus EGI will always reserve the right to choose the best available implementation that meets the specified criteria which is acceptable to the EGI community.

##### Component Release Process

Basic workflow for a component release is shown in Error: Reference source not found. A major or minor release (one that contains new functionality or an interface change) after being uploaded the component is verified by SA2 to conform with criteria specified in the UMD Roadmap, taking into account results of pre-release testing. For revision releases the software provider uploads a new component version and it is marked as certified by the software provider (meaning that the agreed criteria are met and bugs declared to be fixed have been verified). There are no further checks done by SA2 as the full responsibility for the new component release is with the provider and its own quality assurance mechanisms.

Major releases will typically include new criteria relating to any new functionality in the release. Therefore the verification process is based around manual testing and automated test suites involving SA2 and other stakeholders (i.e. operations & users community) as required. Minor releases assumes the provider is trusted and test suites are available, so that the interaction between EGI and the provider is more streamlined, eliminating the verification effort and reducing the delay around new revision releases. On the other hand, the case of a provider, who would deliver faulty components repeatedly, will be escalated and solved at the level of UMD composition.

In both cases the released components enter staged rollout phase, available for trial deployment in production. Unless negative feedback is received within a short timeframe (1-2 weeks) the released components become available for wide deployment.

#### TSA2.4: EGI Software Repository

The EGI Software Repository will be a highly-available source of software components available for inclusion in the UMD Release or for direct use by NGIs. The repository will have ‘real’ components (with source and binary releases physically located on the servers) or ‘virtual’ components (with source and binary releases located on the software provider’s servers).

Components (and their specific releases eventually) in the repository are expected to fall into categories:

- UMD Components, included in UMD distribution; they are further classified as:

  - fully supported – terms of support (SLD) were negotiated with the component provider, and they are documented and published with the component

  - community supported – there is no explicit support agreement, however, the component is of general importance, it is actively used by the community and supported by its provider

- associated components: software that is generally recognized to work well with UMD, however, it is not its intrinsic part, and EGI provides no explicit support to it, leaving it to the interested community (similar to the existing RESPECT program in EGEE)

The repository will contain versioned binary (for multiple supported platforms, in a format native for the platform, e.g. RPM, deb etc.) components as uploaded by software providers. Access to the source code must be provided unless an exemption has been specifically negotiated with the provider. This can be achieved by explicitly uploading the source or by using an established repository (e.g. SourceForge). Versioned components will appear in one of the states of their life cycle (contributed, under evaluation, in staged rollout, in production, rejected, and deprecated) according to their state w.r.t. the software release process described above. Components will be arranged into installation repositories for automatic download through existing platform-specific repository formats (e.g. yum, apt, etc.). Multiple such repositories per platform will be available, depending on state of the component (pre-release, released, in-production). Only components in the in-production state are exposed in repositories used for automatic updates.

#### TSA2.5: Deployed Middleware Support Unit

Second line support ensures availability of more specialist skills than what is offered by the first line support (the EGI Helpdesk) in the resolution of incidents and investigation of problems. Normally, if the EGI Helpdesk desk is unable to resolve the incident it is escalated for further support to a second line support unit; if even more technical knowledge is required for the incident that the second line support is unable to solve the incident within the agreed timeframe, it must be escalated to the third line support, which is supplied by the provider of the affected component. This industry standard model provides the most effective use of resources – escalating trivial issues to the ultimate technical experts in the third line support is disruptive, but the first line support units may not have the experience to resolve the most complex issues.

The experience from other infrastructure projects has shown the second line support capability to be vital – especially for middleware related issues. Within EGI the first line support activity is enabled through the EGI Helpdesk function and ticket processing teams provided by SA1. The second line support unit provides a buffer of middleware-related expertise within the infrastructure to resolve the source of complex issues that cannot be fixed by ‘reading the manual’.

The ‘Deployed Middleware’ support unit (DMSU) provides a dedicated second line support function for the middleware used in production, receiving issues from the EGI helpdesk (the first line) and working with the external software providers to resolve the issues (the third line). The relationship of DMSU with these other groups and the workflow of incident resolution is shown in the diagram below.

Figure 5 Workflow of incident resolution

The DMSU is a distributed, but tightly integrated team of experts working responsively to the issues assigned to it – there can be no planned roadmap of activity – and focuses on a rapid resolution of the most critical (i.e. high impact to operations) or complex (i.e. hard to reproduce) issues. Expertise of the team members will cover all middleware areas (job management, data, information, security). Similarly, contacts sites of various sizes will be established in order to cover knowledge of different deployment scenarios, architectures, storage and network setups etc.

The work is managed by the designated leader reporting to SA2 activity manager. Within the team frequent meetings will ensure the team works closely together and are able to address urgent issues. Close collaboration, and even overlap in physical people involved in TSA2.3 is foreseen.

##### Integration with Operations

DMSU will work closely with EGI operations (SA1). A strong interaction between the support unit staff and their local operation teams will help in pinpointing problems or designing tests scenarios for debugging an issue. The DMSU team members will be granted access to operations resources when needed, in order to investigate issues on the spot. DMSU will become a unit in the helpdesk ticketing system, handling escalated tickets directly. The team members will take part in regular operations meetings to become aware of emerging issues immediately.

##### Integration with the Middleware Providers

DMSU will establish close relationships with the software providers to be able to investigate issues jointly. Issues identified as software defects will be assigned to the support units within software providers. Depending on priority they will be resolved during their normal release cycle or as a critical bug-fix release. Close integration with the external software providers is therefore vital and this will be formalised in a Service Level Description.

##### Emergency interim releases

If, for whatever reasons, the external provider fails to deliver a revision release to address a specific issue in the requested timeframe, DMSU will generate an interim release of the affected component(s). The process of such emergency releases must remain at the level of exceptional risk mitigation mechanism only. The expected effort assigned to DMSU is not sufficient to work in this way normally, and it would turn into bottleneck of the software release process. If a software provider starts failing to deliver revisions continuously, it must be escalated at the level of UMD composition (replacement of the component etc.).

##### Feedback to quality criteria

The analysis of issues and the knowledge accumulated during this support activity will provide a source of future functional and operational requirements and contribute to the feedback on the quality of the delivered middleware components. Therefore the experience of the DMSU will be taken into account in the definition of UMD roadmap and generic criteria definitions.

#### Deliverables

| Del. no. | Deliverable name | WP no. | Nature | Dissemi-nation level | Delivery date (project month) |
| --- | --- | --- | --- | --- | --- |
| DSA2.1 | Report on setting up UMD repository, initial UMD releases and progress of transition to UMD, and work of DMSU. | SA2 | R | PU | PM10 |
| DSA2.2 | Report on subsequent UMD releases, assessment of the achieved processes, support and quality statistics | SA2 | R | PU | PM 22 |
| DSA2.3 | Second report on subsequent UMD releases, assessment of the achieved processes, support and quality statistics | SA2 | R | PU | PM 34 |
| DSA2.4 | Final report on UMD releases, support and quality statistics, and achieved sustainable processes | SA2 | R | PU | PM 46 |

#### Milestones

| Milestone number | Milestone name | Work package(s) involved | Expected date | Means of verification |
| --- | --- | --- | --- | --- |
| MSA2.1.1-8 | UMD Roadmap (detailed for Y1, outlook in future), initial definition of generic component acceptance criteria, transition plan | SA2 | PM 3, PM 9, PM 15, PM 21, PM 27, PM 33, PM 39, PM 45 |  |
| MSA2.2 | Setup of component repository, support tools, and definition of the release process | SA2 | PM 1 |  |
| MSA2.3 | Support plan (definition of functions of Deployed Middleware Support Unit) | SA2 | PM 3 |  |

#### Risk Assessment and Mitigation`

| Risks | Impact | Probability of Occurrence | Mitigation |
| --- | --- | --- | --- |
| A release from a software provider fails to meet its acceptance criteria, is not delivered on time, is of low quality, or does not have the agreed functionality. | Not being able to release the software as scheduled may impact users who are planning to run experiments based on the software. Resource providers may have scheduled staff and hardware to deploy the software which must now stand idle. | High | If the error or lack of functionality is detected during the software verification process or during the staged rollout then the further deployment of the software will be stopped. Software providers who regularly fail to meet these criteria will not be supported in their future funding applications and may be dropped as component providers. The UMD roadmap will be formally reviewed every 6 months and updated with any changes from the software provider. Dependencies between releases from different providers will be identified and tracked so that dependent providers and user communities can be informed of delays. Critical changes will be communicated as required between these updates. |
| EMI project is not funded by the EC. | EMI will provide the main maintenance and development effort for the software deployed by EGI. Without its funding the continued evolution of Grids in Europe, and the success of EGI-InSPIRE will be severely compromised. | High | Many of the partners within the EMI middleware consortia are committed to providing a minimum level of middleware support. The provision of the deployed middleware support unit within EGI will provide some resources to undertake critical or security related fixes but nothing more. This should provide time for EMI to seek alternative funding. |
| A critical/security issue is identified in a component deployed in use on the production infrastructure. | If not resolved such an issue may degrade the capability of the production infrastructure or expose it to malicious users. | Medium | The Deployed Middleware Support Unit will have experts associated with the infrastructure able to investigate these issues. Solutions to issues such as these will be developed in conjunction with the relevant software providers. Fixes to these issues will by default be implemented by the software provider unless they are unable to undertake the work in which case the DMSU will provide a new release. |

### Work Package SA3: Services for Heavy User Communities

#### Summary

| Work package number | SA3 |  | Start date or starting event: |  |  |  | 1/5/2010 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Work package title | Services for Heavy User Communities |  |  |  |  |  |  |  |  |
| Activity type | SVC |  |  |  |  |  |  |  |  |
| Participant number |  |  |  |  |  |  |  |  |  |
| Participant short name |  |  |  |  |  |  |  |  |  |
| Person-months per participant |  |  |  |  |  |  |  |  |  |

Objectives This activity provides continued support for activities currently supported by EGEE while they transition to a sustainable support model within their own community or within the production infrastructure. - To support the tools, services and capabilities required by different heavy user communities (HUCs) - To identify the tools, services and capabilities currently used by the HUCs that can benefit all user communities and to promote their adoption - To migrate the tools, services and capabilities that can benefit all user communities into a sustainable support model as part of the core EGI infrastructure - To develop a sustainable support model for the tools, services and capabilities that will remain relevant to single HUCs

Description of work TSA3.1: Activity Management The SA3 management is the responsibility of the Activity Manager, who reports to the UCO for the running of this activity and coordinates the work across the different tasks within the activity to meet the stated objectives. Not all of the tasks will contribute to all of these objectives. The task leaders will be part of HOW SUPERVISED - USAG or a new body? The activity manager will pay particular attention to the provision of the shared services and tools task (TSA3.3) to ensure that all requests from all communities are correctly evaluated and prioritised into the workplan even if the work is being undertaken by a single community. All tasks will establish outreach and sustainability plans, and mechanisms for monitoring and gathering feedback on the delivery of their services. Requested Effort: XXX PM TSA3.2: Outreach to potential heavy user communities. Many of the activities supported within this activity have potential benefits to other heavy user communities (e.g. EIRO and ESFRI) and more broadly the general DCI community. Some of the potential results from this activity include: dashboards customised to specific VOs, workflows and schedulers bridging different DCIs (e.g. DEISA, PRACE, EGI), support of MPI, frameworks for managing collections of jobs on DCIs, services for accessing relational data resources, secure data storage, visualisations tools, etc. The technical outreach necessary for these activities to be picked up by these other communities will be the focus of this task. Requested Effort: XXX FTE TSA3.3: Shared services and tools Evolutionary development, deployment, operation and maintenance of the services and tools that are of interest to multiple communities. It is expected that by the end of the project many of these services and tools will have been migrated into UMD (i.e. be supported independently of the EGI project by an external software provider) and deployed within EGI. This migration will be justified by the continued adoption and use of these tools and services by HUCs and the broader EGI user community. Subtasks: - TSA3.3.1 Dashboards: Dashboards provide a generic framework to monitor sites and their services within a VO using tests specific to that community. Dashboards have emerged from within the HEP community, and are now being adopted by the LS community, to monitor their resources. Requested Effort: XX CERN, YY LS - TSA3.3.2 Applications: The GANGA and DIANE tools are both part of the EGEE RESPECT programme which recognises software that builds on top of the gLite platform. Although initially developed for the HEP community these tools have now gained traction in other communities, as they provide simple environments to manage large collections of tasks, and their requirements will be integrated into the workplan. Requested Effort: XXX PM - TSA3.3.3 Services: The HYDRA and GReIC are services that have emerged from a single community that show potential adoption in others. HYRDA allows an encryption key to be securely stored on distributed servers in order that storage elements can be used to securely store confidential data which is critical for the medical community. The GReIC service provides uniform relational and non-relational access to heterogeneous data sources and is currently being used to support bioinformatics and Earth Observation Systems. Requested Effort XXX PM - TSA3.3.4 Workflow and Schedulers: These tools are critical in integrating complex processes, generally involving multiple data sources and different computational resources, needed within many disciplines. SOMA2 is a web based workflow tool used for computational drug design and general molecular modelling. TAVERNA is used extensively by the bioinformatics community. The combination of the Kepler workflow engine and the Migrating Desktop platform are used by the Fusion community to run workflows requiring visualisation and interactive access on gLite and UNICORE enabled resources. For simpler workflows and metascheduling scenarios the GridWay system is used. Effort is provided to maintain the integration of these tools with the different systems. Requested Effort: XXX PM - TSA3.3.5 MPI: Support for parallel computing (MPI) applications are critical for many user communities but the integration of this capability into the general infrastructure has been difficult. This task will focus on the improvement of the core services and software needed to support MPI, while engaging with two representative user communities (CCMST & Fusion) to ensure that the offered support meets their requirements. Requested Effort: XXX PM TSA3.4: Services for High Energy Physics (HEP) The HEP VO specific services are devoted to the support of the Grid interfaces of the 4 LHC experiments and are of particular importance now as we enter the exploitation phase of the world’s largest scientific machine – the Large Hadron Collider at CERN. They will ensure the LHC experiment can rely on the Grid for their data handling, as planned in their Computing Models. All LHC VOs require optimizations and improvements in a number of common areas: workload management, data management, monitoring, service deployment and operation. These optimizations – of which specific details are provided in the task description below – are an essential part of the move to sustainable operations, as well as handling additional load and complexity expecting from LHC data taking, (re-)processing and analysis. An agile structure will be used to organise this work allowing the team to react quickly to high-priority needs of the LHC VOs as the experience with the accelerators grows. Requested Effort: XX PM at CERN. TSA3.5: Services for Life Sciences (LS) This task will provide services and service deployment for the Life Sciences community. The Medical Data Manager (MDM) will be used to store image data on services attached to the Grid. The resources available to the biomolecular community at the EBI will be integrated into EGI. The WISDOM Production Environment (WPE) will be evolved to integrate new middlewares (ARC, UNICORE) at job and data management levels Requested Effort: XXX PM TSA3.6: Services for Astronomy and Astrophysics (A&A) Many disciplines use e-Infrastructure for data analysis. Visual representations of these data sets provide an effective approach for many disciplines to gain knowledge from this data. The A&A community will Grid enable visualisation and associated data interpretation tools (e.g. VisIVO) to show the collected data. The integration of HPC (e.g. DEISA/PRACE) resources with HTC resources for the A&A with will be undertaken in this task. Requested Effort: XXX PM TSA3.7: Services Earth Sciences (ES) Implement, deploy and maintain the EGDR service to provide access from the grid to resources within GENESI-DR. Requested Effort: XXXPM

Deliverables (brief description) and month of delivery

#### Overview

This activity responds to the 1.2.1.2 sub-call, whose objective is “to deploy services for user communities that are heavy users of DCIs and have a multi-national dimension. Software components should be integrated in platforms as needed for service provision. Where appropriate, new service provision models should be explored and harmonised interfaces to DCI resources should be ensured.”

This activity has three main motivations:

- To provide a transition to a sustainable environment of services and tools for those scientific communities that have already adopted DCIs, to where their services are part of the general service infrastructure provided through EGI or they are sustained by other means – either through their own community or through external software providers (middleware projects such as EMI).

- To continue the pioneering activity of these communities in the way they exploit the e-infrastructure by integrating new data sources, tools and services so that their successful activities can continue to be disseminated to other communities.

- All the user communities that will be supported by EGI should experience no disruption as they move from their current e-infrastructure provider. This is especially critical for communities that are already actively exploiting the infrastructure.

These communities have been identified through their current usage of the EGEE and related infrastructures (e.g. EUFORIA, EDGES, national infrastructures) by collecting the usage statistics through the relevant accounting mechanisms, and are shown below (1 CPU approximated to be 1000 SpeciInt2000):

The communities identified as Heavy Users Communities (HUCs) within this proposal are:

- High Energy Physics (HEP)

- Life Sciences (LS)

- Astronomy and Astrophysics (A&A)

- Computational Chemistry and Materials Sciences and Technologies (CCMST)

- Earth Sciences (ES)

- Fusion (F)

Besides their extensive usage of the grid infrastructure, these communities, and especially HEP and LS, have played a vital role in EGEE in actively working to bring the grid to production quality. Their continual feedback on the deployed infrastructure (the effectiveness of the services, and their functionality, stress tests, operational procedures, etc.) needs to be captured within EGI, and from all the HUCs in order to develop EGI’s service offering for all user communities.

These HUCs will be supported through a number of mechanisms:

- Maintenance, operation and development of specific software services, tools and applications.

- Deployment and integration of domain specific applications and tools with the infrastructure

- Integration of data resources onto the e-infrastructure

- Expansion of the user base beyond the initial user community

Some of these tasks are targeted at specific user communities, while others are driven by a subset of the HUCs for all users of the infrastructure.

The services provided by the generic production infrastructure will be supplemented by the services needed by the HUCs. Not all NGIs are expected, or need to deploy these services.

Table SA3.1

| Service Description/Name | Main User Community | Current Software Providers |
| --- | --- | --- |
| Work Load and Workflow Management servicess | All | gLite, ARC, UNICORE, GridWay, Taverna, SOMA2 |
| LFC | HEP, LS, CCMST, ES, FUSION | gLite |
| FTS | HEP, LS, CCMST | gLite |
| AMGA | LS, CCMST, A&A, ES | gLite |
| Hydra | LS | gLite |

#### TSA3.1 Activity Management

The SA3 activity will be managed by CERN. The SA3 manager will report to the UCO and be a member of the OMB to ensure the link with the SA1 activities.

#### TSA3.2:

#### TSA3.3 Shared Services & Tools

Each tool or service is normally led by a single HUC funded within this activity, while the development of community specific plug-ins and any associated prototyping are outside scope of this activity and may be carried out within the VRCs or the broader user community.

The Shared Services & Tools supported in this task are detailed below – along with the current and future user community within the HUC.

| Tool or Service | Current HUC Adopters | Future HUC Adopters |
| --- | --- | --- |
| Dashboard for monitoring | HEP, LS, CCMST, ES | A&A |
| GANGA Task Manager | HEP, CCMST, A&A, ES | F, LS |
| GRelC Database Access Service | ES, A&A, CCMST |  |
| TAVERNA Workflow Manager | LS, A&A, CCMST |  |
| DIANE Task Manager | A&A, ES |  |

A brief description of the sub-tasks is provided.

##### TSA3.3.1 Dashboards

In order to perform production and analysis tasks across a highly distributed system crossing multiple management domains powerful and flexible monitoring systems are clearly needed. To respond to the LHC experiments’ requirements in this area, the experiment Dashboard monitoring system was originally developed in the context of the EGEE NA4/HEP activity. This framework, not only supports multiple grids / middleware stacks, including gLite (EGEE), VDT (OSG) and ARC (NDGF), but is also sufficiently generic as to address the needs of multiple other communities including but not limited to HUCs. Furthermore, it covers the full range of the experiments’ computing activities: job monitoring, data transfer (see FTS and VO services above) as well as site commissioning. It also addresses the needs of different categories of users, including:

- Computing teams of the LHC VOs;

- VO and WLCG management;

- Site administrators and VO support at the sites;

- Users running their computational tasks on the grid infrastructure.

Future work will concentrate effort on common applications which are shared by multiple LHC VOs but can also be used outside the LHC and HEP scope. Examples of such applications are: generic job monitoring application and user task monitoring, FTS monitoring, site status board, VO-specific site availability based on the results of tests submitted via Site Availability Monitor (SAM).

Reliable monitoring is a necessary condition for establishing and maintaining production quality of the distributed infrastructure. Monitoring of the computing activities of the main communities using this infrastructure in addition provides the best estimation of its reliability and performance. The importance of flexible monitoring tools focusing on the applications has been demonstrated to be essential not only for “power-users” but also for single users. For the power users (such as managers of key activities like large simulation campaigns in HEP or drug searches in LS communities) a very important feature is to be able to monitor the resource behaviour to detect the origin of failures and optimise their system. They also benefit from the possibility to “measure” efficiency and evaluate the quality of service provided by the infrastructure. Single users are typically scientists using the Grid for analysis data, verifying hypotheses on data sets they could not achieve on other computing platforms. In this case the monitoring / dashboard is a guide to understand the progress of their activity, identify and solve problems connected to their application.

This is essential to allow efficient user support by “empowering the users” in such a way that only non-trivial issues are escalated to support teams (for example, jobs on hold due to scheduled site maintenance can be identified as such and the user can decide to wait or to resubmit).

##### TSA3.3.2 Applications

GANGA is an easy-to-use frontend for job definition and management, implemented in Python. It has been developed to meet the needs of ATLAS and LHCb for a Grid user interface, and includes built-in support for configuring and running applications based on the Gaudi / Athena framework common to the two experiments. GANGA allows trivial switching between testing on a local batch system and large-scale processing on Grid resources.

A job in GANGA is constructed from a set of building blocks. All jobs must specify the software to be run (application) and the processing system (backend) to be used. Many jobs will specify an input dataset to be read and/or an output dataset to be produced. Optionally, a job may also define functions (splitters and mergers) for dividing a job into sub-jobs that can be processed in parallel, and for combining the resultant outputs. GANGA provides a framework for handling different types of application, backend, dataset, splitter and merger, implemented as plugin classes. Each of these has its own schema, which places in evidence the configurable properties.

As it is based on a plugin system, GANGA is readily extended and customised to meet the needs of different user communities. Activities outside of ATLAS and LHCb where GANGA is successfully used include GEANT4 regression tests and image classification for web-based searches. GANGA is included in the EGEE RESPECT Program (Recommended External Software Packages for EGEE Communities).

The number of GANGA users has steadily increased and today there are several hundred grid users using the tool in their daily work, some 25% of whom are not from HEP VOs. These VOs have successfully “gridified” applications in a wide range of fields including Fusion, Material Sciences, Accelerator Studies and Biomedical applications. The effort requested here will maintain a production service to the HUCs in the critical years following EGEE as support transitions to a sustainable model supported by the community.

DIANE is a lightweight distributed framework for parallel scientific applications in master-worker model. It assumes that a job may be split into a number of independent tasks which is a typical case in many scientific applications. The DIANE framework takes care of all synchronization, communication and workflow management details on behalf of the application. DIANE is included in the EGEE RESPECT Program.

##### TSA3.3.3 Services

GRelC (Grid Relational Catalogue) is a Grid database access and integration service. The GRelC service allows users to interact with different Database management systems, both relational (PostgreSQL, MySQL, Oracle, DB2, SQLite, etc) and non-relational (eXist, XIndice, XML flat files). It provides a uniform access interface to heterogeneous data sources in a grid environment. The GRelC middleware has been included in the EGEE RESPECT Program since it works well with the EGEE software by expanding the functionality of the grid infrastructure (with regards to database management in the grid). The GRelC middleware is currently used within several grid research projects to support bioinformatics experiments on distributed and huge databases as well as the metadata management related to Earth Observation System applications (i.e. Climate-G).

During the project the GRelC system (the P2P network of GRelC services deployed within EGI) will be enhanced to support the EGI communities with a new set of functionalities. These will be accessed by end users through the GRelC Portal, a seamless, ubiquitous and web-based environment for the management of geographically spread and heterogeneous grid data sources.

An important task will be related to the monitoring and control functionalities connected with the underlying P2P infrastructure of the GRelC system. Such a management framework will be managed through the GRelC Portal by means of a new set of web pages exploiting the dashboard approach (charts, reports, table, diagrams able to provide a global and local views about the status of the system). Users will be able to configure, manage and query their own GRelC services exploiting a wide set of management functionalities embedded into the GRelC Portal. A key point will be to make easier (few steps in a web-based wizard) the gridification process (bringing into the grid) of a database resource.

A key task will be the creation of the EGI Database of Databases, a registry service accessible through a specific GRelC Portal web page that will contain all of the information about the grid-databases available in the GRelC System. Users will be able to:

- query the registry (exploiting a keyword-based approach) asking for specific databases, filtering by VO, keywords, domain, etc. This will help people working in a specific domain to quickly identify available and related resources, identify key people working on specific subjects, easily contact them to establish collaborations, etc.

- join a specific grid-database, submitting via web a request to the grid-database administrator, know more about the supported VOs, etc.;

- add comments on the available data and the related data sources being part of a community exploiting a collaborative and Web2.0 oriented approach. All of this data will be available for future users, creating a knowledge base centered around community-oriented topics.

The EGI Database of Databases will complement the functionalities provided by the EGI Application Database and will represent a distributed and multi-VO system.

During the project a set of specific use cases oriented to the EGI VOs working with the GRelC service will be defined starting from user needs and requirements. Support will be provided to these VOs to ‘gridify’ their data sources and to use these experiences to drive the design and implementation of new functionalities provided through the GRelC Portal. Success stories relating to the GRelC Portal will be disseminated through NA2 to the entire community.

HYDRA will be maintained, tested and deployed by NGI France (CNRS partner). The Hydra service, is a critical component for the MDM service in particular and medical image manipulation on the grid in general. Preserving compatibility of the MDM with the evolution of Hydra and guaranteeing proper operation of the service is critical for the medical imaging user community. This work will cover (1) functionality testing and stress testing of the Hydra service; (2) transparent interface and update of the Hydra encryption / decryption functionality inside the MDM client; (3) deployment and maintenance of a multi-servers Hydra services to serve the community.

##### TSA3.3.4 Workflows and Schedulers

SOMA2 is a web browser based workflow environment for computational drug design and general molecular modelling (http://www.csc.fi/soma). The purpose of the SOMA2 environment is to provide users an easy access to computational tools. SOMA2 hides all technicalities related to execution of scientific applications in complex computing facilities allowing users to focus on their actual scientific tasks. The SOMA2 server platform will be set up and configured with suitable authentication and user management systems needed for integrating SOMA2 with the EGI infrastructure. Grid job submission features will be integrated and deployed into SOMA2 including procedures for handling personal grid certificates for authentication. These features will be tested to ensure quality and same jobs run and documented. The SOMA2 scientific gateway will be maintained in operation during the project including the necessary user management and system administration, and the necessary maintenance of the existing scientific applications integrated into the gateway and the new tools and applications requested by the use community.

TAVERNA is a workflow engine initially developed within the MyGrid project by University of Manchester. Because of its wide adoption by the bioinformatics community, TAVERNA has been ported to EGEE by EGEE-III Life Sciences cluster. TAVERNA is maintained and keeps being developed by a consortium involving most notably University of Manchester and EBI. This work will ensure its continual interoperability with the security models used by the production infrastructure and the middleware deployed within EGI (e.g. gLite, ARC, UNICORE).

MD / RAS / Kepler platform consists of two major components: server (Roaming Access Server - RAS) and client (Migrating Desktop - MD). Users authenticate and login in the Java based graphical portal Migrating Desktop. The RAS does the job submission and data handling on the Grid on behalf of the user. Several deployments of the web service RAS will be maintained by the partners involved in the task. In particular the RAS is able to use the workflow manager Kepler, which is the workflow tool selected by the Fusion modelling community, to submit workflow jobs.

Furthermore the RAS currently contains plugins allowing the access to gLite and UNICORE based resources, which makes the combination of RAS + Kepler + (gLite / UNICORE plugin) a very useful tool for generic applications. The effort will be dedicated to maintain the RAS servers and to the upgrade of plugins according to the evolution of underlying middleware. One backup instance of RAS will be installed at the central services of the National Network provider, in Spain to increase reliability.

GRIDWAY is a metascheduler to launch jobs to Grid infrastructures, it also supports  workflows. It has fewer capabilities than RAS because visualisation and interactivity are not provided, but it is used in many Fusion workflows because of its ease to use. Several instances of the metascheduler Gridway will but in service, one of them in the central services of the National Network provider in Spain, RedIRIS to increase reliability.

##### TSA3.3.5 MPI

The need for focused MPI support within the infrastructure for non-HEP communities, notably Astronomy and Astrophysics, Computational Chemistry & Materials Science, Earth Sciences, Fusion, Life Sciences and Solid State Physics communities was established during the EGEE-III project. Such an activity needs dedicated effort on the operations side to improve the quality of the infrastructure and effort amongst some of the critical user communities to actively provide feedback on the ongoing operational support for MPI.

CSIC maintains the mpi-start middleware component originally developed and deployed extensively during the Int.EU.Grid FP7 project. This product was crucial in enabling MPI on the EGEE infrastructure. TCD led the first MPI Working Group (MPI-WG) in EGEE-II and delivered middleware components which allowed Resource Centres to easily deploy MPI including an initial SAM based test suite. Both CSIC and TCD have a well-established relationship in working together on the MPI-enabled middleware deployment issues.

CCMST will engage in testing of MPI with specific applications to ensure that the MPI service is fully functioning for their  community. CCMST already offers support on MPI usage to its community on a smaller scale through the COMCHEM Virtual Organization. Priority will be given for identifying applications currently running on dedicated supercomputers that could be ported to the grid, porting them, and registering them in the Applications database. Fusion applications will be tested with special emphasis on assessing its scalability on Grid. The high number of legacy codes that exist in Fusion and plasma physics will in general pose a particular challenge to these tasks due to the architectural and software constraints that need to be taken into account.

The Fusion community are reliant in the advanced predictive modelling capabilities provided by MPI applications in the area of magnetically confined fusion plasmas which are needed to understand and design the next-generation Fusion devices such as ITER (the International Thermonuclear Experimental Reactor). Computer science efforts have also been directed towards developing tools to facilitate the integrated plasma-edge model within the framework of an integrated Fusion framework (see EUFORIA project description in http://www.eu-euforia.eu) The wide range of physical scales that needs to be approached, from the core to the edge, makes it necessary to apply the techniques of parallel computing to integrate the full reactor geometry in the simulation, providing an excellent driver for MPI support in Grids.

The partners involved in this task will:

- Assume responsibility for the integration of MPI into the infrastructure by maintaining, testing and certifying the integration of MPI related software components coming from the external software providers into the infrastructure;

- Maintaining a suite of monitoring tests (i.e. SAM tests) to validate that the deployed MPI components are working correctly at a site;

- Establish an ‘MPI Support Unit’ in the EGI Helpdesk to ensure that support issues from users and sites will be effectively handled and any issues relating to the software are recorded for resolution by the relevant software provider and any raised monitoring tickets are dealt with;

- Disseminate the successes of this MPI support activity to the EGI community, in particular the relevant VRCs, and provide updated training material for national or VRC oriented training events.

General MPI support for all communities will be delivered through an operational activity (CSIC+TCD) and through engagement from the application communities (CCMST + FUSION).

#### TSA3.4: Services for HEP

Building on the powerful generic infrastructure of the underlying grids that they use, the LHC experiments have developed important complementary services particularly in the areas of data and workload management, as well as in support for analysis services. Such services, which extend the capabilities of the infrastructure by exploiting knowledge of the experiment’s computing model, data placement policies and/or information in metadata repositories, allow these massive international communities to maximise the benefit of the grids that they use.

This task will focus on essential optimisations of the existing solutions as well as improvements that are mandated by the experience of first long-term production data taking. As in the past, such “innovations” are expected to be of benefit to many communities and understanding how the advances made can move to the mainstream will be an important element of the work undertaken.

It is foreseen that the effort in this task be integrated into the Grid Support group at CERN, focussing on workload management, data management, monitoring, service deployment and operation issues driven by the production needs of the supported VOs. Specific examples include the provision, deployment and operation of scalable solutions to the experiments’ needs for data distribution, detector conditions data distribution and access – such as the deployment of distributed services to provide the caching of database information for the reconstruction and analysis of physics data , automation of the management of experiment specific services at the various sites and the  development and deployment of efficient monitoring tools that are essential to ease the tasks of shift operators.

This activity is of particular importance now as we enter the exploitation phase of the world’s largest scientific machine – the Large Hadron Collider at CERN – and will allow us to capitalize on the investment made by the European Commission through its co-funding of three phases of the EGEE project. This has resulted in large scale production use of world-class Grid-based solutions by many key communities and has established Europe’s leadership in this area. In the short to medium term it is expected that this will lead to significant advances in our basic understanding of the Universe around us, whereas in the longer term major spin-offs, both related to the advances in science as well as in Information Technology, can be expected.

#### TSA3.5: Services for LS

Distributed Medical Data Management

The large availability of tools for data management has opened a portfolio of scientific applications on grid infrastructures. A new generation of grid applications in the field of medical imaging and public health informatics is now under deployment with the potential for high scientific impact and visibility. The support to the high level services allowing the management of distributed data is of utmost importance to the growing adoption of e-infrastructures in life sciences.

CNRS will ensure sustainability and distribution of the Medical Images Management (MDM) tool. This work includes MDM software update (in particular DPM-DICOM plugin update to preserve compatibility with the evolutions of the MDM), software packaging and distribution (in particular, packages updates to preserve compatibility with the future version of the gLite middleware), and MDM user support. Additionally, the MDM client will be enriched with the functionality required by further community use cases.

Integration of molecular biology core resources on the biomed VO

For the users of the Life Sciences Virtual Organization, access to the core molecular biology databases (UNIPROT, PDB, GenBank) is absolutely critical. Building upon the recommendations and developments of the EMBRACE network of excellence (DG-RESEARCH, FP6), the adoption of web services enables the interoperability but further work is needed to allow life sciences grid users to query the core biomolecular data bases at EBI in an easy and transparent way. A service will be set up to regularly install updated versions of the data bases on storage elements of the Biomed VO. This work will contribute to the collaboration between EGI and ELIXIR, the distributed research infrastructure for molecular biology.

Middleware for grids integration and deployment of bioinformatics and biomedical services and data

On the one hand bioinformaticians are often reluctant to use complex systems such as grids. On the other hand they are facing a large number of analysis tools and data to process. The WISDOM production environment first developed to handle large-scale drug-discovery experiments has been extended and shaped following the standards defined by the bioinformatics community within the EMBRACE project. The environment comes with a set of services that allow simple and efficient integration of tools and data on multiple grid middleware and computing facilities. The goal of this task is to extend and improve the WISDOM production environment with new features to provide a sustainable platform for bioinformaticians and biologists through which they will get a transparent and unique access to their services and data on the multiple middlewares supported by EGI.

The WISDOM production environment will manage jobs continuously on all the supported infrastructures that will be able to fetch and compute any task from any services integrated into the platform. Users will interact with the system with a set of web services interfaces so that the WPE will provide a service-oriented abstraction layer to the underlying middlewares.

#### TSA3.6: Services for A&A

Work in this task will focus on developing operational capabilities that will have a direct impact on the A&A and potentially on other communities. This includes Grid-enabled data interpretation and visualization tools to extract as much information as possible from A&A archived data and to easily show the results of data processing to final users (e.g. VisIVO). This will include the integration and interoperation with the data stored in HPC data centres (e.g. through DEISA/PRACE) with other EGI resources.

#### TSA3.7: Services for ES

Data are key part of any ES application. Currently, the ES community are using several interfaces to access Data and Metadata outside of the EGEE infrastructure using grid enabled database interfaces such as OGSA-DAI, Spitfire and AMGA. The data centers have also developed service tools for basic research activities like searching, browsing and downloading of these datasets, but these are not accessible from applications executed on Grid. This task will also enable these tools to be accessed from the Grid. In collaboration with GENESI-DR (Ground European Network for Earth Science Interoperations - Digital Repositories) this task will maintain and evolve an interface in response to new requirements that will allow data in the GENESI-DR infrastructure to be accessed from EGI resources to enable future research activities by this HUC. The GENESI-DR provides one approach to scientists accessing satellite and earth observation data located in different data centers for data processing on the Grid. The GENESI-DR work is aligned with an international initiative GMES (Global Monitoring for the Environment and Security) that is supported jointly by the EC, the European Space Agency and their respective member states.

These data access interface are critical for the VOs in ES, A&A climate modelling. meteorology as well as projects from other domains (e.g. biodiversity projects like LifeWatch, cyclops, civil protection, health and agriculture.

#### Deliverables

| Del. No. | Deliverable Name | Task | Nature | Dissemination | Delivery Date |
| --- | --- | --- | --- | --- | --- |
| DSA3.1 | Deployment and support Model | SA3.1 | R | PU | PM4 |
| DSA3.2 | Assessment and Plan for the Tools and Services to become integral EGI part | SA3.2 | R | PU | PM9, PM21, PM33, PM43 |
| DSA3.3 | Assessment and Plan for the Tools and Services to be included in their specific VRCs. Achievements in term of advantages for HUC research | SA3.3,4,5,6 | R | PU | PM9, PM21, PM33, PM42 |
| DSA3.4 | Annual Report on SA3 Tools and Services | SA3.1 | R | PU | PM11, PM23, PM35, PM47 |

#### Milestones

| Mil. No. | Milestone Name | Task | Verification | Expected Date |
| --- | --- | --- | --- | --- |
| MSA3.1 | HUC contacts and requirements | SA3.1 | Establish HUC contact points and collect requirements | PM2 |
| MSA3.2 | Deployment and Support model first implementation; implementation of the revised models | SA3.2,3,4,5,6 | DSA3.2, DSA3.3 | PM6, PM12, PM24, PM36 |
| MSA3.3 | Yearly training and dissemination event for shared services, including MPI | SA3.2 | Event advertising | PM9, PM21, PM33, PM45 |
| MSA3.4 | Tools and Services ready for becoming integral EGI part | SA3.2 | Last annual report deliverable | PM45 |
| MSA3.5 | Tools and Services ready to be included in their specific VRCs. | SA3.3,4,5,6 | Last annual report deliverable | PM45 |
| MSA3.x | Hydra service deployment on a multi-servers configuration | SA3.2.3 | Service availability | PM12 |
| MSA3.x | Medical Data Manager release | SA3.4 | Release publication | PM12, PM24, PM36, PM48 |
| MSA3.x | Medical Data Manager release | SA3.4 | Release publication | PM12, PM24, PM36, PM48 |
| MSA3.x | Implementation of a distributed and scalable Task Manager. |  | Annual report deliverable | PM3 |
| MSA3.x | Improved and extended replication and data synchronisation operations of Data Manager |  | Annual report deliverable | PM6 |
| MSA3.x | Automatic job flow management implemented in Job Manager |  | Annual report deliverable | PM9 |
| MSA3.x | Distributed and dynamic Information System |  | Annual report deliverable | PM12 |
| MSA3.x | Integration of extended monitoring interfaces |  | Annual report deliverable | PM15 |
| MSA3.x | Integration of data management interface and services |  | Annual report deliverable | PM18 |
| MSA3.x | Integration of user certificates support and users-specific ACL |  | Annual report deliverable | PM21 |
| MSA3.x | Integration of UNICORE middleware |  | Annual report deliverable | PM24 |
| MSA3.x | Integration of ARC middleware |  | Annual report deliverable | PM27 |
| MSA3.x | Non-persistent data management integration |  | Annual report deliverable | PM30 |
| MSA3.x | Improved task scheduling algorithms. |  | Annual report deliverable | PM36 |

#### Risk Assessment and Mitigation

| Risks | Impact | Probability of Occurrence | Mitigation |
| --- | --- | --- | --- |
| Services provided by one community on behalf of another are not responsive to other communities needs. | The other communities develop their own solutions. | High | Each shared service/tool will define a process by which new requests are recorded, assessed and prioritised. This will apply to both their own and other communities. Transparency in the decision making process will be assured by inviting members of the other user communities to be involved in these decision making processes. |
| The production grid infrastructure (represented by UMD) that the user community is building upon does not provide a coherent model or interface, or services that the HUCs need. | Retaining the current users and attracting new users will be difficult if UMD is seen to have no coherence or integration. | High | The HUCs are represented on the MCB which will define the UMD roadmap and assessment criteria. They will be able to also define their requirements as to the functionality that should be incorporated into the production infrastructure in the future, and select the software providers to deliver that software. |
| Communities develop and adopt different services that have similar functionality. | In the worse case the production infrastructure has to deploy different services with the same functionality, thereby multiplying the cost of supporting different user communities. | Medium | Within EGI-InSPIRE any duplication is understood. Within the broader community this may still happen. However, the open process within EGI provides more opportunity for communities to collaborate on services, and for EGI to make it clear the functionality that will need to be supported in new software for it to be deployed. |
| The production grid infrastructure does not meet the needs of the current HUCs and new potential HUCs (i.e. ESFRI projects). | The user base reduces as existing users go away and no new users are attracted to the infrastructure. | Medium | The HUCs will be represented in the management bodies guiding the development of the current production grid infrastructure. Technical outreach within SA3, and engagement within NA2 and NA3 will continue to show the benefits of the infrastructure for new communities. |

## Joint Research Activities and associated work plan

### Overall Strategy

Operation of the EGI Grid e-Infrastructure involves several groups at different levels: the Grid site managers, the national/regional operations centres, the users, the middleware consortia, and the EGI.eu Operations Unit. The Operations Unit is responsible for the management of the central operational tools and activities. The operational tools, examples of which include the central EGI Helpdesk, the regional dashboard, and monitoring, are critical in allowing the groups involved in the day-to-day technical operations activities to work efficiently together.
An Operations Product Team will be responsible of the maintenance and development work of an operations tool. A Product Team can be a distributed entity when different NGI contribute to it. Technical collaboration between the operations Product Teams and the NGIs will be ensured by the Operations Forum.

### Relationship between Joint Research Activities

| Work package No | Work package title | Type of activity | Lead partic no. | Lead partic. short name | Person-months | Start month | End month |
| --- | --- | --- | --- | --- | --- | --- | --- |
| JRA1 | Operational Tools | RTD |  |  |  | 1 | 48 |
|  | TOTAL |  |  |  |  |  |  |

### Work Package JRA1: Operational Tools

#### Summary

| Work package number | JRA1 |  | Start date or starting event: |  |  |  | 1/5/2010 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Work package title | Operational Tools |  |  |  |  |  |  |  |  |
| Activity type | RTD |  |  |  |  |  |  |  |  |
| Participant number |  |  |  |  |  |  |  |  |  |
| Participant short name |  |  |  |  |  |  |  |  |  |
| Person-months per participant |  |  |  |  |  |  |  |  |  |

Objectives - The ongoing maintenance and further development of the deployed operational tools - The development of the operational tools to support a national deployment model (tool regionalisation) - The implementation of service charging support within the operational tools - Accounting for the use of different resources within the production infrastructure

Description of work TJRA1.1 Activity Management The overall management of the activity. The activity is lead by an Activity Manager who reports to the PD through the Chief Operations Officer. The Activity Manager will work with the Operations Product Teams, the EGI.eu Middleware Unit, the Tool Advisory Board, the Middleware Coordination Board and the User Forum. Management is responsible of following up the tool maintenance roadmaps and to ensure that software releases are successfully deployed in production. Requested Effort: XXX PM TJRA1.2 Maintenance and development of the deployed operational tools The development of the deployed operational tools is an ongoing activity that concerns the common tools that are currently used to support Grid operations. This work ensures the continuing and correct functionality and interoperation of the tools with the deployed middleware. The reference tools are: the operations portal, the EGI Helpdesk, the Grid configuration repository (GOCDB), the accounting repository and portal, and Service Availability Monitoring framework. Requested Effort: XXX PM TJRA1.3 Supporting National Deployment models The operational tools were designed to operate with a single central instance. During EGEE-III the regionalisation of the operational tools was started and this development work will be continued at the start of EGI-InSPIRE to provide support for national deployment models. Requested Effort: XXX PM TJRA1.4 Accounting for different resource types During its first year of operation, EGI.eu will review its potential revenue sources to ensure its own sustainability (DNA1.XX). As a result of this activity it is for seen that development work will be needed to integrate further resources into the accounting repository (e.g. data, applications, etc.). This work will be undertaken in cooperation with the relevant external software providers. Requested Effort: XXX PM TJRA1.5 Integrated Operations Portal To integrate the operational portal with other data source....

Deliverables (brief description) and month of delivery

#### Overview

The JRA1 activity provides for the continued maintenance of the operations tools and their further automation and restructuring for national deployments. Further developments are for seen to integrate different resource types into the accounting and monitoring infrastructure necessary to enhance the production infrastructure in Europe beyond its current state-of-the-art. The work with this activity is front-loaded so that the output over the first 2 years of the project will be available and supported during the final 2 years of the project.

| JRA Task | Description | Year 1 | Year 2 | Year 3 | Year 4 |
| --- | --- | --- | --- | --- | --- |
| JRA 1.2 | Tool maintenance and development |  |  |  |  |
| JRA 1.3 | Supporting national deployment models |  |  |  |  |
| JRA 1.4 | Accounting for different resource types |  |  |  |  |
| JRA 1.5 | Integrated Operations Portal |  |  |  |  |

This task contributes to “a seamless and progressive transition in service provision from the current arrangements to a new scheme that is more sustainable organizationally and financially” (FP7 Capacities Work Programme: Infrastructures, INFRA-2010-1.2.1) of EGI by investing effort into the development of tools that enable the usage accounting of additional resources and service.

JRA1 contributes to the delivery of the following EGI-InSPIRE outputs:

- an enhanced EGI operational model based on NGIs: central tools will be adapted to make them suitable to installation at the NGI level (Task JRA1.3), a metrics portal will be developed for the monitoring of service availability,

- the transition towards an integrated computing e-Infrastructure service ecosystem spanning both capacity, capability and other facilities and resources,: the service availability monitoring framework will be extended to comprise new types of grid resources & services (Task JRA1.2) , and the capabilities of the accounting tools will be enhanced to account for the use of these resources and services (Task JRA1.2 and JRA1.4).

The operational tools are those deployed to support the running of a production environment. Those used within EGI will be coordinated through the Operational Tool Advisory Group where requirements will be gathered, prioritised and further extension and enhancements planned. Requirements will emerge from the current resource providers, new middleware developments, the needs of new communities (e.g. ESFRI projects, etc.), and new resources (e.g. capability computing, clouds, etc.).

The Operations Product Team is the entity responsible of the maintenance and development of an operations tool. It will collaborate with an external software provider (e.g. EMI) when the operation tools interfaces with one of their software components. Any new features in the software component required to support this integration will be approved through the MCB.

#### TJRA1.1: Management

The JRA1 activity manager reports to the Chief Operations Officer (COO) and coordinates the maintenance and development of the operational tools. They are responsible for the:

- coordination of the tool development work;

- definition and follow-up of the software development roadmaps, in collaboration with the Operational Tools Advisory Group;

- representation of the activity within EGI.eu’s management boards;

- overseeing the testing and release preparation of software before deployment;

- reporting on status and open issues related to the activity.

Communication channels with EGI bodies, external Operational Product Teams and middleware Product Teams are set up to ensure a successful collaboration.

- Operational Tools Advisory Group: The OTAG is the main supervisory and reporting body for this activity and has representation from the software product teams (both for operational tools and relevant middleware components) located within or external to the project.

- User Services Advisory Group: The USAG generally focus on requirements and issues relating to the user facing services run by EGI.eu but these may impact on operational tools.

The relationship between JRA1 Operations Product Teams and the EGI organisation is illustrated in Figure 6. Development of operational tools in the framework of the EGI organization.

Figure 6. Development of operational tools in the framework of the EGI organization.

#### TJRA1.2: Maintenance and Development of deployed operational tools

The reactive maintenance and planned development of the deployed operational tools is an activity that runs continuously throughout the project. The work plan includes a set of subtasks, focused on specific tool components.

##### TJRA1.2.1 Operations portal

The operations portal consists of web pages providing information to various actors (NGI Operations Centres, VO managers, etc.) along with related facilities, such as the VO registration tool, the broadcast and downtime system, the periodic operations report submission system, the regional dashboard, etc. The program of work includes tool maintenance (bug fixing and enhancement for the failover configuration), the evolution towards a modular framework  to enhance sustainability and maintenance, the support of end-user customization and mobility, and the adoption of a standard service interface and uniform access to operational tools. A particular focus will be the integration of other DCI resources into the portal through the development of new plug-ins and procedures.

##### TJRA1.2.2 EGI Helpdesk

The EGI Helpdesk is based on “regional support with central coordination”. The user support infrastructure in EGI will continue the model employed in the EGEE projects which will be enhanced over time to provide:

- A standard interface to the EGI Helpdesk instance using web services or messaging that allows its integration with independent national helpdesks.

- New ticket workflows that support the integration of different support units (e.g. middleware-related product teams, e-infrastructure providers, etc.)

- A customisable view of the EGI Helpdesk system will be provided so that support units (located within an NGI, a VRC or a collaborating project) that do not wish to set up their own national helpdesk system can effectively use the central EGI Helpdesk.

These features will allow the integration of support functions from other projects and infrastructures to be presented to the user – they will have a single point of contact to resolve any problem with their resource provider. This will allow the EGI Helpdesk to provide seamless support across different DCI providers and provide a key tool in the closer integration of European e-Infrastructures.

##### TJRA1.2.3 Grid configuration repository: GOCDB

GOCDB will, by the end of EGEE-III, support central and regional instances, and interoperate with other operational tools. Further work will be needed to:

- Changes to the internal data structure to support new resource types (e.g. desktop grids, cloud computing resources, capability computing resources, digital libraries, etc.)

- Porting of the GOCDB data storage layer from Oracle to MySQL to support non-Oracle deployments within the NGIs. This requires structural work at code level on GOCDB itself to interface the application business logic with a different data storage layer.

- Enhancing the presentation layer to enable integration with the monitoring and operations portals using a common interoperable toolkit for grid operations

- Schemas for storing information (e.g. about grid sites) and to the definition and implementation of interfaces between static/dynamic models will be contributed to OGF for standardisation.

##### TJRA1.2.4 Accounting repository

The EGI accounting repository stores information relating to the usage of DCI resources within the EGI production infrastructure. It receives records from information providers, and exports accounting information to consumers of usage records (for example the accounting portal for visualization). The repository will be adapted to implement the Resource Usage Service (RUS) interface from the OGF as it defines the communication channels for the exchange of usage records, and the structure of the usage records to be exchanged. The records in the accounting repository will become the basis for exploring business models for EGI.eu relating to the use of different resources and services.

##### TJRA1.2.5 Accounting portal

The accounting infrastructure is a complex system that involves various sensors in different regions, all publishing data to a central repository. The data is processed, summarized and displayed in the accounting portal, which acts as a common interface to the different accounting record providers and presents a homogeneous view of the data gathered and a user-friendly access to understanding resource utilisation. Maintenance work includes technical activities such as local job accounting, the migration to a new compute power benchmark, to a new transport mechanism for the exchange of information (ActiveMQ) and to a standard interface for importing usage records from the accounting repository. The portal will be extended to include new views for displaying the usage of different resources and services (e.g. storage accounting, parallel job accounting, etc.).

##### TJRA1.2.6 Service Availability Monitoring

Service Availability Monitoring (SAM)  system will be used to monitor the resources within the production infrastructure. It currently includes the following components:

- probes: a test execution framework (based on the open source monitoring framework Nagios) and the Nagios Configuration Generator (NCG),

- the Aggregated Topology Provider (ATP), the Metrics Description Database (MDDB), and the Metrics Results Database (MRDB),

- the message bus to publish results and a programmatic interface,

- the visualization portal (MyEGI).

Reporting will be extended in such a way that the GridView reporting facilities will be adapted from ROCs to NGIs. Work will be needed on the Nagios probes to:

- adapt to the evolving middleware capabilities

- integrate new middleware distributions and components into the monitoring system, and

- integrate new resources.

The NCG component and the site/regional Nagios will be extended to support these new local probes.

##### JTRA1.2.7 Metrics Portal

The Metrics Portal displays a set of metrics that can be used to monitor the performance of the infrastructure and the project, and to track their changes over time. The portal automatically collects all the required data and calculates these metrics before displaying them in the portal. The portal aggregates information from different sources like GOCDB, GGUS, GridView, etc. using various connectors provided by the data provider. These connectors translate the information gathered from diverse producers and store it in a local database. Using the metrics portal this information will be available through a common interface and full reports could be generated in just a few seconds.

The portal will be maintained to include new metrics (e.g. storage, job success rate, EGI Helpdesk ticket response, etc.) as they become available from the infrastructure. Additionally, new views will be added to the Metrics Portal to satisfy the requirements of VRCs, allowing them to keep track of the production infrastructure from their own perspective. The incorporation of new metrics will be determined by the OTAG following input from the user community.

#### TJRA1.3 National deployment models

This task includes effort for tool “regionalisation”, i.e. software programming activities needed by the operational tools (or tool components) that can only run centrally, to adapt them to a fully distribution model for deployment at the NGI level. The development plan for each tool will be established at the start of the project. This task will be active primarily during the first year of the project to continue work started in EGEE-III.

##### TJRA1.3.1 Operations Portal

The CIC portal and the related operations dashboard will be adapted to the transition from a federation-based to a NGI-based structure of operations. A standalone portal tool will be deployed using standard interfaces to the NGI operational tools. In addition, the central operation portal will be a catch-all instance providing NGI-customised views at a central level.

##### TJRA1.3.2 GOCDB

This task will provide an instance of the GOCDB service that can be deployed nationally (going beyond the regional deployment model covered in TJRA1.2.3) and information federated into a central instance.

##### TJRA1.3.3 Accounting portal

The central accounting portal will be extended to support regional national deployments that allow NGIs to operate a full and standalone national accounting infrastructure using a national deployment of the accounting repository.

##### TJRA1.3.4 Service Availability Monitoring

The visualization portal MyEGI will be adapted to a new pluggable framework, and provide EGI-specific NGI views. MyEGI will be the place to see availability, reliability, service status of NGI resources. The GridMap code will be migrated into this portal to give an NGI GridMap view of the stored data. In addition, GridMap will be adapted to new information sources. Currently, GridMap derives Grid topology information from multiple sources (GSTAT, BDII, OSG Information Management). When the Aggregated Topology Database (ATP) is in place, GridMap will use this as the authoritative source of grid topologies. Finally, the Metrics Results Database (MRDB) will need to be fully regionalised.

#### TJRA1.4 Accounting for different resource types

The EGI production infrastructure will need to account for the use of different resources than is currently supported within EGEE where jobs are currently the only accountable resource. This expansion is needed to encompass the different resources (hardware, software, data, ...) that EGI will be integrating into its production infrastructure. This accounting information will form the basis of a study to see how service charges could impact different EGI stakeholders (e.g. NGIs, EIROs, VRCs or ...).

Collaborations will be established with our external software providers to ensure that the software services being delivered to EGI are capable of dispatching usage records to the EGI accounting systems.

##### TJRA1.4.1 Billing

EGI’s sustainability model could be built on assigning a cost, whether it be real or virtual, to the use of resources or services made available by the infrastructure by particular groups. This task will integrate a billing function onto the accounting repository enabling different resource usage to be accounted for and a bill generated – analogous to a phone bill containing text, voice and voicemail charges!

##### TJRA1.4.2 Accounting of application usage

Accounting for the use of particular applications by specific communities would help resource providers, VO managers, and application developers improving the services they offer their respective stakeholders, e.g. performance tuning effort could be applied to heavily used applications. Application usage data would be collected through the established accounting repository and linked back to the application database maintained by EGI of applications that have been ported to run on the production infrastructure (TNA3.x). Starting from the collection of the proper use cases, accounting information producers will be developed to gathered relevant information, to be filtered, properly aggregated and distributed. The accounting portal will be extended to produce reports of application usage per community, and to rank applications per consumed CPU usage.

##### TJRA1.4.3 Accounting of data usage

Many communities recognise the value of data – either by restricting access (e.g. the medical community, digital repositories, etc.) or by using it as an income stream (e.g. stock market data, spatial data, etc.).  For both kinds of data it is necessary to account for access, either for pricing or auditing reasons. This task will integrate into the existing EGI accounting framework the usage of data with constraints, where the access by a grid entity to distributed resources need to be aggregated for auditing or charging purposes. The initial planning for this task has already been conducted by the University of Hannover (German NGI operations partner) and has established requirements relating to the type, format and quality of, as well as usage patterns for non-free or security constrained data. A detailed implementation plan will be agreed with the OTAG that will extend the existing data access services to collect accounting data.

##### TJRA1.4.4 Accounting of capacity and cloud computing usage

The introduction and integration of capacity computing and virtualised resources into the production infrastructures will occur during the project. These resources types will need to be accounted for within the infrastructure. Integration requires the capability to collect usage records from all types of computing infrastructure to provide a unified view. This task covers the work needed to collect accounting information from the individual resource type and is distinct from the work in TJRA1.2.4 which extends the accounting tools to store accounting information from additional resource types.

#### TJRA1.5: Integrated Operations Portal

The operations portal will be ported to the Symfony open-source web development framework, extended to support messaging (downtime and broadcast tools), harmonized with other portal frameworks, and modularised in order to make its views pluggable through portlet/widget technologies into other portals such as scientific gateways, myEGI, iGoogle, etc. The GOCDB and CIC portal will also be harmonized at the front-end and back-end level. Robustness will be improved by adding automatic failover mechanisms. The CIC portal will be evolve with the as the EGI infrastructure incorporates other DCIs technologies through the development of new plug-ins and procedures.

In particular, the Operations Portal will evolve towards a service-oriented model by providing services related to all type of information handled within the operations portal. The information will be provided in standard ways: xml, JSON, Web Services (SOAP, REST), etc. This information could be easily reusable by users for customized tools, RSS feeds and to provide contents for widgets. Such mechanisms will be used to transfer information from the central to the NGI CIC portal instance. Additional work items such as the internationalization of the portal (by adapting it to the local language) and support for mobile browsers will be assessed.

#### Deliverables

| Del. no. | Deliverable name | WP no. | Nature | Dissemi-nation level | Delivery date (project month) |
| --- | --- | --- | --- | --- | --- |
| DJRA1.2.1 | Report on progress of deployed operational tools: tool engineering, compliance with the requirements, standardization and documentation for Y1 | JRA1 | R | PU | PM 11 |
| DJRA1.2.2 | Report on progress of operational tools: engineering, services delivered, compliance with the requirements, standardisation and documentation for Y2 | JRA1 | R | PU | PM 23 |
| DJRA1.2.3 | Report on progress of operational tools: engineering, services delivered, compliance with the requirements, standardisation and documentation for Y3 | JRA1 | R | PU | PM 35 |
| DJRA1.2.4 | Final report on progress of operational tools: engineering, services delivered, compliance with the requirements, standardisation and documentation for Y4 | JRA1 | R | PU | PM 47 |

#### Milestones

| Milestone number | Milestone name | Work package(s) involved | Expected date | Means of verification |
| --- | --- | --- | --- | --- |
| MJRA1.2.1 | Setup of tool repository, definition of support tools, of quality criteria and of the testing and rollout process in collaboration with the Middleware Unit | JRA1 | PM 3 |  |
| MJRA1.2.X | Assessment of tool regionalisation | JRA1 | PM3 |  |
| MJRA1.2.2 | Year 1 report on user and operations requirements and design of new tools | JRA1 | PM 11 |  |
| MJRA1.2.3 | Report on tool regionalization | JRA1 | PM 23 |  |
| MJRA1.2.4 | Year 2 report on new user and operations requirements and development work plan | JRA1 | PM23 |  |
| MJRA1.2.5 | Year 3 report on new user and operations requirements and development work plan | JRA1 | PM35 |  |

#### Risk Assessment and Mitigation

| Risks | Impact | Probability of Occurrence | Mitigation |
| --- | --- | --- | --- |
| The starting point for the regionalisation of the operation tools in EGI-InSPIRE is not clear as these tools are still being developed in EGEE-III. | More work may be needed than envisaged in this workplan as the tools will not have developed to the EGEE-III plan | Medium | An early milestone has been defined at PM 3 for an assessment of the current status of regionalization of the tools. Effort will be reallocated from task TJRA1.2 and TJRA1.3 if needed to complete tool regionalization by PM 24. |
| The effort available for the maintenance of operational tools is not sufficient. | Tools will not be supported to meet the needs of the resource providers trying to operate the infrastructure. | Low | Work will be prioritised by the OMB to ensure that the available effort is expanded effectively. All of the tools will operate as open source projects allowing external contributions of needed functionality to come from any NGI rather than a specific development team. |
| The development of tools EGI for service provisioning partly depends on the capability of EGI to effectively include novel resources and integrate with new DCIs, and of EMI to deliver innovative components | Tool development roadmap will need to be revisited | Medium | JRA1 will work in collaboration with NA activities for the collection of user requirements from related projects and initiatives every year (at Y1, Y2 and Y3). Development plans will be reassessed according to level of integration accomplished by the infrastructure. User requirements and priorities will be jointly agreed with EMI through the MCB, to keep development activities consistent |

# Implementation

## Management structure and procedures

Describe the organisational structure and decision-making mechanisms of the project. Show how they are matched to the complexity and scale of the project.

(Recommended length for Section 2.1 - five pages)

The EGI represents an organisational model for distributed computing infrastructures in Europe composed of independent National Grid Infrastructures. This model is the culmination of a two year design study project, EGI_DS, funded by the EC, to develop a sustainable operating model to support e-infrastructures and their user communities within Europe. The model is described in detail in the EGI Blueprint (endorsed in January 2009 by the EGI_DS Policy Board) and the EGI Functions documents. Together, they detail the role of a central coordinating body (EGI.eu) that brings together independent National Grid Infrastructures (NGIs) within Europe. The transition from the current operating models (e.g. EGEE) to the sustainable model presented in the EGI Blueprint is one of the main objectives of this proposal, and the support given by EGI-InSPIRE to the coordinating body within EGI, EGI.eu, is one of the project’s primary activities. The support provided by the EC to EGI.eu’s running costs is profiled during the 4 year EGI-InSPIRE project (reducing to 25%) demonstrating EGI.eu’s movement to a self-sufficient operating model that leverages effort from within the broader EGI community.

Separate management structures are presented for the operation and governance of EGI.eu and of the management of the EGI-InSPIRE project. This distinction is essential as the stakeholders in the two organisations are different (although there is a common core) and while their goals are aligned they are distinct.

### EGI.eu

EGI.eu is the coordinating body within the EGI collaboration that provides the day-to-day management and coordination of the European Grid Infrastructure. It is an independent legal entity that will be formed as a Foundation (‘stichting’) under Dutch Law. (See Annex A for a draft of the current statutes).

The foundation (EGI.eu) is there to bring together the EGI Community (the NGIs and EIROForum labs are represented in the EGI Council) to support research communities within the ERA engaged in trans-national computing. As the EGI Council is large (~40) and will meet around twice a year to approve the annual account, the annual budget and consider strategic issues, most of the duties are delegated to the Executive Board (EB). Meeting monthly, the main focus of the EB is the tactical direction of EGI.eu with the day-to-day running of the foundation left to the Director and the Senior Management Team (SMT) – the CAO, COO, CTO & UCO. The primary interaction of the SMT is with the EGI.eu staff employed locally and those located remotely in the NGIs collaborating on delivering the EGI Global Tasks. The primary focus of the Global Tasks is the coordination and support of services located and functions provided with each NGI.

The SMT will hold regular weekly meetings to resolve managerial issues relating to EGI.eu and its operations. Escalation of issues relating to the performance of activities outside of EGI.eu’s direct management structure (i.e. NGIs and the support of the Heavy User Communities) will be escalated to the Activity Management Board (AMB) within the EGI-InSPIRE project that does have managerial control of these activities.

The EGI Collaboration is currently formed on the basis of an MoU ‘regarding the setting up of the European Grid Initiative’ (dated June 12, 2009), which per November 2009 has been signed by 34 NGIs and 2 EIROs. One of the tasks in this MoU is to prepare for the establishment of the legal entity ‘EGI.eu’. Annex A contains the draft version of the statutes for the legal entity EGI.eu as discussed in the EGI Collaboration. It is included in this proposal to indicate the convergence on governance issues. Three levels are described here: the EGI Council, the EGI Executive Board and the director.

#### EGI Council (See EGI.eu Statutes)

Composition

The governing body for EGI is the EGI Council, consisting of representatives of NGIs. NGIs are required to pay an annual fee in order to become participant. The fee is roughly based on GNI figures, resembling the Terena key (www.terena.org). Voting rights are proportional to the fee. NGIs from (as yet) non eligible countries, EIROforum organisations and any other organization pursuing the objectives of EGI.eu may be admitted as associated participant, though with limited voting rights. A chair is elected by the EGI Council from its members according to the agreed procedure. The EGI Council Chair is also the chair of the Executive Board.

Responsibilities

The EGI Council is the body that represents all of the stakeholders involved in the EGI collaboration and provides long-term strategic direction to the activities of EGI.eu that coordinates activity within Europe on its behalf.  It appoints the EGI Council Chair and appoints the Executive Board of EGI.eu. Among its formal responsibilities are the adoption of the annual account and of the annual budget of EGI.eu.

Meetings

The EGI Council will meet physically at least twice a year. Any urgent issues that arise between meetings will be passed to the Chair who may decide to call an extraordinary meeting (either in person or by phone) or deal with the matter electronically.

Interactions

The Council Chair will define the agenda for the meetings in response to issues raised by the EGI.eu Director, the Executive Board and the Council members. For the Council to work effectively, most issues will be developed by the Executive Board in advance of the meetings. The Council Chair will be the ‘voice’ of the collaboration in external interactions consulting with the EGI Executive Board and Council as they see fit. Logistical support to the EGI Council will be provided by NA1. Administratively the EGI Council is support by NA2.

#### EGI Executive Board (EEB) (See EGI.eu Statutes)

Composition

The EEB is appointed by the EGI Council and will consist of between 5 to9 members, to be recruited from the Council members. The EEB Chair will be also the EGI Council Chair. Membership has to be named and recorded with the Dutch registration authorities as part of the ‘Stichting’ regulations.

Responsibilities

EGI.eu is a distinct legal entity (a foundation) formed under Dutch law. The EEB will act as Board in the sense of the Dutch law and is therefore formally responsible for the management of the foundation. The Statutes describe for which issues the EEB seeks approval or decision by the Council. The EEB will mandate a large part of its responsibilities to the director.

Meetings

The EEB is expected to meet monthly. During the startup phase of the project it may meet more frequently making use of electronic communication and phone calls to facilitate meetings when required.

Interactions

The EEB will be able to seek external advice on the strategic direction of the project from the EGI Advisory Committee (EAC). The EEB will closely interact with the Director for EGI.eu business and propose policy to the EGI Council. The work of the EEB will be supported logistically by NA1 and the PO and by NA2 to develop draft policy documents for review and discussion.

#### Director

The appointment of the director requires explicit approval by the Council. The director, employed by EGI.eu, is responsible for the daily management of EGI.eu as mandated to him by the EEB. He will be assisted in this task by senior managers, together forming the SMT.

Composition Senior Management Team

The Senior Management Team (SMT) is composed of the Director, the CAO, the COO, the CTO and the UCO.

Responsibilities

Its primary responsibility is the internal management of the EGI.eu organisation. This will include the staff physically based in Amsterdam and those based in the NGIs. Matters relating to staff or activities outside of EGI.eu that are part of the EGI-InSPIRE project will be referred to the project management structure – the AMB. Issues unresolved in the AMB will be escalated with the EGI-InSPIRE management structure – the PMB and ultimately the CB.

Meetings

It will meet as required (generally weekly) to coordinate the daily activities of EGI.eu and will be chaired by the Director.

Interaction

The each member of the SMT will interact with the staff that report to them within their respective areas. All staff report to the Director, who will report on the issues discussed within the SMT to the EEB.

#### Advisory Groups

EGI.eu has a number of internal advisory/management groups to provide strategic guidance to its different functions, e.g. Security Policy Group (SPG), User Forum Steering Committee (UFSC), Operations Management Board (OMB), External Advisory Committee (EAC) and Middleware Coordination Board (MCB) provide advice to the EGI.eu Director and the Senior Management Team (the COO, CAO, CTO and UCO) on technical matters within their respective areas. These groups are detailed in TNA2.3 in this proposal where there is dedicated resource to support their activity.  EGI.eu also supports interactions with a number of external groups and organisations that it uses to guide activity within the community. This includes organisations such as the IGTF, EUGridPMA, OGF, etc.

NOTE: How to integrate international partners. IPG handles the policy issues. Needs an operational and probably a management counterpart.

### EGI-InSPIRE

The EGI-InSPIRE project is a 4 year EC funded project to support the transition of European distributed computing infrastructures to the sustainable model described in the EGI Blueprint where independent national grid initiatives are coordinated by a central body – EGI.eu. As a transitional project it contains activities and partners that would not normally be part of EGI.eu. This includes partners that would not be eligible for inclusion in EGI.eu and activities such as the explicit support for Heavy User Communities (SA3).

Technical and policy issues relating to the operation of the infrastructure are resolved through the structures available within EGI.eu (i.e. the Advisory Groups).

Central to the project organization is the Project Director (PD) – figure xx, who is responsible for the daily management of the project. The PD interacts with various bodies described below.

#### Collaboration Board (CB)

Composition

The CB has representation from all the partners involved in the project, if they are members of  an NGI or JRU or equivalent structure, their representation is via the NGI, JRU, or equivalent structure. Its members will be formally defined through the EGI-InSPIRE project Consortium Agreement.

Meetings

It is envisaged the CB will meet twice a year – generally co-located with major community events organised by EGI-InSPIRE – where the meeting will be chaired by the local host.

Responsibilities

Provides the general direction to the project.

Interactions

The main interaction is through the PD, the Chief Administrative Officer (CAO) and the Project Office (PO). The PD will provide a general report on the project’s activity through the quarterly and periodic reports. Additional matters will be raised with the CB as required. The CAO will also report on the project’s finances and other administrative matters. Many of these detailed issues will be resolved through the PAC.

#### Project Management Board (PMB)

Composition

The composition of the PMB will be based on regional federations. The chair of the PMB will be selected from its members and will be changed annually.

Meetings

The PMB will meet at least quarterly.

Responsibilities

The PMB steers the project on behalf of the CB, dealing with project management issues referred to it by the PD and any other matters requiring a timely response.

Interactions

The main interaction of the PMB is with the PD.

#### Project Administration Committee (PAC)

Composition

The composition of the PAC will be drawn from the administrative contacts from each partner.

Meetings

The PAC will meet as required – generally twice a year – with most of its communication taking place electronically.

Responsibilities

The PAC will establish and maintain the necessary administrative processes necessary for the good running of the project, i.e. budgetary control.

Interactions

The PO will assist the PAC. The PAC reports to the PD.

#### Activity Management Board (AMB)

Composition

The AMB is chaired by the PD and has representation from all the activity leaders (which in many cases are the senior managers within EGI.eu - COO, CTO, CAO & UCO). Managerially these staff all report to the PD.

Meetings

The AMB will meet on a regular basis, generally by phone, meeting more frequently during the early stages of the project (i.e. weekly). There will be regular longer face-to-face meetings for more detailed planning.

Responsibilities

AMB will be responsible for regularly monitoring the progress of the project. Day-to-day management of the individual activities will be undertaken by EGI.eu and the SMT where technical issues within an area (administration, middleware, operations & user support) will be resolved by the relevant EGI.eu managers (the CAO, CTO, COO & UCO) who report to the EGI.eu Director.

| Activity | Activity Leader | EGI.eu Manager |
| --- | --- | --- |
| NA1 | CAO (EGI.eu) | CAO |
| NA2 | Director (EGI.eu) | Director |
| NA3 | UCO (EGI.eu) | UCO |
| SA1 | COO (EGI.eu) | COO |
| SA2 | CTO (EGI.eu) | CTO |
| SA3 | TBD (CERN) | UCO |
| JRA1 | TBD (IGI) | COO |

Interactions

As part of the AMB the activity leaders report to the PD on the progress of the tasks within their respective activities. Issues can be escalated to the PMB through the PD as required.

### Interactions between EGI.eu and EGI-InSPIRE

The portioning of responsibilities between the two structures is derived from EGI.eu being the coordinating partner in the EGI-InSPIRE project. As such matters relating to the organisation and management of EGI.eu and its local staff and those directly affiliated to it through the undertaking of EGI Global Tasks are dealt with internally by EGI.eu.  In addition, EGI.eu provides the structures for the technical management of the infrastructure with active participation and representation from the NGIs. This includes the policy governing its access and operation, defining the quality of service expected from the various functions within the infrastructure. As EGI.eu grows as an organisation it will become involved in projects other than EGI-InSPIRE and therefore needs to recognise the difference between internal organisational activities and the managerial actions that take place within a specific project.

The role of the EGI-InSPIRE is primarily to support activity within EGI.eu as it transitions to a sustainable model, to support the activities of the NGIs as the conduct their NGI International Tasks in order to interface their national infrastructures into the European infrastructure, and to support the Heavy User Communities as they transition activity into their own communities or the generic infrastructure. These activities span staff and activities outside of EGI.eu and are managed through the EGI collaboration and its project structure described previously.

## Individual participants

For each participant in the proposed project, provide a brief description of the legal entity, the main tasks they have been attributed, and the previous experience relevant to those tasks. Provide also a short profile of the individuals who will be undertaking the work.

(Maximum length for this Section: one page per participant. However, where two or more departments within an organisation have quite distinct roles within the proposal, one page per department is acceptable.

The maximum length applying to a legal entity composed of several members, each of which is a separate legal entity, is one page per member, provided that the members have quite distinct roles within the proposal.)

## Consortium as a whole

Describe how the participants collectively constitute a consortium capable of achieving the project objectives, and how they are suited and are committed to the tasks assigned to them. Show the complementarity between participants. Explain how the composition of the consortium is well balanced in relation to the objectives of the project.

If appropriate describe the industrial/commercial involvement to ensure exploitation of the results.

Show how the opportunity of involving SMEs has been addressed

i) Sub-contracting: If any part of the work is to be sub-contracted by the participant responsible for it, describe the work involved and explain why a sub-contract approach has been chosen for it.

ii) Other countries: If a one or more of the participants requesting EU funding is based outside of the EU Member states, Associated countries and the list of International Cooperation Partner

Countries23, explain in terms of the project’s objectives why such funding would be essential.

iii) Additional partners: If there are as-yet-unidentified participants in the project, the expected competences, the role of the potential participants and their integration into the running project should be described. (These as-yet-unidentified participants will not be counted in the minimum number of participants for the eligibility of the proposal).

(No recommended length for Section 2.3 – depends on the size and complexity of the consortium)

## Resources to be committed

Describe how the totality of the necessary resources will be mobilised, including any resources that will complement the EC contribution. Show how the resources will be integrated in a coherent way, and show how the overall financial plan for the project is adequate.

In addition to the costs indicated on form A3 of the proposal, and the effort shown in section 1.3 above, please identify any other major costs (e.g. equipment). Ensure that the figures stated in Part B are consistent with these.

(Recommended length for this Section – two pages)

# Impact

## Expected impacts listed in the work programme

Describe how your project will contribute towards the expected impacts listed in the work programme in relation to the topic or topics in question. Mention the steps that will be needed to bring about these impacts. Explain why this contribution requires a European (rather than a  national or local) approach. Indicate how account is taken of other national or international research activities. Mention any assumptions and external factors that may determine whether the impacts will be achieved.

As outlined in the objectives of the project (section 1.1) the EGI-InSPIRE project will enable the extension of both the geographical footprint, to cover the whole European continent, and the user base of the infrastructure, reaching a multitude of disciplines and application communities ranging from well organised international ones to small ad-hoc user groups and individuals with similar problems. New NGIs will be integrated in the infrastructure leading to geographic expansion of the infrastructures, while new user communities will bel integrated using the workflow described in Section 1.3.. Skill sharing, resource sharing and collaboration across disciplines are key outputs from the EGI initiative. There is already a rich legacy of communities using the European Grid infrastructure that have been collaborating for a number of years. An example of inter-disciplinary collaboration platforms is the EGEE User Forum, a concept that will be built upon be the EGI, through the VRCs and middleware projects. Collaboration with the ESFRI communities is another area that will be given priority. Thus the EGI DCI “will achieve broader and deeper inter-disciplinary scientific collaboration in Europe” and beyond, one of the concrete expected impacts of the call topic.

EGI will be liaising with external software providers (Middleware Consortia and the European Middleware Initiative-EMI) to ensure a consistent supply of high-quality middleware releases that meet the needs of the user communities in terms of stability and functionality. Through the use of the developed software in the EGI multi-disciplinary infrastructure, exploitation of the above skills across multiple fields of science will be achieved. Thus EGI, through the appropriate liaison activities with the above stakeholders, “will ensure coordinated, strengthened and focused software deployments in the context of e-Infrastructures and across the broadest range of fields in science and engineering”.

Exploiting the experience gained during the previous years by national, regional, European and international efforts, EGI will strive to enhance the offered Grid services in terms of availability and reliability, as well as attract a higher number of application disciplines (in collaboration with related projects and initiatives) and at the end offer its services to a higher number of users. The geographical expansion is also an integral part of the EGI-InSPIRE scope. New countries and their diverse communities will now appear on the EGI map ensuring a coherent picture of seamless European integration. A new scalable user support model of international reach has been designed and deployed serving the increased requirements of the extended user base. Efficient problem reporting and user support, quick and successful bug fixing, secure, stable and robust middleware, and prompt escalation of serious issues will characterise the usability of the EGI DCI services. Thus EGI-InSPIRE is expected to provide “improved usability of DCI platforms for a larger user base and for conducting inter-disciplinary research”, another important expected impact of the EGI topic.

EGI-InSPIRE will undertake the migration of the European Grid e-infrastructure and its services into a new sustainable governance model and plan for the future sustainability of the whole EGI construct. The EGI governance model besides the EGI.eu coordinating unit is primarily based on a extended set of NGIs providing the appropriate EGI-InSPIRE project co-funding at roughly 50%. This is in addition to the national e-Infrastructure capital and operational expenditures, as well as other local site administration and support services.

EGI will, evaluate multiple sources of funding including industry and possibly new business models where services will be offered for a fee. Thus EGI will “create a sustainable environment for the provision of grid-based computing services to a wide range of research fields, based on a stable collaborative European and National co-funding scheme”.

EGI will set up a new organisational structure that will enable the resource provision and sharing in an optimal way, through coordination at the national level. NGIs will be acting as one-stop shops for the sustainable provision of grid services to the European scientific community coordinating strategic, policy, technical, financial and governance aspects. Efficient policies for resource sharing and allocation are essential steps already planned as part of the policy task that will be needed to bring about the efficient resource sharing. Thus it is forseen that EGI “will enable the easy sharing of resources (computation, storage, data) across national and administrative boundaries”.

EGI will continue to play a key role in world-wide interoperability efforts so as to be able to interoperate with other regional or continental efforts. Particular focus will be laid on interoperation with other European e-Infrastructures such as DEISA, PRACE and GEANT. EGI-InSPIRE will also work closely with standardization bodies and in particular with Open Grid Forum and OGF-Europe promoting common and open interfaces and models and licensing schemes. Active participation in the OGF and related policy events such as e-IRG and ESFRI ones, as well as rapid identification of potential technical incompatibilities will be the required steps to achieve interoperability, which are already planned in the related EGI-InSPIRE activities. EGI is committed to an open standards based infrastructure that will encourage both new users and new providers. Open standards will of necessity involve international agreement to be effective. In this way, EGI-InSPIRE “will ensure the technological interoperability of global grids”, as outlined in the expected impacts of the EGI call.

National efforts cannot provide the computing potential and capacity, the collaboration ranges, the economies of scale and the sustainability that the European integration can easily accomplish. Even regional efforts cannot be compared nor survive without the active collaboration and integration with the European efforts. National approaches are therefore much poorer in the above aspects, even in the case of a rich national infrastructure since the collaboration parameter will be missing.

Yet, national, regional, other European and international research activities need to be taken into account and be brought into the EGI forefront, as they can constitute valuable and effective education and culture sources.The national, regional or international flavours need to be kept alive in the European for a and comprise cross-fertilisation foundations.

The most important external factors for success of the EGI are the sustainability and funding of the NGIs, and the adoption of the EGI infrastructure by multiple user communities. As stated above the latter will further depend upon the flexibility and ease-of-use of the EGI services and software. These aspects are explicitly addressed in the EGI-InSPIRE work plan, there is confidence that the objectives will be achieved, and the expected impacts will be materialised.  The existence of a coordinated pan European e-infrastructure such as the EGI, used by multiple research communities will have a profound enabling effect, including:

- Resource sharing across multiple large scale initiatives

- Fostering cross discipline collaborations facilitated through a common processes, procedures and languages.

- Common open interfaces to a wide range of resources, encouraging the development of higher level functionality and innovative exploitation.

- Encouraging the development of a market for services provided through open interfaces.

All the above developments “will provide a new dimension to the realisation of the European Research Area”.

## Dissemination and/or exploitation of project results, and management of intellectual property

Describe the measures you propose for the dissemination and/or exploitation of project results, and how these will increase the impact of the project. In designing these measures, you should take into account a variety of communication means and target groups as appropriate (e.g. policy-makers, interest groups, media and the public at large).

For more information on communication guidance, see http://ec.europa.eu/research/science-society/science-communication/index_en.htmhttp://ec.europa.eu/research/science-society/science-communication/index_en.htm

Describe also your plans for the management of knowledge (intellectual property) acquired in the course of the project.

Within the EGI-InSPIRE project dissemination, policy development and standards are the subject of a dedicated Networking Activity for External Relations (NA2, described in section 1).

External relations will be focused on establishment of formal relations with relevant organizations, promotion of common understanding on policies in the scope of grid interoperation, influence on policy and standards shaping activities and networking and enlargement of the EGI sphere of influence. In particular efforts will be directed towards building relations with:

- Other e-Infrastructure organizations and projects, both inside and outside of Europe;  within Europe a start has been made by forming the EEF (European e-Infrastructures Forum, currently consisting of EGI, EGEE, DEISA, PRACE, TERENAand GEANT);

- Policy and standard shaping bodies (e-IRG, OGF)

- Large-scale international research collaborations (EIROFORUM and ESFRI organizations and WLCG).

- Private sector entities and initiatives (such as cloud service providers), that could  bring extra competences and resources to EGI;

With regard to dissemination a dedicated manager, reporting directly to the Project Director, will lead the dissemination activities. These are designed to gather and present the project’s achievements and successes throughout Europe and worldwide, demonstrating the impact, capability and use of a distributed computing infrastructure in diverse research areas. Target audiences will be:

- decision makers and government officials to promote the sustainability model as pursued in the EGI-InSPIRE project;

- scientific user communities, in close cooperation with the User Community Officer (UCO);

- development projects and standards communities; in close cooperation with the CTO;

- the general public, especially by accommodating the NGIs by relevant material;

Relevant information on the project’s activities, defined in section 1, will be collected and made accessible to these diverse audiences through appropriate dissemination techniques, including brochures, information sheets and diverse dissemination material targeted at specific audiences. The collection includes the deliverables of the project, the majority of which will be made publicly available.  EGI events, in particular User Forums and conferences, one of each to be organized each year,  which regularly attract over 500 participants, represent leading European Grid occasions for showcasing the project’s advances and the progress made towards sustainability.

Collaborating projects listed in table xx provide another channel of dissemination to more user communities with a wider geographical reach. Interaction with user communities is the subject of a separate Networking Activity (NA3), User Community Coordination & Support. This encompasses the coordination of training, documentation and technical requirements from the user communities to improve the EGI user experiences and services.

These measures will position EGI worldwide as major player in the e-Infrastructure arena, attracting new user communities and ensuring its experience and expertise is taken into account in policy making and strategic planning.

With respect to Intellectual Property Rights, all background owned by the participants will be clearly stated in the project’s Consortium Agreement. All deliverables produced by the project that do not include financial information or security-related issues will be made public, and the project does not make claims on the IPR of the scientific results/data produced on the Grid infrastructure. Further, information about users or applications on the infrastructure will not be shared with third parties unless permission is requested and granted. Finally, the operational tools developed within the project, will be distributed under a business-friendly open source licence which facilitates technology transfer to the business sector and encourages the creation of layered products.

## Contribution to socio-economic impacts

Describe the socio-economic impacts of the project.

(Maximum length for the whole of Section 3 – ten pages)

In coordinating the operation of a seamless transparent pan-European e-infrastructure composed of individual NGIs, the EGI-InSPIRE project will ensure continued access and availability of what has become a critical infrastructure for a diversity of scientific undertakings beneficial to society at large.

Via the infrastructure, existing computing resources and scientific data are made available to a wide range of researchers, vastly increasing the interconnectivity of European research and ensuring the exploitation of these resources. This infrastructure is unique in the world, as there is no other integration of resources on this scale.

The benefits of a large scale production grid infrastructure to the European Research Area are demonstrable in the broad range of collaborative European scientific undertakings it serves and the consequent impact on society. From Biomedical sciences to geophysical studies, humanities, fusion, astronomy and astrophysics to name but a few, user communities have now become reliant on the grid to ensure continued progress of their data-intensive scientific applications.

Its quality, accessibility and pervasiveness throughout the European Research Area and beyond contribute to the progress of current scientific projects on all scales. The project promotes the continued development of a consistent, sustainable and well-integrated fabric of research infrastructures of the highest quality and performance in Europe and beyond, and this in turn increases the mobility of individuals and ideas, both within the field of Grid computing, and in the disciplines that benefit from the established infrastructure.

In linking link existing NGIs, and actively support the setup and initiation of new NGIs, EGI InSPIRE provides a framework by which they are key components of the e-infrastructures map and fosters European and international collaborations which are vital to the sustained competitiveness of the European Research Area.

(Maximum length for the whole of Section 3 – ten pages)

## ETHICAL ISSUES TABLE

|  | YES | PAGE |
| --- | --- | --- |
| Informed Consent |  |  |
| - Does the proposal involve children? |  |  |
| - Does the proposal involve patients or persons not able to give consent? |  |  |
| - Does the proposal involve adult healthy volunteers? |  |  |
| - Does the proposal involve Human Genetic Material? |  |  |
| - Does the proposal involve Human biological samples? |  |  |
| - Does the proposal involve Human data collection? |  |  |
| Research on Human embryo/foetus |  |  |
| - Does the proposal involve Human Embryos? |  |  |
| - Does the proposal involve Human Foetal Tissue / Cells? |  |  |
| - Does the proposal involve Human Embryonic Stem Cells? |  |  |
| Privacy |  |  |
| - Does the proposal involve processing of genetic information or personal data (e.g. health, sexual lifestyle, ethnicity, political opinion, religious or philosophical conviction) |  |  |
| - Does the proposal involve tracking the location or observation of people? |  |  |
| Research on Animals |  |  |
| - Does the proposal involve research on animals? |  |  |
| - Are those animals transgenic small laboratory animals? |  |  |
| - Are those animals transgenic farm animals? |  |  |
| - Are those animals cloned farm animals? |  |  |
| - Are those animals non-human primates? |  |  |
| Research Involving Developing Countries |  |  |
| - Use of local resources (genetic, animal, plant etc) |  |  |
| - Impact on local community |  |  |
| Dual Use |  |  |
| - Research having direct military application |  |  |
| - Research having the potential for terrorist abuse |  |  |
| ICT Implants |  |  |
| - Does the proposal involve clinical trials of ICT implants? |  |  |
| I CONFIRM THAT NONE OF THE ABOVE ISSUES APPLY TO MY PROPOSAL |  |  |

Ethical Issues

Describe any ethical issues that may arise in their proposal. In particular, you should explain the benefit and burden of their experiments and the effects it may have on the research subject. The following special issues should be taken into account:

Informed consent: When describing issues relating to informed consent, it will be necessary to illustrate an appropriate level of ethical sensitivity, and consider issues of insurance, incidental findings and the consequences of leaving the study.

Data protection issues: Avoid the unnecessary collection and use of personal data.  Identify the source of the data, describing whether it is collected as part of the research or is previously collected data being used.  Consider issues of informed consent for any data being used.  Describe how personal identify of the data is protected.

Use of animals: Where animals are used in research the application of the 3Rs (Replace, Reduce, Refine) must be convincingly addressed.  Numbers of animals should be specified.  State what happens to the animals after the research experiments.

Human embryonic stem cells: Research proposals that will involve human embryonic stem cells (hESC) will have to address all the following specific points:

- the necessity to use hESC in order to achieve the scientific objectives set forth in the proposal.

- whether the applicants have taken into account the legislation, regulations, ethical rules and/or codes of conduct in place in the country(ies) where the research using hESC is to take place, including the procedures for obtaining informed consent;

- the source of the hESC

- the measures taken to protect personal data, including genetic data, and privacy;

- the nature of financial inducements, if any.

Identify the countries where research will be undertaken and which ethical committees and regulatory organisations will need to be approached during the life of the project.

Include the Ethical issues table below.  If you indicate YES to any issue, please identify the pages in the proposal where this ethical issue is described. If you are sure that none of the issues apply to your proposal, simply tick the YES box in the last row.

(No maximum length for Section 4 – depends on the number and complexity of the ethical issues involved)

Notes:

1. For further information on ethical issues relevant to ICT, see Annex 5 of this Guide

2. Only in exceptional cases will additional information be sought for clarification, which means that any ethical review will be performed solely on the basis of the information available in your proposal.