## Slide 1: ThomX Ring commissioning as for January 2023
First turn obtained
Storage without RF cavity obtained =>~400 turns
Storage with RF cavity low voltage ~20 kV obtained => more than 100k turns (on scope 100 ms beam storage)

## Slide 2: Ring commissioning with beam (phases)
Phase | Description
B.1 | Injection and first turn: injection commissioning, threading, commissioning beam instrumentation
B.2 | Establish circulating beam: closed orbit, orbit correction, tunes, chromaticity
B.3 | Stored beam and extraction: precise measurements, BBA, feedback systems, beam diagnostics (SRM)
B.4 | Machine physics: LOCO, beta beating, beta function and dispersion, diagnostics, beam dynamics studies
Phase | Description
C | Operation with FPC and IP optimization: position and phase scan
D | Ring commissioning at nominal charge: injection tuning and feedback test at the nominal charge, higher αp optics
F | Ring commissioning at 70 MeV: repeat the necessary commissioning steps (phase B)

## Slide 3: B1: Injection and first turn

## Slide 4
DiagS 4
Septum
Injection Kicker
Extraction Kicker
BPM
BPM
COR
COR
ICT
Injection Dipole
IP
BPM
BPM
BPM
TL-SR key elements for the injection
1
2
3
Automatic algorithm RCDS to tune the injection (7 parameters):
TL vert corrector 3
TL vert corrector 4
TL hor corrector 3
TL hor corrector 4
DPI current
Septum voltage
Kicker voltage

## Slide 5: Requirements to the injector (to be discussed)
Reproducibility and stability measured and shown (charge, energy, orbit SHOT BY SHOT and DURING THE DAY)
Parameters ( for injection/first turns): E = 50 MeV, dE/E = 0.1 %, Charge = 100 pC, emittance = ~2 mm mrad, pointing stability =
MEASUREMENTS???
Parameters ( for beam physics): E = 50 MeV, dE/E = 0.1 %, Charge = 100 pC, emittance = ~2 mm mrad, pointing stability =

## Slide 6: Transfer line
Big problem: every shift different settings of the TL => impossible to adjust every time the Ring. For example: TL dipole current can change from 162 – 174 A
  Jumps of TbTSum from 0 to its max value
  Jumps of energy/orbit (phase jumps) in TL => cancel injection at all
We see two main problems: 1) stability of injector 2) unknown loaded TL optics

## Slide 7: TL + Ring (old data from 2016)

## Slide 8: TL_OC optics, is it correct?

## Slide 9: Transfer line
Our understanding of things: emittance measurements => optics fitting => loading the optics and scaling => what it gives ???
Our observations: after RF section beam size is small, emittance is small
We would like to know the current optics of the TL.
What is the problem to load the lattice and work always at the same conditions ?
The best: we think we had dx= 0.04 * 0.01 = 0.4 mm => Disp = 4 cm @DPI => in the TL, the small size at the screen. In the ring we have bigger value
What we need: not zero dispersion at the screen 3 location but the value according to the optics

## Slide 10: Summary (TL)
More time now should be spent on Injector to make it reliable and known.
- More stable beam in the TL - More information on the optics used - More documentation by the linac group on the lack of reproducibility from one day to the next in the linac/TL from their point of view
More systematic measurements of energy/energy spread, orbit, dispersion, emittance, charge…

## Slide 11: B2: Establish circulating beam

## Slide 12: First Turns ~300 turns (3 October 2022)

## Slide 13: BPM signal sum (7 October 2022)
(the 1st BPM after injection)
Trig 1:500

## Slide 14: X-/Y- orbit turn-by-turn 03/10 vs. 07/10
07/10/2022
03/10/2022
Data from one injection
Turns: 16:end

## Slide 15: RF cavity ON
December, 8 2022
We took one BPM electrode and mixed it signal with the 500 MHz signal from timing system (which is send to the RF cavity)
Due to this, we could observe with the o-scope a proper RF frequency of the cavity matched with the revolution frequency of the e- in the ring
Now, we use the spare electrode in order not to disturb the measurements of the ring orbit

## Slide 16: Storage with RF cavity > 200k turns (8 Dec. 2022)
Beam Storage
Cavity voltage 34.48 kV (reflected power sometimes not checked)
Freq = 500.4138 MHz cf. nominal 500.02311 MHz
Cavity voltage 75.0 kV
Cavity voltage 123.0 kV

## Slide 17: Storage with RF cavity (8 December 2022)
DATA SET ALLdata_2022-12-08_16-45-36.mat

## Slide 18: Transfer Line (8 December 2022)
DATA SET
ALLdata_2022-12-08_16-45-36.mat

## Slide 19: Storage with RF cavity > 200k turns (8 Dec. 2022)

## Slide 20: Mixing 500 MHz with BPM electrode connected to the o-scope
Storage 100 ms (10 Hz) or even 1 sec.
December, 9 2022

## Slide 21: Check synchrotron oscillations
RF frequency = 500.4138 MHz
Synch. Tune form data = 136.6 turns
136.6 turns => ~40 kV

## Slide 22: Storage with RF cavity (13 January 2023)
DATA SET
ALLdata_2023-01-13_12-30-57.mat
Radioprotection tests

## Slide 23: Storage with RF cavity (13 January 2023)
DATA SET
ALLdata_2023-01-13_13-26-54.mat

## Slide 24: Storage with RF cavity (13 January 2023)
DATA SET
ALLdata_2023-01-13_14-40-51.mat

## Slide 25: Storage with RF cavity (13 January 2023)
Average orbit takin during 10sec
Mean between turn 100: 1000
First 100 turns

## Slide 26
DATA SET
ALLdata_2023-01-13_12-30-57.mat

## Slide 27
DATA SET
ALLdata_2023-01-13_14-40-51.mat

## Slide 28: Check synchrotron oscillations

## Slide 29: Check synchrotron oscillations
RF frequency = 500.4335 with about 10 kV
Synch. Tune from data = 264.8 turns
@10 kV it has to be => 271.7799 turns
DATA SET ALLdata_2023-01-13_12-30-57.mat

## Slide 30: Check synchrotron oscillations
RF frequency = 500.4334
Synch. Tune form data = 394.4 turns
DATA SET ALLdata_2023-01-13_15-11-04.mat

## Slide 31: Storage with RF cavity

## Slide 32: Current situation
We menage to store the beam with low RF voltage (< 50 kV)
At higher values, difficult to store
During the scanning, the RF cavity should be manually tuned, the final control of the cavity is not yet ready

## Slide 33: Global overview of the Ring commissioning

## Slide 34
Global view. Data taken during Ring runs
During each shift we saved data in the same format in matlab. (~90 files , 10 Gb) Optics and BPMs for Ring and TL.
We combine all this data to have a global view on the injection , beam position and stability of parameters during 11/2022, 12/2022 and 01/2023.

## Slide 35
Good that we have RCDS
Notes: Good that we use RCDS

## Slide 36
Injection stability at TL bpm4

## Slide 37
Integral of TbTSum at first BPM in the ring.

## Slide 38: Orbit and Orbit correction

## Slide 39: Current situation
Orbit in the ring is quite stable
Correction works. Sometimes is not really effective.
Next steps (injector is not stable)
  Should look at the misalignments
  Measurements of the ORM

## Slide 40: Tune measurements 3.17/1.64
Betatron tune H: 3.16998 (52835.37215 [kHz])
V: 1.64018 (27337.53540 [kHz])
Momentum Compaction Factor: 1.42815e-02

## Slide 41: Current situation
We tried to look at the tune via the FFT
4-turn algorithm also does not work
The results are very strange. We do not see the betatron oscillations
Reasons
  Data treatment of Libera, mixing of 2 turns, Libera settings ?
  Trigger problem ?
  Try more sophisticated analysis of TbT data ?

## Slide 42: First trial for tune estimation

## Slide 44
(13 January 2023)

## Slide 45: ThomX beam emittance measurement
By the ring team

## Slide 46: Layouts
QP3 to screen distance is 2000 mm
QP7 to screen distance 2249 mm
Linac exit
Transfer line exit

## Slide 47: QP3 quadruple scan from 24.04.2022
x = 4.73, αx = 1.34

## Slide 48: QP7 quadruple scan from 16.12.2022
x = 4.33 m αx = 3.77

## Slide 49: QP7 quadruple scan from 14.10.2022
x = 16.74 m αx = 27.12

## Slide 50: BACKUP

## Slide 51: MML
BPM 1
BPM 2
BPM 3
BPM 4
BPM 5
BPM 6
BPM 12
BPM 11
BPM 7
BPM 8
BPM 10
BPM 9
-QP1
QP2
-QP31
QP41
QP4
-QP3
HCOR
HCOR
HCOR
-QP3
QP4
QP41
-QP31
QP2
-QP1
HCOR
HCOR
HCOR
HCOR
HCOR
HCOR
HCOR
HCOR
HCOR
-QP1
QP2
-QP31
QP41
QP4
-QP3
-QP3
QP4
QP41
-QP31
QP2
-QP1
RI-C1
RI-C2
[1 3]
[1 4]
[1 1]
[1 2]
[1 3]
[1 4]
[1 5]
[1 6]
[2 1]
[2 2]
[2 3]
[2 4]
[2 5]
[2 6]
[1 1]
[1 2]
[1 12]
[1 11]
[1 5]
[1 6]
[1 7]
[1 8]
[2 1]
[2 2]
[2 3]
[2 4]
[1 2]
[1 1]
[1 12]
[2 12]

## Slide 52: Tango
BPM.02-LIB.03
QP.03
QP.04
QP.05
QP.06
QP.07
QP.08
STR.01-H.01
STR.01-V.01
QP.09
QP.10
QP.11
QP.12
QP.01
QP.02
QP.03
QP.04
QP.05
QP.06
QP.07
QP.08
QP.09
QP.10
QP.11
QP.12
QP.01
QP.02
RI-C1
RI-C2
STR.02-H.01
STR.02-V.01
STR.03-H.01
STR.03-V.01
STR.04-H.01
STR.04-V.01
STR.05-H.01
STR.05-V.01
STR.06-H.01
STR.06-V.01
STR.01-H.01
STR.01-V.01
STR.02-H.01
STR.02-V.01
STR.03-H.01
STR.03-V.01
STR.06-H.01
STR.06-V.01
STR.04-H.01
STR.04-V.01
STR.05-H.01
STR.05-V.01
BPM.03-LIB.03
BPM.04-LIB.03
BPM.05-LIB.04
BPM.06-LIB.04
BPM.01-LIB.04
BPM.02-LIB.04
BPM.03-LIB.05
BPM.04-LIB.05
BPM.05-LIB.05
BPM.06-LIB.05
BPM.01-LIB.03

## Slide 53
8 Dipoles
24 Quadrupoles
12 Sextupoles
2 Kickers
1 Septum
1 RF cavity
12 BPM
12 Correctors
28x40
ThomX SR: L = 18 m, T = 60 ns, Frep = 16.7 MHz

## Slide 55: First turn (19 September 2022)
Injection + threading

## Slide 56: BPM signal sum (3 October 2022)
(the 1st BPM after injection)
Trig 1:500

## Slide 57: Storage with RF cavity (6 January 2023)
After several studies, we found the proper RF frequency for current ring settings 500.4259 MHz (~15 ms of beam storage with 20 kV)
After orbit correction the storage was 100 ms with ~20 kV RF and fRF = 500.404 MHz

## Slide 58: Storage with RF cavity (6 January 2023)

## Slide 59: Example of RF frequency scan

## Slide 60: Storage with RF cavity (6 January 2023)
DATA SET ALLdata_2023-01-06_17-53-46.mat

## Slide 61: Transfer Line (6 January 2023)
DATA SET
ALLdata_2023-01-06_17-53-46.mat

## Slide 62: Check synchrotron oscillations

## Slide 63: TbT data (x-position)

## Slide 64
BPM TbT data reconstruction (to be completed)

## Slide 65
DATA SET
ALLdata_2023-01-13_13-26-54.mat

## Slide 66: QP7 quadruple scan from 14.10.2022